Contact No.29233037

Sh. Anand Pal E.E.

DELHI JAL BOARD

OFFICE OF THE EX. ENGINEER(SOUTH)III

GREATER KAILASH:I   : NEW DELHI-48

NO. EE(S)III/2008/-                                                                                                               Dated……………….

N.I.T. No. 18 (Eighteen)

Separate and sealed tenders for the following works on percentage rate basis are hereby invited from the Registered Contractors of Delhi Jal Board only. The tenders will be received and opened in the office of the undersigned in the presence of contractors or their authorized representatives who may like to attend as per the time schedule given here under:

Last date of receipt of application for issue of tender manual upto 2.00 PM.		   4.9.2008

Last date of issue of tender documents upto 5.00 PM.					   4.9.2008

Date of receipt of bids ( Part-A & Part-B) upto 2.00 PM.					   4.9.2008

Date of opening of Part-A of tender at 3.05 PM.						   4.9.2008

Date of receipt of manual tender upto 3.00 PM.						   5.9.2008

Date of opening of manual tender/ Part-B of qualified bidders at 3.05 P.M.		   5.9.2008

S.No.     Description                                  	E/C	E/M	T/F	C/ Period___

1.	Imp. of S/System by repl. of badly silted up and damaged S/Line in Block No.5 from H.No. 1 to 98, 300 to 347, 408 to 456, 580 to 597 and 669 to 690 Dakshinpuri Extension in South-III.

1735817/-	34750/-		800/-  		60 days

2.	P/L 250-300 mm dia Sewer line in Duggal complex near Khanpur in South-III.

1027804/-	20600/-		800/-		60 days

3.	Repl. of badly silted up and damaged Sewer line in block L-II Madangir in South-III.

1121059/-	22450/-		800/-		60 days

4.	Rep. of badly silted up and damaged S/Lines from H.No. 22 to 64, 287 to 330 in Block-H Ist and H.No.22  to 64 in C-IInd Block Madangir in South-III.

1147355/-	22950/-		800/-		60 days

5.	Repl. of badly silted up and damaged sewer lines in C-block and remaining portion of A-block Khanpur JJR in South-III.			2427469/-	48550/-		800/-		90 days

6.	Re-boring/ commissioning of 5 Nos. T/Wells at various location at Malviya Nagar in South-III.

1401068/-	28050/-		800/-		45 days

_________________________________________________________________________________________

1.	The E/Money must be submitted by the contractors with requisition / application for issue of tenders in the shape of Demand Draft/ Call Deposited Receipt in favour of Delhi Jal Board.  In case of cash, it will have to be deposited in advance with Cashier (W) G.K – I.

2.	Valid Registration Certificate under D-VAT (TIN) & VAT clearance certificate to be submitted at the time of requisition for tender.

3.	The conditional tenders are liable to be rejected. Validity period of rates will be 90 days from the date of opening of tenders.

4.	Tender forms and other specification etc. are available in the office of undersigned and can be obtained against stipulated  tender fee (non – refundable)and complete bid along with application form,             all other relevant documents, are also available on Website address of Delhi Jal Board i.e. www.delhijalboard.nic.in/ and www.delhigovt.nic.in/tender.

5.	For on line issuance of tenders, the firm shall have to produce the Two Envelops. One Envelope will contain the E/Money deposit eligibility documents, technical bid (if applicable) (PART-A) 2nd envelope will contain the financial bid of the firm (PART-B).

6.	Department reserves right to get the work checked as mentioned above through THIRD PARTY for quality check.

7.	All materials like cement, steel pipes etc. required for execution of the work should be provided by the Contractors as per direction of Engineer-in-Charge.

8.          One Category below the appropriate Category Registered Contractors are allowed  for participation.

9.	The tender for Sl.No.6 will be issued to only those contractors who have adequate experience in the line and having full equipments for Drilling T/Wells and knowledge of lowering T/Well assembly in Rocky Strata/ Alluvial soil. “Nothing Extra for Transportation charges will be allowed. The Contractors, if they so desire, should include this in the rates quoted by them”.

10.	If, due to one or other reason, the office is closed on any of the above dates, the sale & opening of tenders will be on the next working day.

sd/-

EXECUTIVE ENGINEER (SOUTH) III

Copy to:-

1.       Director (F&A)/ Member (WS).

2. 	CE(South)/ADOV/ ACA-South/SE(South)/ZE(W) I/II/III/ZE (W) RSC/

Acctt.(S)/Jr. Acctt./Cashier (W) G.K.– I/D.M/Notice Board.

- Contractors Association (W)/ Regd. Contractors/ DWS & SCW Association.

- PRO(W) FOR PRESS.

(In Short Form Separately)

EXECUTIVE ENGINEER (SOUTH) III

Item No. 1

Sub:-	Imp. of S/System by repl. of badly silted up and damaged S/Line in Block No.5 from H.No. 1 to 98, 300 to 347, 408 to 456, 580 to 597 and 669 to 690 Dakshinpuri Extension in South-III.______________

S.No.	Description		Qty.	Rate/Unit	Amount____

1.	P/F 2.00 M high C.G.I. Sheet barricading with Safeda ballies of 100 mm dia 2.8 Mtr. Long post 30 cm girt (min.) for C.G.I. sheet and every 12th post to be strutted with ballies and fixing with nails etc. i/c excavation holes sizes of 0.3x0.30x0.80 mt. getting out the excavated soil and then returning the soil i/c consolidating by ramming watering etc. disposal of surplus earth as directed within lead of 50 metres and lift of 1.5 meter and painting with bright red and white paint vertical strips 0.30 m wide and 1.25 m apart centre to centre as per drawing and as directed by the Engineer-In-Charge.

1170.00 sqm	15.25/sqm	17842.50

2.	Demolishing cement concrete manually/ by mechanical means including disposal of material within 50 metres lead as per direction of Engineer-in-charge.

1:3:6 or richer mix.					16.91 cum	368.45/cum	6227.10

3.	Demolishing brick work manually/ by mechanical means including stacking of serviceable material and disposal of unserviceable material within 50 metres lead as per direction of Engineer-in-charge.

In cement mortar 					13.09 cum	310.75/cum	4067.71

4.	Dismantling of manhole including R.C.C. top slab, C.I. cover with frame including stacking of useful materials near the site and disposal of unserviceable materials into municipal dumps within 50 m lead :

a.	Rectangular manhole 120x90 cm and 90 cm deep 	30.00 Nos.	680.85/each	20425.50

b.	Circular manhole 122 cm diameter and 1.68 m deep  	50.00 Nos.	988.45/each	49422.50

5.	Earth work in excavation by mechanical means (Hydraulic Excavator )/ manual means in foundation trenches or drains (not exceeding 1.5 m in width or 10 sum on plan) including dressing of sides and ramming of bottoms, lift upto 1.5 m, including getting out the excavated soil and disposal of surplus excavated soil as directed, within a lead of 50 m.

All kinds of soil.					1360.02 cum	103.40/cum	140626.06

5.a.	Extra for every additional lift of 1.5 m or part thereof in.

All kinds of soil. 					60.64 cum	18.90/cum	1146.10

6.	Providing Leak proof Rocka’s in 150 mm dia to 300mm dia running sewer line with earth filled in empty cement ( PVC) bags including removal of the same after completion of the work.

a 	150 mm to 300 mm dia					55.00 Nos.	148.60/each	8175.75

- Hire charge for pump set for pumping out water @ 4000.00 Lit./hour.

40.00 shift	348.45/Shift	13938.00

8.	Providing at site (supplying) NP2 class RCC none pressure pipe (light duty) having S & S joints along with rubber rings complete ISI marked as per IS-458-1088.

a.	250mm dia 						505.20/Mtr.	137.00/Mtr.	69212.40

9. 	Laying in position S & S RCC non pressure pipes class NP 2 (light duty) i/c jointing with rubber rings and filling the joints with cement mortar 1:2 (1cement : 2 C Sand) excluding the cost of rubber ring in trenches and testing of joints etc. complete as directed by the Engineer-in-charge.

a. 	250mm dia					505.20 Mtr.	23.45/Mtr.	11846.94

10.	Providing, laying and jointing glazed stoneware pipes grade ‘A’ with stiff mixture of cement mortar in the proportion of 1:1 (1 cement : 1 fine sand) including testing of joints etc. complete :

150 mm diameter 					510.00 mtr.	151.65/mtr.	77341.50

11.	Constructing brick masonry circular manhole 3’-00”internal dia (0.91m)  at bottom and 1’-10”( 0.56m dia) at top, depth up to 3 ft. of 0.91m. Built in brick work with extruded brunt sewer bricks confirming to IS-4885-1988 in curved on plan in C.M. 1:4 (1 C: 4 C. Sand) excluding excavation, but including 9” or ( 0.23m) thick  foundation concrete  1:3:6 (1 C : 3 C.S. : 6 gsa 40 mm n.s.) i/c fixing of S.F.R.C. manhole cover and frame (HD) 560 mm internal dia fixed in c.c. 1:2:4 (1 c. : 2 c.s. :4 gsa 20mm n.s.) and 12 mm thick plaster both in side and outside with cement mortar 1:4 (1c. : 4 cs) and inside plaster to be finished with a floating coat of neat cement making necessary channel in cement c.c. 1:2:4 (1C: 2 c.s. :4gsa 20 mm n.s.) all complete as per departmental drawing and as directed by E-in-C.

(a). 	0.91 m (3’-0”) dia at bottom, depth upto 0.91m  (3’- 0”) i/c 0.23m (9”) thick foundation c.c. 1:3:6.					74.00 Nos.	2802.80/each	207407.20

(b). 	1.22 m (4’-0”) dia at bottom, depth upto 1.67 m (5’-6”) i/c 0.30 m (12”) thick foundation c.c. 1:3:6.					11.00 Nos.	5961.00/each	65571.00

…2/-

:   2   :

12.	Extra per meter depth of 3’-0” dia. Or 0.91 meter internal circular manhole beyond 3’-0” or 0.91 meter upto 5’-6” or 1.67m depth  built in brick work with extruded brunt sewer bricks conforming to IS-4885-1988 in curved in cement Mortar5 1:4 (1 c:4 c. sand) with 12 mm thick plaster both inside and outside with cement mortar 1:4 ( 1 cement: 4 c. sand) and inside plaster to be finished with floating coat of neat cement and all complete as per departmental drawings and as directed by the Engineer-in-Charge.

(a).	 0.91 m (3’-0”) dia at bottom, I.L. beyond 0.91 m (3’-0”) upto 1.67 m (5’-6”).

28.86 Mtr.	2358.90/Mtr.	68077.85

(b). 	1.22 m (4’-0”) dia at bottom, I.L. beyond 1.67 m (5’-0”) upto 2.28 m (7’-6”).

2.42 Mtr.	2952.80/Mtr.	7145.77

13.	Supply and stacking at site precast concrete manhole cover with steel fibre of ISI: mark conforming to IS: 12592 PART-I OF HD20 with matching frame of class HD20 IS: 12592 PART-II WITH 875mm external dia and clear 560mm internal dia.

(a). 	Circular shape 560 mm internal dia (HD)-20		90.00 Nos.	608.00/each	54720.00

14.	Providing orange colour safety foot rest of minimum 6 mm thick plastic encapsulated as per IS : 10910 on 12mm dia steel bar conforming to IS : 1786 having minimum cross section as 23 mmx25mm and over all minimum length 263 mm and width as 165mm with minimum 112 mm space between protruded legs having 2 mm tread on top surface by ribbing or chequering besides necessary and adequate anchoring projections on tail length on 138 mm as per standard drawing and suitable to with stand the bend test and chemical resistance test as per specifications and having manufacture's permanent identification mark to be visible even after fixing, including fixing in manholes with 30x20x15 cm cement concrete block 1:3:6 (1 cement : 3 coarse sand : 6 graded stone aggregate 20 mm nominal size) complete as per design.			181.00 Nos.	182.40/each	33014.40

15.	Providing and laying in position cement concrete of specified grade excluding the cost of centring and shuttering - All work upto plinth level :

1:2:4 (1 cement : 2 coarse sand : 4 graded stone aggregate 20 mm nominal size).

92.79 cum	3257.45/cum	302258.78

1:3:6 (1 Cement : 3 coarse sand : 6 graded stone  aggregate 20 mm nominal size).

152.45 cum	2791.05/cum	425495.57

16.	Making connection of drain or sewer line with existing manhole including breaking into and making good the walls, floors with cement concrete 1:2:4 mix (1 cement : 2 coarse sand : 4 graded stone aggregate 20 mm nominal size) cement plastered on both sides with cement mortar 1:3 (1 cement : 3 coarse sand) finished with a floating coat of neat cement and making necessary channels for the drain etc. complete :

For pipes 250 to 300 mm diameter  			11.00 Nos.	205.40/each	2259.40

17.	Brick work with F.P.S. bricks of class designation 75 in  foundation and plinth in:

Cement mortar 1:4 (1 cement : 4 coarse sand) 		13.09 cum	2293.40/cum	30020.60

18.	12 mm cement plaster of mix :

1:4 (1 cement : 4 fine sand) 				77.00 sqm	77.55/sqm	5971.35

19.	Repairing and shifting the existing house water connection i/c GI fittings such as elbow, nipples, sockets, unions etc. and complete in all respect.		55.00 Nos.	151.70/each	8343.50

20.	Filling available excavated earth (excluding rock) in trenches, plinth, sides of foundations etc. in layers not exceeding 20cm in depth, consolidating each deposited layer by ramming and watering, lead up to 50 m and lift upto 1.5 m.				897.89 cum	45.70/cum	41033.57

21.	Carriage of material by mechanical transport i/c loading, unloading and stacking.

Lime, moorum, building, rubbish lead upto 5.00 km.	479.04 cum	61.19/cum	29312.45

22.	Dismantling stone slab flooring laid in cement mortar including stacking of serviceable material and disposal of unserviceable material within 50 metres lead.

862.06 sqm.	40.50/sqm	34913.43

___________

17,35,816.93

___________

EXECUTIVE ENGINEER (SOUTH)III

Item No. 2

Sub:-	P/L 250-300 mm dia Sewer line in Duggal complex near Khanpur in South-III.

S.No.	Description		Qty.	Rate/Unit	Amount____

1.	P/F 2.00 M high C.G.I. Sheet barricading with Safeda ballies of 100 mm dia 2.8 Mtr. Long post 30 cm girt (min.) for C.G.I. sheet and every 12th post to be strutted with ballies and fixing with nails etc. i/c excavation holes sizes of 0.3x0.30x0.80 mt. getting out the excavated soil and then returning the soil i/c consolidating by ramming watering etc. disposal of surplus earth as directed within lead of 50 metres and lift of 1.5 meter and painting with bright red and white paint vertical strips 0.30 m wide and 1.25 m apart centre to centre as per drawing and as directed by the Engineer-In-Charge.

610.00 sqm	21.70/sqm	13237.00

2.	Demolishing cement concrete manually/ by mechanical means including disposal of material within 50 metres lead as per direction of Engineer-in-charge.

1:3:6 or richer mix.					98.63 cum	368.45/cum	36340.22

3.	Demolishing brick work manually/ by mechanical means including stacking of serviceable material and disposal of unserviceable material within 50 metres lead as per direction of Engineer-in-charge.

In cement mortar 					2.55 cum	310.75/cum	792.41

4.	Dismantling of manhole including R.C.C. top slab, C.I. cover with frame including stacking of useful materials near the site and disposal of unserviceable materials into municipal dumps within 50 m lead  :

a.	Circular manhole 122 cm diameter and 1.68 m deep  	25.00 Nos.	988.45/each	24711.25

5.	Earth work in excavation by mechanical means (Hydraulic Excavator )/ manual means in foundation trenches or drains (not exceeding 1.5 m in width or 10 sum on plan) including dressing of sides and ramming of bottoms, lift upto 1.5 m, including getting out the excavated soil and disposal of surplus excavated soil as directed, within a lead of 50 m.

All kinds of soil.					730.78 cum	103.40/cum	75562.65

6.	Extra for every additional lift of 1.5 m or part thereof in.

All kinds of soil. 					75.53 cum	18.90/cum	1427.51

7.	Providing Leak proof Rocka’s in 150 mm dia to 300mm dia running sewer line with earth filled in empty cement ( PVC) bags including removal of the same after completion of the work.

a 	150 mm to 300 mm dia					10.00 Nos.	148.60/each	1486.00

- Hire charge for pump set for pumping out water @ 4000.00 Lit./hour.

20.00 shift	348.45/Shift	6969.00

9.	Providing at site (supplying) NP2 class RCC none pressure pipe (light duty) having S & S joints along with rubber rings complete ISI marked as per IS-458-1088.

a.	250mm dia 						229.20 Mtr.	279.00/Mtr.	63946.80

b.	300mm dia						29.00 mtr.	333.00/mtr.	9657.00

10. 	Laying in position S & S RCC non pressure pipes class NP 2 (light duty) i/c jointing with rubber rings and filling the joints with cement mortar 1:2 (1cement : 2 C Sand) excluding the cost of rubber ring in trenches and testing of joints etc. complete as directed by the Engineer-in-charge.

a. 	250mm dia					229.20 Mtr.	32.25/Mtr.	7391.70

b.	300mm dia					29.00 mtr.	36.50/mtr.	1058.50

11.	Constructing brick masonry circular manhole 3’-00”internal dia (0.91m)  at bottom and 1’-10”( 0.56m dia) at top, depth up to 3 ft. of 0.91m. Built in brick work with extruded brunt sewer bricks confirming to IS-4885-1988 in curved on plan in C.M. 1:4 (1 C: 4 C. Sand) excluding excavation, but including 9” or ( 0.23m) thick  foundation concrete  1:3:6 (1 C : 3 C.S. : 6 gsa 40 mm n.s.) i/c fixing of S.F.R.C. manhole cover and frame (HD) 560 mm internal dia fixed in c.c. 1:2:4 (1 c. : 2 c.s. :4 gsa 20mm n.s.) and 12 mm thick plaster both in side and outside with cement mortar 1:4 (1c. : 4 cs) and inside plaster to be finished with a floating coat of neat cement making necessary channel in cement c.c. 1:2:4 (1C: 2 c.s. :4gsa 20 mm n.s.) all complete as per departmental drawing and as directed by E-in-C.

(a). 	0.91 m (3’-0”) dia at bottom, depth upto 0.91m  (3’- 0”) i/c 0.23m (9”) thick foundation c.c. 1:3:6.					40.00 Nos.	4380.00/each	175200.00

(b). 	1.22 m (4’-0”) dia at bottom, depth upto 1.67 m (5’-6”) i/c 0.30 m (12”) thick foundation c.c. 1:3:6.					9.00 Nos.	9173.00/each	82557.00

…2/-

:   2   :

12.	Extra per meter depth of 3’-0” dia. Or 0.91 meter internal circular manhole beyond 3’-0” or 0.91 meter upto 5’-6” or 1.67m depth  built in brick work with extruded brunt sewer bricks conforming to IS-4885-1988 in curved in cement Mortar5 1:4 (1 c:4 c. sand) with 12 mm thick plaster both inside and outside with cement mortar 1:4 ( 1 cement: 4 c. sand) and inside plaster to be finished with floating coat of neat cement and all complete as per departmental drawings and as directed by the Engineer-in-Charge.

(a).	 0.91 m (3’-0”) dia at bottom, I.L. beyond 0.91 m (3’-0”) upto 1.67 m (5’-6”).

15.60 Mtr.	3287.00/Mtr.	51277.20

(b). 	1.22 m (4’-0”) dia at bottom, I.L. beyond 1.67 m (5’-0”) upto 2.28 m (7’-6”).

2.34 Mtr.	4103.00/Mtr.	9601.02

13.	Supply and stacking at site precast concrete manhole cover with steel fibre of ISI: mark conforming to IS: 12592 PART-I OF HD20 with matching frame of class HD20 IS: 12592 PART-II WITH 875mm external dia and clear 560mm internal dia.

(a). 	Circular shape 560 mm internal dia (HD)-20		49.00 Nos.	838.00/each	41062.00

14.	Providing orange colour safety foot rest of minimum 6 mm thick plastic encapsulated as per IS : 10910 on 12mm dia steel bar conforming to IS : 1786 having minimum cross section as 23 mmx25mm and over all minimum length 263 mm and width as 165mm with minimum 112 mm space between protruded legs having 2 mm tread on top surface by ribbing or chequering besides necessary and adequate anchoring projections on tail length on 138 mm as per standard drawing and suitable to with stand the bend test and chemical resistance test as per specifications and having manufacture's permanent identification mark to be visible even after fixing, including fixing in manholes with 30x20x15 cm cement concrete block 1:3:6 (1 cement : 3 coarse sand : 6 graded stone aggregate 20 mm nominal size) complete as per design.			107.00 Nos.	182.40/each	19516.80

15.	Providing and laying in position cement concrete of specified grade excluding the cost of centring and shuttering - All work upto plinth level :

1:2:4 (1 cement : 2 coarse sand : 4 graded stone aggregate 20 mm nominal size).

48.86 cum	3257.45/cum	159159.00

1:3:6 (1 Cement : 3 coarse sand : 6 graded stone  aggregate 20 mm nominal size).

69.24 cum	2791.05/cum	193252.30

16.	Making connection of drain or sewer line with existing manhole including breaking into and making good the walls, floors with cement concrete 1:2:4 mix (1 cement : 2 coarse sand : 4 graded stone aggregate 20 mm nominal size) cement plastered on both sides with cement mortar 1:3 (1 cement : 3 coarse sand) finished with a floating coat of neat cement and making necessary channels for the drain etc. complete :

For pipes 250 to 300 mm diameter  			1.00 No.	205.40/each	205.40

17.	Brick work with F.P.S. bricks of class designation 75 in  foundation and plinth in:

Cement mortar 1:4 (1 cement : 4 coarse sand) 		2.55 cum	2293.40/cum	5848.17

18.	12 mm cement plaster of mix :

1:4 (1 cement : 4 fine sand) 				15.00 sqm	77.55/sqm	1163.25

19.	Repairing and shifting the existing house water connection i/c GI fittings such as elbow, nipples, sockets, unions etc. and complete in all respect.		30.00 Nos.	151.70/each	4551.00

20.	Filling available excavated earth (excluding rock) in trenches, plinth, sides of foundations etc. in layers not exceeding 20cm in depth, consolidating each deposited layer by ramming and watering, lead up to 50 m and lift upto 1.5 m.				575.90 cum	45.70/cum	26318.63

21.	Carriage of material by mechanical transport i/c loading, unloading and stacking.

Lime, moorum, building, rubbish lead upto 5.00 km.	253.51 cum	61.19/cum	15512.27

___________

10,27,804.08

___________

EXECUTIVE ENGINEER (SOUTH)III

Item No. 3

Sub:-	Repl. of badly silted up and damaged Sewer line in block L-II Madangir in South-III.

S.No.	Description		Qty.	Rate/Unit	Amount____

1.	P/F 2.00 M high C.G.I. Sheet barricading with Safeda ballies of 100 mm dia 2.8 Mtr. Long post 30 cm girt (min.) for C.G.I. sheet and every 12th post to be strutted with ballies and fixing with nails etc. i/c excavation holes sizes of 0.3x0.30x0.80 mt. getting out the excavated soil and then returning the soil i/c consolidating by ramming watering etc. disposal of surplus earth as directed within lead of 50 metres and lift of 1.5 meter and painting with bright red and white paint vertical strips 0.30 m wide and 1.25 m apart centre to centre as per drawing and as directed by the Engineer-In-Charge.

776.00 sqm	15.25/sqm	11834.00

2.	Demolishing cement concrete manually/ by mechanical means including disposal of material within 50 metres lead as per direction of Engineer-in-charge.

1:3:6 or richer mix.					25.05 cum	368.45/cum	9229.67

3.	Demolishing brick work manually/ by mechanical means including stacking of serviceable material and disposal of unserviceable material within 50 metres lead as per direction of Engineer-in-charge.

In cement mortar 					6.44 cum	310.75/cum	2001.23

4.	Dismantling of manhole including R.C.C. top slab, C.I. cover with frame including stacking of useful materials near the site and disposal of unserviceable materials into municipal dumps within 50 m lead :

a.	Circular manhole 122 cm diameter and 1.68 m deep  	45.00 Nos.	988.45/each	44480.25

5.	Earth work in excavation by mechanical means (Hydraulic Excavator )/ manual means in foundation trenches or drains (not exceeding 1.5 m in width or 10 sum on plan) including dressing of sides and ramming of bottoms, lift upto 1.5 m, including getting out the excavated soil and disposal of surplus excavated soil as directed, within a lead of 50 m.

All kinds of soil.					889.63 cum	103.40/cum	91987.74

5.a.	Extra for every additional lift of 1.5 m or part thereof in.

All kinds of soil. 					30.90 cum	18.90/cum	584.01

6.	Providing Leak proof Rocka’s in 150 mm dia to 300mm dia running sewer line with earth filled in empty cement ( PVC) bags including removal of the same after completion of the work.

a 	150 mm to 300 mm dia					56.00 Nos.	148.60/each	8321.60

- Hire charge for pump set for pumping out water @ 4000.00 Lit./hour.

40.00 shift	348.45/Shift	13938.00

8.	Providing at site (supplying) NP2 class RCC none pressure pipe (light duty) having S & S joints along with rubber rings complete ISI marked as per IS-458-1088.

a.	250mm dia 						336.70/Mtr.	137.00/Mtr.	46127.90

9. 	Laying in position S & S RCC non pressure pipes class NP 2 (light duty) i/c jointing with rubber rings and filling the joints with cement mortar 1:2 (1cement : 2 C Sand) excluding the cost of rubber ring in trenches and testing of joints etc. complete as directed by the Engineer-in-charge.

a. 	250mm dia					336.70 Mtr.	23.45/Mtr.	7895.61

10.	Providing, laying and jointing glazed stoneware pipes grade ‘A’ with stiff mixture of cement mortar in the proportion of 1:1 (1 cement : 1 fine sand) including testing of joints etc. complete :

150 mm diameter 					352.00 mtr.	151.65/mtr.	53380.80

11.	Constructing brick masonry circular manhole 3’-00”internal dia (0.91m)  at bottom and 1’-10”( 0.56m dia) at top, depth up to 3 ft. of 0.91m. Built in brick work with extruded brunt sewer bricks confirming to IS-4885-1988 in curved on plan in C.M. 1:4 (1 C: 4 C. Sand) excluding excavation, but including 9” or ( 0.23m) thick  foundation concrete  1:3:6 (1 C : 3 C.S. : 6 gsa 40 mm n.s.) i/c fixing of S.F.R.C. manhole cover and frame (HD) 560 mm internal dia fixed in c.c. 1:2:4 (1 c. : 2 c.s. :4 gsa 20mm n.s.) and 12 mm thick plaster both in side and outside with cement mortar 1:4 (1c. : 4 cs) and inside plaster to be finished with a floating coat of neat cement making necessary channel in cement c.c. 1:2:4 (1C: 2 c.s. :4gsa 20 mm n.s.) all complete as per departmental drawing and as directed by E-in-C.

(a). 	0.91 m (3’-0”) dia at bottom, depth upto 0.91m  (3’- 0”) i/c 0.23m (9”) thick foundation c.c. 1:3:6.					49.00 Nos.	2802.80/each	137337.20

(b). 	1.22 m (4’-0”) dia at bottom, depth upto 1.67 m (5’-6”) i/c 0.30 m (12”) thick foundation c.c. 1:3:6.					6.00 Nos.	5961.00/each	35766.00

…2/-

:   2   :

12.	Extra per meter depth of 3’-0” dia. Or 0.91 meter internal circular manhole beyond 3’-0” or 0.91 meter upto 5’-6” or 1.67m depth  built in brick work with extruded brunt sewer bricks conforming to IS-4885-1988 in curved in cement Mortar5 1:4 (1 c:4 c. sand) with 12 mm thick plaster both inside and outside with cement mortar 1:4 ( 1 cement: 4 c. sand) and inside plaster to be finished with floating coat of neat cement and all complete as per departmental drawings and as directed by the Engineer-in-Charge.

(a).	 0.91 m (3’-0”) dia at bottom, I.L. beyond 0.91 m (3’-0”) upto 1.67 m (5’-6”).

19.11 Mtr.	2358.90/Mtr.	45078.57

(b). 	1.22 m (4’-0”) dia at bottom, I.L. beyond 1.67 m (5’-0”) upto 2.28 m (7’-6”).

1.32 Mtr.	2952.80/Mtr.	3897.69

13.	Supply and stacking at site precast concrete manhole cover with steel fibre of ISI: mark conforming to IS: 12592 PART-I OF HD20 with matching frame of class HD20 IS: 12592 PART-II WITH 875mm external dia and clear 560mm internal dia.

(a). 	Circular shape 560 mm internal dia (HD)-20		65.00 Nos.	608.00/each	39520.00

14.	Providing orange colour safety foot rest of minimum 6 mm thick plastic encapsulated as per IS : 10910 on 12mm dia steel bar conforming to IS : 1786 having minimum cross section as 23 mmx25mm and over all minimum length 263 mm and width as 165mm with minimum 112 mm space between protruded legs having 2 mm tread on top surface by ribbing or chequering besides necessary and adequate anchoring projections on tail length on 138 mm as per standard drawing and suitable to with stand the bend test and chemical resistance test as per specifications and having manufacture's permanent identification mark to be visible even after fixing, including fixing in manholes with 30x20x15 cm cement concrete block 1:3:6 (1 cement : 3 coarse sand : 6 graded stone aggregate 20 mm nominal size) complete as per design.			116.00 Nos.	182.40/each	21158.40

15.	Providing and laying in position cement concrete of specified grade excluding the cost of centring and shuttering - All work upto plinth level :

1:2:4 (1 cement : 2 coarse sand : 4 graded stone aggregate 20 mm nominal size).

61.37 cum	3257.45/cum	199909.70

1:3:6 (1 Cement : 3 coarse sand : 6 graded stone  aggregate 20 mm nominal size).

88.98cum	2791.05/cum	248347.62

16.	Making connection of drain or sewer line with existing manhole including breaking into and making good the walls, floors with cement concrete 1:2:4 mix (1 cement : 2 coarse sand : 4 graded stone aggregate 20 mm nominal size) cement plastered on both sides with cement mortar 1:3 (1 cement : 3 coarse sand) finished with a floating coat of neat cement and making necessary channels for the drain etc. complete :

For pipes 250 to 300 mm diameter  			5.00 Nos.	205.40/each	1027.00

17.	Brick work with F.P.S. bricks of class designation 75 in  foundation and plinth in:

Cement mortar 1:4 (1 cement : 4 coarse sand) 		9.52cum	2293.40/cum	21833.16

18.	12 mm cement plaster of mix :

1:4 (1 cement : 4 fine sand) 				56.00 sqm	77.55/sqm	4342.80

19.	Repairing and shifting the existing house water connection i/c GI fittings such as elbow, nipples, sockets, unions etc. and complete in all respect.		56.00 Nos.	151.70/each	8495.20

20.	Filling available excavated earth (excluding rock) in trenches, plinth, sides of foundations etc. in layers not exceeding 20cm in depth, consolidating each deposited layer by ramming and watering, lead up to 50 m and lift upto 1.5 m.				613.23 cum	45.70/cum	28024.61

21.	Carriage of material by mechanical transport i/c loading, unloading and stacking.

Lime, moorum, building, rubbish lead upto 5.00 km.	301.45 cum	61.19/cum	18445.72

22.	Dismantling stone slab flooring laid in cement mortar including stacking of serviceable material and disposal of unserviceable material within 50 metres lead.

446.77 sqm.	40.50/sqm	18094.18

___________

11,21,058.66

___________

EXECUTIVE ENGINEER (SOUTH)III

Item No. 4

Sub:-	Repl. of badly silted up and damaged S/Lines from H.No. 22 to 64, 287 to 330 in Block-H Ist and H.No. 22 to 64 in C-IInd Block Madangir in South-III._______________________________________

S.No.	Description		Qty.	Rate/Unit	Amount____

1.	P/F 2.00 M high C.G.I. Sheet barricading with Safeda ballies of 100 mm dia 2.8 Mtr. Long post 30 cm girt (min.) for C.G.I. sheet and every 12th post to be strutted with ballies and fixing with nails etc. i/c excavation holes sizes of 0.3x0.30x0.80 mt. getting out the excavated soil and then returning the soil i/c consolidating by ramming watering etc. disposal of surplus earth as directed within lead of 50 metres and lift of 1.5 meter and painting with bright red and white paint vertical strips 0.30 m wide and 1.25 m apart centre to centre as per drawing and as directed by the Engineer-In-Charge.

64.00 sqm	21.70/sqm	13888.00

2.	Demolishing cement concrete manually/ by mechanical means including disposal of material within 50 metres lead as per direction of Engineer-in-charge.

1:3:6 or richer mix.					104.01 cum	368.45/cum	38322.48

3.	Demolishing brick work manually/ by mechanical means including stacking of serviceable material and disposal of unserviceable material within 50 metres lead as per direction of Engineer-in-charge.

In cement mortar 					595 cum	310.75/cum	1848.96

4.	Dismantling of manhole including R.C.C. top slab, C.I. cover with frame including stacking of useful materials near the site and disposal of unserviceable materials into municipal dumps within 50 m lead  :

a.	Rectangular manhole 120x90cm and 90 cm deep. upto 4.25m depth

28.00Nos.	680.85/each	19063.80

b.	Circular manhole 122 cm diameter and 1.68 m deep  	20.00 Nos.	988.45/each	19769.00

5.	Earth work in excavation by mechanical means (Hydraulic Excavator )/ manual means in foundation trenches or drains (not exceeding 1.5 m in width or 10 sum on plan) including dressing of sides and ramming of bottoms, lift upto 1.5 m, including getting out the excavated soil and disposal of surplus excavated soil as directed, within a lead of 50 m.

All kinds of soil.					762.92 cum	103.40/cum	78885.92

6.	Extra for every additional lift of 1.5 m or part thereof in.

All kinds of soil. 					44.67 cum	18.90/cum	844.26

7.	Providing Leak proof Rocka’s in 150 mm dia to 300mm dia running sewer line with earth filled in empty cement ( PVC) bags including removal of the same after completion of the work.

a 	150 mm to 300 mm dia					35.00 Nos.	148.60/each	5201.00          8.         Hire charge for pump set for pumping out water @ 4000.00 Lit./hour.

40.00 shift	348.45/Shift	13938.00

9.	Providing at site (supplying) NP2 class RCC none pressure pipe (light duty) having S & S joints along with rubber rings complete ISI marked as per IS-458-1088.

a.	250mm dia 						272.30 Mtr.	279.00/Mtr.	75971.70

10. 	Laying in position S & S RCC non pressure pipes class NP 2 (light duty) i/c jointing with rubber rings and filling the joints with cement mortar 1:2 (1cement : 2 C Sand) excluding the cost of rubber ring in trenches and testing of joints etc. complete as directed by the Engineer-in-charge.

a. 	250mm dia					272.30 Mtr.	32.25/Mtr.	8781.67

11.	Providing, laying and jointing glazed stoneware pipes grade ‘A’ with stiff mixture of cement mortar in the proportion of 1:1 (1 cement : 1 fine sand) including testing of joints etc. complete :

150 mm diameter 					288.00 mtr.	151.65/mtr.	43675.20

12.	Constructing brick masonry circular manhole 3’-00”internal dia (0.91m)  at bottom and 1’-10”( 0.56m dia) at top, depth up to 3 ft. of 0.91m. Built in brick work with extruded brunt sewer bricks confirming to IS-4885-1988 in curved on plan in C.M. 1:4 (1 C: 4 C. Sand) excluding excavation, but including 9” or ( 0.23m) thick  foundation concrete  1:3:6 (1 C : 3 C.S. : 6 gsa 40 mm n.s.) i/c fixing of S.F.R.C. manhole cover and frame (HD) 560 mm internal dia fixed in c.c. 1:2:4 (1 c. : 2 c.s. :4 gsa 20mm n.s.) and 12 mm thick plaster both in side and outside with cement mortar 1:4 (1c. : 4 cs) and inside plaster to be finished with a floating coat of neat cement making necessary channel in cement c.c. 1:2:4 (1C: 2 c.s. :4gsa 20 mm n.s.) all complete as per departmental drawing and as directed by E-in-C.

(a). 	0.91 m (3’-0”) dia at bottom, depth upto 0.91m  (3’- 0”) i/c 0.23m (9”) thick foundation c.c. 1:3:6.					41.00 Nos.	4380.00/each	179580.00

(b). 	1.22 m (4’-0”) dia at bottom, depth upto 1.67 m (5’-6”) i/c 0.30 m (12”) thick foundation c.c. 1:3:6.					9.00 Nos.	9173.00/each	82557.00

…2/-

:   2   :

13.	Extra per meter depth of 3’-0” dia. Or 0.91 meter internal circular manhole beyond 3’-0” or 0.91 meter upto 5’-6” or 1.67m depth  built in brick work with extruded brunt sewer bricks conforming to IS-4885-1988 in curved in cement Mortar5 1:4 (1 c:4 c. sand) with 12 mm thick plaster both inside and outside with cement mortar 1:4 ( 1 cement: 4 c. sand) and inside plaster to be finished with floating coat of neat cement and all complete as per departmental drawings and as directed by the Engineer-in-Charge.

(a).	 0.91 m (3’-0”) dia at bottom, I.L. beyond 0.91 m (3’-0”) upto 1.67 m (5’-6”).

15.99 Mtr.	3287.00/Mtr.	52559.13

(b). 	1.22 m (4’-0”) dia at bottom, I.L. beyond 1.67 m (5’-0”) upto 2.28 m (7’-6”).

2.34 Mtr.	4103.00/Mtr.	9601.02

14.	Supply and stacking at site precast concrete manhole cover with steel fibre of ISI: mark conforming to IS: 12592 PART-I OF HD20 with matching frame of class HD20 IS: 12592 PART-II WITH 875mm external dia and clear 560mm internal dia.

(a). 	Circular shape 560 mm internal dia (HD)-20		55.00 Nos.	838.00/each	46090.00

15.	Providing orange colour safety foot rest of minimum 6 mm thick plastic encapsulated as per IS : 10910 on 12mm dia steel bar conforming to IS : 1786 having minimum cross section as 23 mmx25mm and over all minimum length 263 mm and width as 165mm with minimum 112 mm space between protruded legs having 2 mm tread on top surface by ribbing or chequering besides necessary and adequate anchoring projections on tail length on 138 mm as per standard drawing and suitable to with stand the bend test and chemical resistance test as per specifications and having manufacture's permanent identification mark to be visible even after fixing, including fixing in manholes with 30x20x15 cm cement concrete block 1:3:6 (1 cement : 3 coarse sand : 6 graded stone aggregate 20 mm nominal size) complete as per design.			109.00 Nos.	182.40/each	19881.60

16.	Providing and laying in position cement concrete of specified grade excluding the cost of centring and shuttering - All work upto plinth level :

1:2:4 (1 cement : 2 coarse sand : 4 graded stone aggregate 20 mm nominal size).

51.16 cum	3257.45/cum	166651.14

1:3:6 (1 Cement : 3 coarse sand : 6 graded stone  aggregate 20 mm nominal size).

72.99 cum	2791.05/cum	203718.73

17.	Making connection of drain or sewer line with existing manhole including breaking into and making good the walls, floors with cement concrete 1:2:4 mix (1 cement : 2 coarse sand : 4 graded stone aggregate 20 mm nominal size) cement plastered on both sides with cement mortar 1:3 (1 cement : 3 coarse sand) finished with a floating coat of neat cement and making necessary channels for the drain etc. complete :

For pipes 250 to 300 mm diameter  			2.00 Nos.	205.40/each	410.80

18.	Brick work with F.P.S. bricks of class designation 75 in  foundation and plinth in:

Cement mortar 1:4 (1 cement : 4 coarse sand) 		5.95 cum	2293.40/cum	13645.73

19.	12 mm cement plaster of mix :

1:4 (1 cement : 4 fine sand) 				35.00 sqm	77.55/sqm	2714.25

20.	Repairing and shifting the existing house water connection i/c GI fittings such as elbow, nipples, sockets, unions etc. and complete in all respect.		40.00 Nos.	151.70/each	6068.00

21.	Filling available excavated earth (excluding rock) in trenches, plinth, sides of foundations etc. in layers not exceeding 20cm in depth, consolidating each deposited layer by ramming and watering, lead up to 50 m and lift upto 1.5 m.				604.25 cum	45.70/cum	27614.22

22.	Carriage of material by mechanical transport i/c loading, unloading and stacking.

Lime, moorum, building, rubbish lead upto 5.00 km.	262.68 cum	61.19/cum	16073.38

___________

11,47,354.99

___________

EXECUTIVE ENGINEER (SOUTH)III

Item No. 5

Sub:-	Repl. of badly silted up and damaged sewer lines in C-block and remaining portion of A-block Khanpur JJR in South-III.______________________________________________________________________

S.No.	Description		Qty.	Rate/Unit	Amount____

1.	P/F 2.00 M high C.G.I. Sheet barricading with Safeda ballies of 100 mm dia 2.8 Mtr. Long post 30 cm girt (min.) for C.G.I. sheet and every 12th post to be strutted with ballies and fixing with nails etc. i/c excavation holes sizes of 0.3x0.30x0.80 mt. getting out the excavated soil and then returning the soil i/c consolidating by ramming watering etc. disposal of surplus earth as directed within lead of 50 metres and lift of 1.5 meter and painting with bright red and white paint vertical strips 0.30 m wide and 1.25 m apart centre to centre as per drawing and as directed by the Engineer-In-Charge.

1704.00 sqm	15.25/sqm	25986.00

2.	Demolishing cement concrete manually/ by mechanical means including disposal of material within 50 metres lead as per direction of Engineer-in-charge.

1:3:6 or richer mix.					151.18 cum	368.45/cum	55702.27

3.	Demolishing brick work manually/ by mechanical means including stacking of serviceable material and disposal of unserviceable material within 50 metres lead as per direction of Engineer-in-charge.

In cement mortar 					7.24 cum	310.75/cum	2249.83

4.	Dismantling of manhole including R.C.C. top slab, C.I. cover with frame including stacking of useful materials near the site and disposal of unserviceable materials into municipal dumps within 50 m lead :

a.	Rectangular manhole 120x90 cm and 90 cm deep 	42.00 Nos.	680.85/each	28595.70

b.	Circular manhole 122 cm diameter and 1.68 m deep  	63.00 Nos.	988.45/each	62272.35

5.	Earth work in excavation by mechanical means (Hydraulic Excavator )/ manual means in foundation trenches or drains (not exceeding 1.5 m in width or 10 sum on plan) including dressing of sides and ramming of bottoms, lift upto 1.5 m, including getting out the excavated soil and disposal of surplus excavated soil as directed, within a lead of 50 m.

All kinds of soil.					2096.03 cum	103.40/cum	216729.50

6.	Providing Leak proof Rocka’s in 150 mm dia to 300mm dia running sewer line with earth filled in empty cement ( PVC) bags including removal of the same after completion of the work.

a 	150 mm to 300 mm dia					72.00 Nos.	148.60/each	10699.20

- Hire charge for pump set for pumping out water @ 4000.00 Lit./hour.

40.00 shift	348.45/Shift	13938.00

8.	Providing at site (supplying) NP2 class RCC none pressure pipe (light duty) having S & S joints along with rubber rings complete ISI marked as per IS-458-1088.

a.	250mm dia 						660.10 Mtr.	137.00/Mtr.	90433.70

b.	300mm dia						84.50 mtr.	190.00/mtr.	16055.00

9. 	Laying in position S & S RCC non pressure pipes class NP 2 (light duty) i/c jointing with rubber rings and filling the joints with cement mortar 1:2 (1cement : 2 C Sand) excluding the cost of rubber ring in trenches and testing of joints etc. complete as directed by the Engineer-in-charge.

a. 	250mm dia					660.10 Mtr.	23.45/Mtr.	15479.34

b.	300mm dia					84.50 mtr.	26.50/mtr.	2239.25

10.	Providing, laying and jointing glazed stoneware pipes grade ‘A’ with stiff mixture of cement mortar in the proportion of 1:1 (1 cement : 1 fine sand) including testing of joints etc. complete :

150 mm diameter 					672.00 mtr.	151.65/mtr.	101908.80

11.	Constructing brick masonry circular manhole 3’-00”internal dia (0.91m)  at bottom and 1’-10”( 0.56m dia) at top, depth up to 3 ft. of 0.91m. Built in brick work with extruded brunt sewer bricks confirming to IS-4885-1988 in curved on plan in C.M. 1:4 (1 C: 4 C. Sand) excluding excavation, but including 9” or ( 0.23m) thick  foundation concrete  1:3:6 (1 C : 3 C.S. : 6 gsa 40 mm n.s.) i/c fixing of S.F.R.C. manhole cover and frame (HD) 560 mm internal dia fixed in c.c. 1:2:4 (1 c. : 2 c.s. :4 gsa 20mm n.s.) and 12 mm thick plaster both in side and outside with cement mortar 1:4 (1c. : 4 cs) and inside plaster to be finished with a floating coat of neat cement making necessary channel in cement c.c. 1:2:4 (1C: 2 c.s. :4gsa 20 mm n.s.) all complete as per departmental drawing and as directed by E-in-C.

(a). 	0.91 m (3’-0”) dia at bottom, depth upto 0.91m  (3’- 0”) i/c 0.23m (9”) thick foundation c.c. 1:3:6.					93.00 Nos.	2802.80/each	260660.40

(b). 	1.22 m (4’-0”) dia at bottom, depth upto 1.67 m (5’-6”) i/c 0.30 m (12”) thick foundation c.c. 1:3:6.					16.00 Nos.	5961.00/each	95376.00

(c).	1.52 m (5’-0”) dia at bottom, depth upto 2.28 m (7’-6”) i/c 0.30 m or 12” thick foundation c.c. 1:2:4 (1C: 2 c.s.: 4 agg. 40 mm n.s.).				3.00 Nos.	14228.15/each	42684.45

…2/-

:   2   :

12.	Extra per meter depth of 3’-0” dia. Or 0.91 meter internal circular manhole beyond 3’-0” or 0.91 meter upto 5’-6” or 1.67m depth  built in brick work with extruded brunt sewer bricks conforming to IS-4885-1988 in curved in cement Mortar5 1:4 (1 c:4 c. sand) with 12 mm thick plaster both inside and outside with cement mortar 1:4 ( 1 cement: 4 c. sand) and inside plaster to be finished with floating coat of neat cement and all complete as per departmental drawings and as directed by the Engineer-in-Charge.

(a).	 0.91 m (3’-0”) dia at bottom, I.L. beyond 0.91 m (3’-0”) upto 1.67 m (5’-6”).

36.27 Mtr.	2358.90/Mtr.	85557.30

(b). 	1.22 m (4’-0”) dia at bottom, I.L. beyond 1.67 m (5’-0”) upto 2.28 m (7’-6”).

4.80 Mtr.	2952.80/Mtr.	14173.44

(c). 	1.52 m (5’-0”) dia at bottom I.L. beyond 2.28 m (7’-6”) upto 4.16 m (13’-8”).

1.26 mtr.	6882.80/Mtr.	8672.32

13.	Supply and stacking at site precast concrete manhole cover with steel fibre of ISI: mark conforming to IS: 12592 PART-I OF HD20 with matching frame of class HD20 IS: 12592 PART-II WITH 875mm external dia and clear 560mm internal dia.

(a). 	Circular shape 560 mm internal dia (HD)-20		122.00 Nos.	608.00/each	74176.00

14.	Providing orange colour safety foot rest of minimum 6 mm thick plastic encapsulated as per IS : 10910 on 12mm dia steel bar conforming to IS : 1786 having minimum cross section as 23 mmx25mm and over all minimum length 263 mm and width as 165mm with minimum 112 mm space between protruded legs having 2 mm tread on top surface by ribbing or chequering besides necessary and adequate anchoring projections on tail length on 138 mm as per standard drawing and suitable to with stand the bend test and chemical resistance test as per specifications and having manufacture's permanent identification mark to be visible even after fixing, including fixing in manholes with 30x20x15 cm cement concrete block 1:3:6 (1 cement : 3 coarse sand : 6 graded stone aggregate 20 mm nominal size) complete as per design.			246.00 Nos.	182.40/each	44870.40

15.	Providing and laying in position cement concrete of specified grade excluding the cost of centring and shuttering - All work upto plinth level :

1:2:4 (1 cement : 2 coarse sand : 4 graded stone aggregate 20 mm nominal size).

135.86 cum	3257.45/cum	442557.15

1:3:6 (1 Cement : 3 coarse sand : 6 graded stone  aggregate 20 mm nominal size).

195.25 cum	2791.05/cum	544952.51

16.	Making connection of drain or sewer line with existing manhole including breaking into and making good the walls, floors with cement concrete 1:2:4 mix (1 cement : 2 coarse sand : 4 graded stone aggregate 20 mm nominal size) cement plastered on both sides with cement mortar 1:3 (1 cement : 3 coarse sand) finished with a floating coat of neat cement and making necessary channels for the drain etc. complete :

For pipes 250 to 300 mm diameter  			8.00 Nos.	205.40/each	1643.20

17.	Brick work with F.P.S. bricks of class designation 75 in  foundation and plinth in:

Cement mortar 1:4 (1 cement : 4 coarse sand) 		7.24 cum	2293.40/cum	16604.21

18.	12 mm cement plaster of mix :

1:4 (1 cement : 4 fine sand) 				63.00 sqm	77.55/sqm	4885.65

19.	Repairing and shifting the existing house water connection i/c GI fittings such as elbow, nipples, sockets, unions etc. and complete in all respect.		72.00 Nos.	151.70/each	10922.40

20.	Filling available excavated earth (excluding rock) in trenches, plinth, sides of foundations etc. in layers not exceeding 20cm in depth, consolidating each deposited layer by ramming and watering, lead up to 50 m and lift upto 1.5 m.				1580.11 cum	45.70/cum	72211.03

21.	Carriage of material by mechanical transport i/c loading, unloading and stacking.

Lime, moorum, building, rubbish lead upto 5.00 km.	667.10 cum	61.19/cum	40819.85

22.	Dismantling stone slab flooring laid in cement mortar including stacking of serviceable material and disposal of unserviceable material within 50 metres lead.

602.82 sqm.	40.50/sqm	24414.21

___________

24,27,469.46

___________

EXECUTIVE ENGINEER (SOUTH)III

Item No.6

Sub:	Re-boring/ commissioning of 5 Nos. T/Wells at various location at Malviya Nagar in South-III.

Sub Head-I:	Re-Boring of T/Well

S.No.	Description	Qty.	Rate/Unit	Amount_

1.	Boring of loose/filled up ordinary soil/hard soil  i/c boring in kankar mooram strata but excluding in ordinary hard rock strata with casing pipe of minimum 250mm dia (ID) & jacking out the same  after completion of tube well as per specification.

Loose/filled soil.

0 to 100 m	30 Mtr.	300/Mtr.	9000.00

2.	Boring of R/S with casing pipe of minimum  250mm dia (ID) & jacking out the same after completion of tube-well as per specification.

Rocky Strata	120 Mtr.	600/Mtr.	72000.00

3.	Prov. 200mm dia ERW housing pipe 6mm thick confirming to IS specification 1239 part :I / 1979  with 10mm thick electrically welded screwed  socketed.	60 Mtr.		818/Mtr.	49080.00

4.	Providing 200mm dia ERW slotted pipe 6mm thick to confirming IS specification 1239 part-I/ 1979 with 100mm thick electrically welded screw socketed.	15 Mtr.	865/Mtr.	12975.00

5.	Prov. 150mm dia ERW housing pipe medium   class confirming to I.S. 1239 Part :I/1979 with  10mm thick electrically welded screwed socketed.		27 Mtr.		536/Mtr.	14772.00

6.	Providing Johnson make  all welded low corbon galvanized (LCG) cage type V-wire wound screen for size 150mm having slot opening 0.75mm, thickness 7.0mm, tensile load 10 ton, O.D. 167mm, percentage open area 25% as per AISI grade: 1010,IS-8110,IS-4270 latest. Screen will be continuous trapezoidal wire spirally wound around fabricated cage. The wrapping wire having a “V” shaped (wedge) profile wire with flat surface on the outside and producing expanding slots on the inside of various dimensions, resistance welded to a cylindrical body made of number of longitudinal special high tensile support rods to provide smooth unrestricted bore which are in turn welded into cylindrical ring couplings at either end. Necessary test certificate in original from manufacturer/ distributors with order quantity details against this office work order No. will be submitted alongwith the bills at the time of payments.  						48 Mtr.		1669/Mtr.	 80112.00

7.	Lowering & installation of tube-well assembly in position to the satisfaction of E-in-c i/c vertically test.  							150 Mtr.	15/ Mtr.	2250.00

8.	Development of tube-well with suitable  capacity of air compressor i/c lowering  necessary induction pipe air line etc. as per  line etc. as per IS 2800 part-II by recognized  method for minimum 30 hrs. or till sand free  water is obtained i/c supply of water samples  in 21 Ltr. Jaricanes.   										1 job		4000/job	4000.00

9.	Prov. & filling the pea gravel around the tube-well  assembly depth surface & during development as  per IS code 7097/1987.					5 cum		350/cum	 1750.00

10.	Preservation of samples of strata of the bore hole in wide mouth glass jar collected from different reaches as per direction of E-in-C.			20 Nos.		7.50/each	150.00

11.	Taking water samples from different depth of water level after continuous bailing out for 6 hrs. filling the same in 500 ml. bottles & getting it test from Mpl. Lab.(Testing will be done departmentally free of cost).							2 Nos.		30/-each	  60.00

12.	P/F 200mm dia screw cap made out of 6mm thick plate of sound construction with locking arrangement.						1 No.		150/-each	  150.00

13.	Supplying and fixing 200mm dia housing clamp with nuts & bolts complete.

1 No.		300/-each	  300.00

___________

One No. T/Well           =         2,46,599.00

For 5 Nos. T/Wells      =                x 5

___________

12,32,995.00

___________

EXECUTIVE ENGINEER (SOUTH)III

Item No.6

Sub:	Re-boring/ commissioning of 5 Nos. T/Wells at various location at Malviya Nagar in South-III.

Sub Head-II:	Commissioning of T/Well.

S.No.	Description	Qty.	Rate/Unit	Amount_

1.	Demolishing cement concrete manually/ by mechanical means including disposal of material within 50 metres lead as per direction of Engineer-in-charge.

1:3:6 or richer mix.					18.00 cum	368.45/cum	6632.10

2.	Earth work in excavation by mechanical means (Hydraulic Excavator )/ manual means in foundation trenches or drains (not exceeding 1.5 m in width or 10 sum on plan) including dressing of sides and ramming of bottoms, lift upto 1.5 m, including getting out the excavated soil and disposal of surplus excavated soil as directed, within a lead of 50 m.

All kinds of soil.					18.00 cum	103.40/cum	1861.20

3.	P/L S&S centrifugally cast (spun) iron pipes (Class LA) conforming to IS-1536:

100 mm dia pipe					50.00 Mtr. 	737.15/Mtr.	36857.50

4.	P/L S&S C.I. standard  spls., such as tees, bends, collars, tapers, caps etc. (Heavy Class).

Upto 300mm dia	3.55 Qtl.	2893.35/Qtl.	10271.39

5. 	Supply of pig lead at site of work.	0.77 Qtl.	6742.20/Qtl.	5191.49

6. 	Providing lead caulked joints to spun iron or C.I. pipes and specials i/c testing of joints but excluding the cost of pig lead.

100 mm dia  pipe	35.00 Nos.	82.25/each	2878.75

7.	Providing and fixing G.I. pipes complete with G.I. fittings i/c trenching and refilling etc.

65 mm dia nominal bore				150.00 mtr.	356.15/mtr.	53422.50

8.	Providing and laying in position cement concrete of specified grade excluding the cost of centring and shuttering-All work up to plinth level:

1:3:6 (1 C: 3 c.sand: 6 gr. stone agg. 20mm n.s.).	18.00 cum	2791.05/cum	50238.90

9.	Filling available excavated earth (excluding rock) in trenches, plinth, sides of foundations etc. in layers not exceeding 20 cm in depth, consolidating each deposited layer by ramming and watering lead upto 50 m and lift upto 1.5 m.				15.74 cum	45.70/cum	  719.32

___________

1,68,073.15

___________

EXECUTIVE ENGINEER (SOUTH)III

(Annexure A)

APPLICATION FORM

The Executive Engineer,

Name of Division____________

DJB

Subject: Tender for the work of,”______________________________________

Press Notification/N.I.T. No._______________ Item No.____________________

Sir,

*I/We am/are registered with DJB as Class(category)……….contractor/contractors eligible to upto Rs. __________.Our registration No. is………….. It is further certified that the said registration is valid as on date………………….

*I/We am/are not registered with DJB.(In the case of manufacture detail of manufacturing license/registration with State Industry Department is attached at page__________.)

*I/We am/are registered contractors with__________________________. Particulars of the authority, class and tendered amount/limit upto which I/we am/are eligible to tender are furnished below:-

| Name of department/authority | Class/ Category | Tendering Limit |
| --- | --- | --- |

It is certified( confirmed) that this registration/these registration is/are valid as on date and we shall inform the department ourselves as soon as our registration expires or is cancelled/revoked.

The Particulars of the work done are furnished/enclosed as per the eligibility criteria set out in the Press Notification. The tender fee(Non-refundable) & Earnest Money is also enclosed in the envelop marked EARNEST MONEY(Part-A).

I/We certify that we have gone through the General Condition 1 to 45, Clauses of contract Sl. 1 to 45, Instructions to bidders Sl. No.1 to 11, DJB safety codes Sl. No.1 to 16, Model rules for protection of Health & Sanitary arrangements for workers employed in or by Delhi Jal Board or its contractor Sl.No.1 to 12, Contractors Labour Regulations 1 to 18. We further confirm of having full knowledge that the above conditions are to form a part of the contract agreement executed with the successful contractor.

I/We request, the permission may be granted to me/us to participate in the tender.

Encl:-a) Tender Fee Rs. _____________ in the shape of ________________

b) EMD Rs. ________________in the shape of ________________________

c) Documents in support of fulfilling the eligibility criteria, registration etc. placed   		from page No. __________to ___________.

Yours faithfully,

(Contractor)*

Name

Telephone No.

Address:-

(*Strike out inapplicable portion)

(ANNEXURE-B)

ELHI JAL BOARD:GOVT OF NCT OF DELHI

TENDER FORM

PERCENTAGE/ITEM RATE TENDER

TENDER FEE RS***

TO BE FILLED IN BY THE  CONTRACTOR, TENDER DOWNLOADED FROM THE WEB SITE OR  COLLECTED MANUALLY.

Tender for the work of _________________________________________________________

____________________________________________________________________________

To be submitted by __________________________________________(date & time)

To be opened in the presence of tender who may be like to attend ________at ( time)

Issued to/downloaded by_________________________________(contractor)

Signature________________________________________________________

TENDER

I/We have read and examined the press notification/Notice Inviting Tender, specifications of the works as applicable, General conditions. The Instructions to the bidder Sl. No. 1 to 45, DJB safety code Sl. No.1 to 16,Model Rules for the protection of Health & sanitary arrangements for workers employed in or by Delhi Jal Board or its contractors Sl. No.1 to 12, Contractors Labour regulation Sl. No. 1 to 18 and others relevant specifications given in I.S. codes, CPWD specifications 1996 to 2002 alongwith other documents of the work.

I/We hereby tender for the execution of the work specified by Delhi Jal Board within the specified time and schedule of quantities in accordance in all respects with specifications, design, drawings and instructions in writing referred to the General Conditions/Clauses of contract etc. as given in the aforesaid Para.

We agree to keep the tender rate open for 90 days from the date of its submission and not to make any modification in its terms & conditions.

We are aware that the conditional tender is liable for rejection. Delhi Jal Board has a right to reject any tender or all the tenders without assigning any reasons.

A sum Rs. ____________has been submitted with the tender in the required form as Earnest Money. If I/We fails to commence the work within specified period, I/We agree that the Delhi Jal Board or designated office shall without prejudice to any other right or remedy, be at liberty to forfeit the Earnest Money absolutely otherwise the said earnest money shall be retained by him/DJB towards security deposit to execute all the works referred to in the tender documents upon the terms & conditions contained or referred to therein and to carry out such deviations as may be ordered.

I/We hereby declared that I/We shall treat the tender documents and other records connected with the works as secret/confidential documents and shall not communicate information/derive there from to any person other than a person to whom I/We am/are authorize to communicate the same or use the information in any manner prejudicial to the safety of the Govt.

I/We agree that should I/We fails to commence the work specified as above an equal amount to the amount of earnest money mentioned in the form of invitation of tender and performance guarantee shall be absolutely forfeited to the DJB and the same may be at the opinion of competent authority on behalf of DJB be recored without prejudice to any other right or remedy available in the law out of the deposit in so far as the same may extend in terms of the said bond and in the event of deficiency out of any other money due to me/us under the said contract or otherwise.

:  2  :

I/We confirm that I/We are duly authorized to sign the tender documents.

I/We are aware and agree to the terms & conditions as mentioned in the aforesaid para, that will form the contract documents to be placed in the contract agreement to be signed by the DJB and the successful tenderer.

I/We hereby tender for the execution of work @ __________________% above/below(in figure)

@_____________________________________________% above/below(in words)on the bill of quantity.

Signature of the contract

***Tender Fee unless otherwise specifically specified

Work costing upt 1 lac	Rs.250/-

Work costing more than 1 lac upto 50 lac	Rs. 800/-

Work costing more than 50 lacs upto 2 crores	Rs. 1500/-

Work costing above 2 crores	Rs. 2500/-

APPLICATION FOR TENDER DOCUMENTS

APPLICATION FORM

To, 									APPENDIX 26

The Executive Engineer,

Division.

Sub :	Purchase of Tender documents

I/We am are registered with the DJB as Class ……………….. contract/contractors and our Registration No. is ………………………  It is certified that the said registration is valid as on date …………………………

1.		I/We am/are not registered  with DJB.

I/We am/are registered contractors with AIES-Railways/ P&T/State PWD also. Particulars of the authority, Class and tendered amount limit upto which I/We am/are eligible to tender are furnished below :

| Authority | Class | Tendering Limit |
| --- | --- | --- |

It is certified (confirmed) that this registration these registrations is/are valid as on date and we shall inform the department ourselves as soon as our registration expires or is cancelled revoked.

The particulars of work done are furnished enclosed.

I/We request that permission may be granted to me us for the purchase of tender document for the work of ……………………….

Yours faithfully,

(Contractor)

Address ……………………

Telephone No………………

To be completed by Cashier and signed by EE before acceptance of the application.

The Income Tax Clearance Certificate is on appropriate form and is valid upto ………………………

Contractor has shown original registration letter, original Income Tax Clearance Certificate and Sales Tax Clearance Certificate.

Cashier

Issue the tender paper 			Cost tender Rs………….. Received

And entered at page ………. Of

E.E.				Cash Book No…………………….

Cashier 		E.E.

__________________________

(Strike out in applicable portion)

INSTRUCTIONS TO BIDDERS

1. Site Visit

The bidder shall be deemd to have visited the sites examined the nature thereof, perused the drawings and to have made himself thoroughly acquainted by his own independent observation and enquiries with the nature, position, extent and practicality of the works, means of access, storage area for material and all other matters which can in any way influence his tender price, as no monetary or other claims made by the tenderer on the grounds of want of knowledge/information of any or all of the aforesaid matters will be entertained.  The cost of visiting the site shall be at the bidders own expense.

The bidder before tendering must satisfy himself with the quantities of required material, accommodation as may be required and no claim subsequently on account of ignorance shall be entertained.

.

The contractor shall provide everything for completion of the work successfully like labour, material, equipment and other accessories required for completion of the work as per drawings, specifications and as directed by Engineer-in-Charge.

2. Sale of Tender Documents

A complete set of tender documents consisting of detailed plans/alignment plan,  specifications, schedule of various class and quantities of work to be done, can be purchased and any clarification or any other information required in this connection can be had from the offices as under  :

E.E.(South)III, Greater Kailash-I New Delhi – 48. Further correspondence in respect of the tender shall be done with EE(South)-III only.

Tender documents shall be issued to only those bidders who fulfill the eligibility criteria as stipulated in the N.I.T. on receipt of a  written application for issue of tender documents.  The tender documents shall be issued against non-refundable tender fee of Rs (Refer N.I.T.) in cash or  in the shape of demand draft in favour of Delhi Jal Board from a scheduled Bank payable at Delhi.

The tender documents can be purchased from any of the offices as mentioned above from --------------to----------------,(Refer N.I.T.) on all working days, from ______ A.M. to ______P.M. (Refer N.I.T.) If the last date, for issue of tender documents, happens to be holiday the tender documents shall be issued on the next working day.  No tender shall be issued after last date of issue of tenders.

The Earnest Money  shall be deposited along with the application for issue of tender documents in the shape of Bank Draft/Call Deposit Receipt drawn on scheduled Bank in favour of "Delhi Jal Board".  Registration certificate  and tax clearance certificate issued by the Department of Sales Tax and Work Contract, Govt. of NCT of Delhi  along with other supporting documents such as eligibility to tender etc. shall be attached with the application. (Pay order No. , date, Amount & Name of issuing  Bank should  be  mentioned  on  Application  form  for  issue of tender.

Applicants not having valid registration certificate and or valid clearance certificate from the contract Cell shall submit an affidavit in original duly notarized stating that their annual turn over for the works in Delhi is less than 5 lacs and agency is exclusively engaged in execution of Govt. works and opt for tax deduction at source at flat rate of @ 4% as composition amount.

In case of single cover tender system initial and preliminary examination of eligibility criteria, technical and financial capability, documents supporting execution of similar works, as defined in the tender documents shall be examined by the tender issuing Executive Engineers.

In case of two cover system the examination of eligibility criteria shall be done first and the price bids of only those bidders shall be opened  who are considered qualified.  Tenderers who have not submitted the supporting documents shall be disqualified and the DJB shall proceed with the bids considered responsive.

3. Pre-bid meeting   Stand   Deleted

4. Rates	 In case of percentage rate tenders only percentage above or below on the bill of quantity shall be considered.  Percentage quoted by the tenderer shall be accurately filled in figures and words so that there is no discrepancy.

### 5. Validity of tendered rates

The quoted rates shall hold good for 90 days from the date of opening of the tenders. In exceptional circumstances, prior to the   expiry of the original time limit the DJB may request the bidder to extend the period of validity for a specified additional period.  However the bidder agreeing to the request will not be permitted to modify the rates/price of his/their bid and the extension of validity of rates shall be on the same terms and conditions as contained in the tender documents.

6. Submission and signing of tender

The tender shall be submitted in sealed cover giving --------------------------------------------------------------------------------------------------(complete name of works, N.I.T. No. & Item No. for which the tender is being offered).  The tender submitted by the tenderer should be faultless.  The rates quoted shall be indicated in figures as well as in words.  These should be free from errors and over writing.  In case of cutting the same shall be attested / signed by the bidder clearly.

The tenderers are advised to go through the tender documents in full detail and understand all the provisions and stipulations, obtain his own information on all the matters which may in any way affect his tender cost/rate before submitting of tenders as no claim for extra for any alleged  ignorance in respect thereof shall be entertained at any stage and the rates quoted shall not be subjected to any revision.

Any discrepancy detected/noticed by the tenderer shall be intimated to the officers issuing tender documents. Any exemption or adjustment by the tenderer without verification shall be at his own risk and cost.  The contractor shall be responsible for the successful completion and satisfactory performance of the work.

All pages of tender documents shall be signed and stamped by the bidder or the authorized person (power of attorney authorizing the signatory to sign the tender shall be submitted with the tender documents).

All tenders, in which any of the prescribed conditions, is  not fulfilled or any condition including that of conditional and/or unconditional rebate or any addition/alteration is proposed or modification is made in the time allowed for carrying out the works, is put forth by the tenderer, shall be summarily rejected. The rates of conditional tenders or the tenders having modification in the tender documents shall neither be read out nor shall be entered in the tender opening register.

No single tender shall include more than one work but the tenderer who wishes to tender for two or more works shall submit separate tender for each work.

The tender shall contain no addition or alteration. Any remarks or explanation if made by the tenderer, should be only on a covering letter.

The tenderer shall be required to submit along with his tender, details of works in hand with the following information:

- Name of work

- Name and particulars of the division where the work is being executed

- Amount of work

- Position of work in hand

The tender shall be submitted as per information given below:

Place of submission of tender :- Executive Engineer (South )III, Greater Kailash-I New Delhi-48.

Date of submission :-  ___________  up  to ____P.M.( Refer N.I. T)

Time of opening of tender--------- p.m.( Refer N.I.T. ) in the presence of tenderers who may like to attend. If the said date happens to be holiday the tenders will be received and opened on the next working day unless otherwise extended.  Tenders submitted by post will not be accepted.

Should the tender be found to contain errors such as adding mistakes and discrepancies between rates and amounts the unit rate/break-up will be considered as correct and total amount will be adjusted accordingly.  If there is a discrepancy between amounts in figures and words, the amount in words will be considered as correct.

The terms and conditions of the tender documents shall not be relaxed or changed after the receipt of the tender.

##### 7. Cost of tendering   Stand deleted

8. Rejection of tenders  :  Stand deleted

9. Division of work

Engineer-in-Charge reserves the right to divide or reduce the work and the tenderer will be bound to execute the portion of work, allotted to him. The contractor shall carry the work on part site as made available and no claim on this account shall be entertained. The time period for completion will also be amended on prorata basis keeping in view the nature of work allotted, if the scope of work is reduced or divided.

10. Forfeiting of Earnest Money

In the case if the tenderer withdraws his/their tender within the validity period/ or fails to start the work after award or make any modification in terms and conditions of the tender, which are not acceptable to the department, the department shall without prejudice to any other right or remedy, be at liberty to forfeit 100% of Earnest money absolutely.  The department may also proceed with disciplinary action against the tenderer, as deemed fit. If the above act is repeated by the tendered subsequently in the second time, he/they shall be debarred from tendering in Delhi Jal Board for a period of 3 years and  further action to black list may also be taken by the department.

11. Contract agreement

After the acceptance of the tender, the tenderer will have to sign the necessary contract agreement within 10 days or the period  mentioned  in  the work  order  whichever  is  earlier, of the above intimation. In case of delay, the Engineer-in-Charge reserves the right to cancel the award of work and forfeit the Earnest Money without any legal notice.

EXECUTIVE ENGINEER(SOUTH)III

DELHI JAL BOARD

GOVT. OF N.C.T. OF DELHI

OFFICE OF THE EXECUTIVE ENGINEER(SOUTH)-III

GREATER KAILASH-I : NEW DELHI-48

# CONDITION OF CONTRACT

Name of Work    ____________________________________________________

____________________________________________________

____________________________________________________

CLAUSES OF CONTRACT

CLAUSE 1	Performance guarantee

- The contractor shall submit an irrevocable performance guarantee of 5%(five percent) of the tendered amount in addition to other deposits mentioned elsewhere in the contract for his proper performance of the contract agreement, (not withstanding and / or without prejudice to any other provisions in the contract) within 15 days of issue of letter of intent. This period can be further extended by engineer-in-charge up to a maximum period of 7 days on written request of the contractor stating the reason for delays in procuring the Bank Guarantee to the satisfaction of engineer in charge. This guarantee shall be in the form of cash/ CDR/ Bank Draft/ Bankers Cheque in favour of Delhi Jal Board.

- A letter of acceptance shall be issued in the first instance informing the successful tenderer of the decision of the competent authority to accept his tender and the award letter shall be issued only after the performance guarantee in any of the prescribed form is received. In case of failure by the contractor to furnish performance guarantee within the specified period. Government shall without prejudice to any other right or remedy available in law, be at liberty to forfeit the earnest money absolutely.

- The performance guarantee shall be initially valid up to the stipulated date of completion of works plus 60 days beyond that. In case the time for completion of work gets enlarged the contractor shall get the validity Performance of performance guarantee extended to cover such enlarged time for completion of work. After recording of the completion certificate for the work by the competent authority, the performance guarantee shall be returned to the contactor, without any interest

- The Engineer-In-Charge shall not make a claim under the performance guarantee except for amounts to which Delhi Jal Board entitled under the contact (notwithstanding and / or without prejudice to any other provisions in the contract agreement) in the event of:

  - Failure by the contractor to extend the validity of the performance guarantee as described herein above in which event the engineer in charge may claim the full amount of the performance guarantee.

  - Failure by the contractor to pay Delhi Jal Board any amount due either as agreed by the contractor or determined under any of the CLAUSEs / conditions of the agreement, within 30 days of the service of notice to this effect by Engineer-in-Charge.

  - In the event of the contractor being determined or rescinded under provision of any of the CLAUSE/ condition of the agreement the performance guarantee shall stand forfeited in full and shall be absolutely at the disposal of the Delhi Jal Board.

The above clause is not applicable for maintenance works in maintenance division of civil & E&M side for the cases of smaller value upto Rs. 10.00 Lac and having short completion period upto 30 days. However, while doing so, It shall be ensured that in all such cases where the performance guarantee is not deposited, deduction @ 10% of the gross amount of each running bill shall be made till the sum alongwith the sum already deposited as earnest money will amount to security deposit of 10% of the tendered value of the work subject to a maximum of Rs. 5,00,000/-

clause 1A		Recovery of Security Deposit

The person/persons whose tender(s) may be accepted (hereinafter called the contractor) shall permit Government at the time of making any payment to him for work done under the contract to deduct a sum at the rate of 10% of the gross amount of each running bill till the sum along with the sum already deposited as earnest money, will amount to security deposit of 5% of the tendered value of the work. Such deductions~ will be made and held by Government by way of Security Deposit unless he/they has/have deposited the amount of Security at the rate mentioned above in cash.

All compensations or the other sums of money payable by the contractor under the terms of this contract may be deducted from, or paid by the sale of a sufficient part of his security deposit or from the interest arising thereon, or from any sums which may be due to or may become due to the contractor by Government on any account whatsoever and in the event of his Security Deposit being reduced by reason of any such deductions or sale as aforesaid, the contractor shall within 10 days make good in cash or fixed deposit receipt tendered by the State Bank of India or by Scheduled Banks or Government Securities (if deposited for more than 12 months) endorsed in favour of the Engineer-in-Charge, any sum or sums which may have been deducted from, or raised by sale of his security deposit or any part thereof. The security deposit shall be collected from the running bills of the contractor at the rates mentioned above and the Earnest Money if deposited in cash at the time of tenders will be treated a part of the Security Deposit.

Clause 2 Compensation For Delay

"If the contractor fails to maintain the required progress in terms of clause 5 or to complete the work and clear the site on or before the contract or extended date of completion, he shall, without prejudice, to any other right or remedy available under the law to the Government on account of such breach, pay as agreed compensation the amount calculated at the rates stipulated below as the Superintending Engineer (whose decision in writing shall be final and binding) may decide on the amount of tendered valve of the work for every completed day/month (as applicable) that the progress remains below that specified in Clause 5 or that the work remains incomplete.

This will also apply to items or group of items for which a separate period of completion has been specified.

| Compensation for delay of work | @ 1.5% per month delay to be computed on per day basis |
| --- | --- |

Provided always that the total amount of compensation for delay to be paid under this condition shall not exceed 10% of the Tendered Value of work or to the Tendered Value of the item or group of items of work for which a separate period of completion is originally given.

The amount of compensation may be adjusted or set-off against any sum payable to the Contractor under this or any other contract with the Government. In case, the contractor does not achieve a particular milestone mentioned in schedule-F, or the rescheduled milestone(s) in terms of Clause 5.4, the amount shown against that milestone shall be withheld, to be adjusted against the compensation levied at the final grant of extension of time. Withholding of this amount on failure to achieve milestones shall be automatic without any notice to the contractor. However, if the contractor catches up with the progress of work on the subsequent milestone(s), the withheld amount shall be released. In case the contractor fails to make up for the delay in subsequent milestone(s), amount mentioned against each milestone missed subsequently also shall be withheld. However, no interest, whatsoever, shall be payable on such withheld amount.

clause 3:  When Contract Can Be Determined

Subject to other provisions contained in this clause the Engineer-in-Charge may, without prejudice to his any other rights or remedy against the contractor in respect of any delay, inferior workmanship, any claims for damages and/or any other provisions of this contract or otherwise, and whether the date of completion has or has not elapsed, by notice in writing absolutely determine the contract in any of the following cases:

i)	If the contractor having been given by the Engineer-in-Charge a notice in writing to rectify, reconstruct or replace any defective work or that the work is being performed in an inefficient or otherwise improper un-workman like” manner shall omit to comply with the requirement of such notice for a period of seven days thereafter.

ii)	If the contractor being a company shall pass a resolution or the court shall make an order that the company shall be wound up or if a receiver or a manager on behalf of creditor shall be appointed or if circumstances shall arise which entitle the court or the creditor to appoint a receiver or a manager or which entitle the court to make a winding up order.

iii)	If the contractor has, without reasonable cause, suspended the progress of the work or has failed to proceed with the work with due diligence so that in the opinion of the Engineer-in-Charge (which shall be final and binding) he will be unable to secure completion of the work by the date for completion and continues to do so after a notice in writing of seven days from the Engineer-in- Charge.

iv)	If the contractor fails to complete the work within the stipulated date or items of work with individual date of completion, if any stipulated, on or before such date(s) of completion and does not complete them within the period specified in a notice given in writing in that behalf by the Engineer-in-Charge.

v)	If the contractor persistently neglects to carry out his obligations under the contract and/or commits default in complying with any of the terms and conditions of the contract and does not remedy it or take effective steps to remedy it within 7 days after a notice in writing is given to him in that behalf by the Engineer-in-Charge.

vi)	If the work is not started by the contractor within 1/8th of the stipulated time. When the contractor has made himself liable for action under any of the cases aforesaid, the Engineer-in-charge on behalf of delhi jal board shall have powers

a)	To determine or rescind the contract as aforesaid (of which termination or rescission notice in writing to the contractor under the hand of Engineer-In-Charge shall be conclusive evidence). upon such determination or rescission, the Earnest Money Deposit, Security Deposit already recovered and performance guarantee under the contract shall be liable to be forfeited and shall be absolutely at he disposal of the Government

b)	“After giving notice to the contractor to measure up the work of the contractor and to take such whole, or the balance or part thereof, as shall be un-executed out of his hands and to give it to another contractor to complete the work. The contractor, whose contract is determined or rescinded as above, shall not be allowed to participate in the tendering process for the balance work.

“In the event of above course(s) being adopted by the Engineer-in-Charge, the contractor shall have no claim to compensation for any loss sustained by him by reasons of his having purchases or procured any material~ or entered into any engagements or made any advance on account or with a view to the execution of the work or the performance of the contract. And in case action is taken under any of the provision aforesaid the contractor shall not be entitled to recover or be paid any sum for any work thereof or actually performed under this contract unless and until the Engineer-in-Charge has certified in writing the performance of such work and the value payable in respect thereof and he shall only be entitled to be paid the value so certified:

clause 4 Contractor Liable Pay Compensation Even if Action Not Taken Under Clause 3

In any case in which any of the powers conferred upon the Engineer-in charge by clause 3 thereof, shall have become exercisable and the same are not exercised the non – exercise thereof shall not constitute a waiver of any of the conditions hereof and such powers shall notwithstanding be exercisable in the event of any future case of default by the contractor and the liability of the contractor for compensation shall remain unaffected. In the event of the Engineer-in-Charge putting in force all or any of the powers vested in him under the preceding clause he may, if he so desires after giving a notice in writing to the contractor, take possession of (or at the sole discretion of the Engineer-in-Charge which shall be final and binding on the contractor) use as on hire (the amount of the hire money being also in the final determination of the Engineer-in-Charge) all or any tools. Plant, materials and stores, in or upon the works, or the site thereof belonging to the contractor, or procured by the contractor and intended to be used for the execution of the workflow any part thereof, paying or allowing for the same in account at the contract rates or, in the case of these not being applicable, at current market rates to be certified by the Engineer-in-Charge, whose certificate thereof shall be final, and binding on the contractor, clerk of the works, foreman or other authorized agent to remove such tools, plant, material, or stores from the premises (within a time to be specified in such notice) in the event of the contractor failing to comply with any such requisition, the Engineer-in-Charge may remove them at the contractor’s expense or sell them by auction or private sale on account of the contractor and his risk in all respects and the certificate of the Engineer-in-Charge as to the expenses of any such removal and the amount of the proceeds and expense~ of any such sale shall be final and conclusive against the contractor.

clause – 5 Time Extensions For Delay

“The time allowed for execution of the works as specified in the Schedule ‘F’ or the extended time in accordance with these conditions shall be the essence of the Contract. The execution of the works shall commence from the 10th Day or such time period as mentioned in letter of Award after the date on which the En9ineer-in-Charge issues written orders to commence the work or from the date of handing over of the site whichever is later, If the Contractor commits default in commencing the execution of the work as aforesaid. Government shall without prejudice to any other right or remedy available in law, be at liberty to forfeit the earnest money & performance guarantee absolutely.

5.1

As soon as possible after the contract is concluded the Contractor shall submit a Time & Progress Chart for each milestone and get it approved by the Department. The Chart shall be prepared in direct relation to the time stated in the Contract documents for completion of items of the works. It shall indicate the forecast of the dates of commencement and completion of various trades of sections of the work and may be amended as necessary by agreement between the Engineer-in-Charge and the Contractor within the limitations of time Imposed in the contract documents, and further to ensure good progress during the execution of the work, the contractor shall in all cases in which the time allowed for any work, exceeds one month (save for special jobs for any work a separate programme has been agreed upon) complete the work as per milestone given in schedule "F".

5.2	If the work(s) be delayed by:

i)	force majeure, or

ii)	abnormally bad weather or

iii)	serious loss or damage by fire or

iv)	civil commotion local commotion of workmen, strike or lockout, affecting any of the trades employed on the work, or

v)	delay on the part of other contractors or tradesmen engaged by Engineer-in-Charge executing work not forming part of the Contract, or

- non-availability of stores, which are the responsibility of Government to supply or

- non-availability or break down of tools and Plant to be supplied or supplied Government. or

- any other cause which, in the absolute discretion of the authority mentioned Schedule ‘F’ is beyond the Contractors control.

Then upon the happening of any such event causing delay, the Contractor shall Immediately give notice thereof in writing to the Engineer-in-Charge but shall nevertheless use constrict his best endeavors to prevent or make good the delay and shall do an that may be reason required to the satisfaction of the Engineer-in-Charge to proceed with the works.

5.3 & 5.4

“Request for rescheduling of Milestones and extension of time, to be eligible for consideration, shall be made by the Contractor in writing within fourteen days of the happening of the event causing delay on the prescribed form. The Contractor may also, if practicable, indicate in such a request the period for which extension is desired.

In any such case the authority mentioned in Schedule ‘F’ may give a fair and reasonable extension of time and reschedule the milestones for completion of work. Such extension shall be communicated to the Contractor by the Engineer-in-Charge in writing, within 3 months of the date of receipt of such request. Non application by the contractor for extension of time shall not be a bar for giving a fair and reasonable extension by the Engineer-in-Charge and this shall be binding on the contractor’

# clause 6 Measurement Of Work Done

Engineer-in-Charge shall, except as otherwise provided, ascertain and determine by measurement the value in accordance with the contract of work clone.

AII measurement of all items having financial value shall be entered in Measurement Book and/or level field book so that a complete record is obtained of all works performed under the contract.

All measurements and levels shall be taken jointly by the Engineer-in-Charge or his authorized representative and by the contractor or his authorized representative from time to time during the progress of the work and such measurements shall be signed and dated by the Engineer-in-Charge and the contractor or their representatives in token of their acceptance. If the contractor objects to any of the measurements recorded, a note shall be made to that effect with reason and signed by both the parties.

If for any reason the contractor or his authorized representative is not available and the work of recording measurements is suspended by the Engineer-in-Charge or his representative, the Engineer-in-Charge and the Department shall not entertain any claim from contractor for any loss or damages on this account. If the contractor or his authorized representative does not remain present at the time of such measurements after the contractor or his authorized representative has been given a notice in writing three (3) days in advance or fails to countersign or to record objection within a week from the date of the measurement, then such measurements recorded in his absence by the Engineer-in-Charge or his representative shall be deemed to be accepted by the Contractor.

The contractor shall, without extra charge, provide all assistance with every appliance, labour and other things necessary for measurements and recording levels.

Except whole any general or detailed description of the work expressly shows to the contrary, measurements shall be taken in accordance with the procedure set forth in the specifications notwithstanding any provision in the relevant Standard Method of measurement or any general or local custom. In the case of items which are not covered by specifications, measurements shall be taken in accordance with the relevant standard method of measurement issued by the Bureau of Indian Standards and if for any item and such standard is available then a mutually agreed method shall be followed.

The contractor shall give not less than seven days’ notice to the Engineer-in-Charge or his authorized representative in charge of the work before covering up or otherwise place beyond the reach of measurement any work in order that the same may be measured and correct dimensions thereof be taken before the same is covered up or placed beyond the reach of measurement and shall not cover up and place beyond reach of measurement any work without consent in writing of the Engineer-in-Charge or his authorize representative in charge of the work who shall within the aforesaid period of seven days inspect the work, and if any work shall be covered up or placed beyond the reach of measurements without such notice having been given or the Engineer-hi-Charge’s consent being obtained in writing the same shall be uncovered at the Contractors expense, or in default thereof no payment or allowance shall be made for such work or the materials with which the same was executed.

Engineer-in-Charge or his authorized representative may cause either themselves or through another officer of the department to check the measurements recorded jointly or otherwise as aforesaid and all provisions stipulated herein above shall be applicable to such checking of measurements or levels.

It is also a term of this contract that recording of measurements of any item of work in the measurement book and/or its payment in the interim, on account or final bill shall not be considered as conclusive evidence as to the sufficiency of any work or material to with it relates nor shall it relieve the contractor from liabilities from any over measurement or defects noticed till completion of the defects liability period.

# CLAUSE 7 Payment On Intermediate Certificate To Be Regarded As Advances

No payment shall be made for work, estimated to cost Rs. Twenty thousand or less till after the whole of the work shall have been completed and certificate of completion given for works estimated to cost over Rs. Twenty thousand the interim or running account bill. shall be submitted by the contractor for the work executed on the basis of such recorded measurements on the format of the Department in triplicate on or before the date of ever month fixed for the same by the Engineer-in-Charge. The contractor shall not be entitle to be paid any such interim payment if the gross work done together with net payment adjustment of advances for material collected, if any, since the last such payment is les than the amount specified in Schedule ‘F’, in which case the interim bill shall be prepare on the appointed date of the month after the requisite progress is achieved. Engineer-in Charge shall arrange to have the bill verified by taking or causing to be taken, where necessary, the requisite measurements of the work. In the event of the failure of the contractor to submit the bills, Engineer-in-Charge shall prepare or cause to be prepare such bills in which event no claims whatsoever  due  to  delays on  payment  including that  c interest shall be payable to the contractor. Payment on account of amount admissible shall be made by the Engineer-in-Charge certifying the sum to which the contractor considered entitled by way of interim payment at such rates as decided by the Engineer-in-Charge. The amount admissible shall be paid by 10th working day after the day c presentation of the bill by the Contractor to the Engineer-in-Charge or his Asstt. Engineer together with the account of the material issued by the department, or dismantled materials if any. In the case of works outside the headquarters of the Engineer-in-Charge the period of ten working days will be extended to fifteen working days.

All such interim payments shall be regarded as payment by way of advances against final payment only and shall not preclude the requiring of bad, unsound and imperfect or unskilled work to be rejected, removed, taken away and reconstructed or re-erected. Any certificate given by the Engineer-in-Charge relating to the work done or materials delivered forming part of such payment, may be modified or corrected by any subsequent such certificate(s) or by the final certificate and shall not by itself be conclusive evidence that any work or materials to which it relates is/are in accordance with the contract and specifications. Any such interim payment, or any part thereof shall not in any respect conclude, determine or affect in any way powers of the Engineer-in-Charge under the contract or any of such payments be treated as final settlement and adjustment of accounts or in any way vary or affect the contract.

Pending consideration of extension of date of completion interim payments shall continue to be made as herein provided, without prejudice to the right of the department to take action under the terms of this contract for delay in the completion of work, if the extension of date of completion is not granted by the competent authority.

The Engineer-in-Charge, in his sole discretion on the basis of a certificate from the Asstt. Engineer to the effect that the work has been completed up to the level in question make interim advance payments without detailed measurements for work done (other than foundations, items to be covered under finishing items) up to lintel level (including sunshade etc.) and slab level, for each floor working out at 75% of the assessed value. The advance payments so allowed shall be adjusted in the subsequent interim bill by taking detailed measurements thereof.

# CLAUSE 8 Completion Certificate and Completion Plans

Within ten days of the completion of the work, the contractor shall give notice of such completion to the Engineer-in-Charge and within thirty days of the receipt of such notice the Engineer-in-Charge shall inspect the work and if there is no defect in the work shall furnish the contractor with a final certificate of completion, otherwise a provisional certificate of physical completion indicating defects (a) to be rectified by the contractor and/or (b) for which payment will be made at reduced rates, shall be issued. But no final certificate of completion shall be issued, nor shall the work be considered to be complete until the contractor shall have removed from the premises on which the work shall be executed all scaffolding, surplus materials, rubbish and all huts and sanitary arrangements required for his/their work people on the site in connection with the execution of the works ~s shall have been erected or constructed by the contractor(s) and cleaned off the dirt from all wood work, doors, windows, walls, floor or other parts of the building, in, upon, or about which the work is to be executed or of which he may have had possession for the purpose of the execution thereof, and not until the work shall have been measured by the Engineer-in-Charge. If the contractor shall fail to comply with the requirements of this Clause as to removal of scaffolding, surplus materials and rubbish and all huts and sanitary arrangements as aforesaid and cleaning off dirt on or before the date fixed for the completion of work, the Engineer-in-Charge may at the expense of the contractor remove such scaffolding, surplus materials and rubbish etc., and dispose of the same as he thinks fit and clean off such dirt as aforesaid, and the contractor shall have no claim in respect of scaffolding or surplus materials as aforesaid except for any sum actually realized by the sale thereof.

# CLAUSE 8A   Contractor to Keep Site Clean

When the annual repairs and maintenance of works are carried out, the splashes and droppings from white washing, colour washing, painting etc., on walls, floor, windows, etc. shall be removed and the surface cleaned simultaneously with the completion of these items of work in the individual rooms, quarters or premises etc. where the work is done without waiting for the actual completion of all the other items of work in the contract. In case the contractor fails to comply with the requirements of this clause, the Engineer-in-Charge shall have the right to get this work done at the cost of the contractor either departmentally or through any other agency. Before taking such action, the Engineer-in-Charge shall give ten days notice in writing to the contractor.

# CLAUSE 8B Completion Plans To Be Submitted By The Contractor

The contractor shall submit completion plan as required as applicable within thirty days of the completion of the work.

In case, the contractor fails to submit the completion plan as aforesaid, he shall be liable to pay a sum equivalent to 2.5% of the value of the work subject to a ceiling of Rs. 15,000 (Rs. Fifteen thousand only) as may be fixed by the Superintending Engineer concerned and in this respect the decision of the Superintending Engineer shall be final and binding on the contractor.

# clause 9   Payment of Final Bill

The final bill shall be submitted by the contractor in the same manner as specified in interim bills within three months of physical completion of the work or within one month of the date of the final certificate of completion furnished by the Engineer-in-Charge whichever is earlier. No further claims shall be made by the contractor after submission of the final bill and these shall be deemed to have been waived and extinguished. Payments of those items of the bill in respect of which there is no dispute and of items in dispute, for quantities and rates as approved by Engineer-in Charge, will, as far as possible be made within the period specified herein under, the period being reckoned from the date of receipt of the bill by the Engineer-in-Charge or his authorized Asstt. Engineer, complete with account of materials issued by the Department and dismantled materials.

i)	If the Tendered value of work is up to Rs. 5 lakhs		3months
ii)	If the Tendered value of work exceeds Rs. 5 Iakhs		6months

# CLAUSE 9A  payment of contractor's bills to banks

Payments due to the contractor may, if so desired by him, be made to his bank, registered financial, co-operative or thrift societies or recognized financial institutions instead of direct to him provided that the contractor furnishes to the Engineer-in-Charge (1) an authorization in the form of a legally valid document such as a power of attorney conferring authority on the bank; registered financial, cooperative or thrift societies or recognized financial institutions to receive payments and (2) his own acceptance of the correctness of the amount made out as being due to him by Government or his signature on the bill or other claim preferred against Government before settlement by the Engineer-in-Charge of the account or claim by payment to the bank, registered financial, cooperative or thrift societies or recognized financial institutions. While the receipt given by such bank; registered financial, cooperative or thrift societies or recognized financial institutions shall constitute a full and sufficient discharge for the payment, the contractor shall whenever possible present his bills duly receipted and discharged through his bank, registered financial, cooperative or thrift societies or recognized financial institutions.

Nothing herein contained shall operate to create in favour of the bank; registered financial, cooperative or thrift societies or recognized financial institutions any rights or equities vis-à-vis delhi jal board.

# Clause 10 Materials Supplied By DELHI JAL BOARD : Stand  deleted

CLAUSE 10A 	Materials To Be Provided By The Contractor

The contractor shall, at his own expense, provide all materials, required for the works by the other than those, which are stipulated, to be supplied by the Government.

The contractor shall, at his own expense and without delay, supply to the Engineer-in-Charge samples of materials to be used on the work and shall get these approved in advance. All such materials to be provided by the Contractor shall be in conformity with the specifications laid down or referred to in the contract. The contractor shall, if requested by the Engineer-in-Charge furnish proof, to the satisfaction of the Engineer-in-Charge that the materials so comply. The Engineer-in-Charge shall within thirty days of supply of samples or within such further period as he may require intimate to the Contractor in writing whether samples are approved by him or not. If samples are not approved, the Contractor shall forthwith arrange to supply to the Engineer-in-Charge for his approval fresh samples complying with the specifications laid down in the contract. When materials are required to be tested in accordance with specifications, approval of the Engineer-in-Charge shall be issued after the test results are received.

The Contractor shall at his risk and cost submit the samples of materials to be tested or analyzed and shall not make use of or incorporate in the work any materials represented by the samples until the required tests or analysis have been made and materials finally accepted by the Engineer-in-Charge. The Contractor shall not be eligible for any claim or compensation either arising out of any delay in the work or due to any corrective measures required to be taken on account of and as a result of testing of materials.

The contractor shall, at his risk and cost, make all arrangements and shall provide all facilities as the Engineer-in-Charge may require for collecting, and preparing the required number of samples for such tests at such lime and to such place or places as may be directed by the Engineer-in-Charge and bear all charges and cost of testing unless specifically provided for otherwise elsewhere in the contract or specifications. The Engineer-in-Charge or his authorized representative shall at all times have access to the works and to all workshops and places where work is being prepared or from where materials, manufactured articles or machinery are being obtained for the works and the contractor shall afford every facility and every assistance in obtaining the right to such access.

The Engineer-in-Charge shall have full powers to require the removal from the premises of all materials which in his opinion are not in accordance with the specifications and in case of default the Engineer-in-Charge shall be at liberty to employ at the expense of the contractor, other persons to remove the same without being answerable or accountable for any loss or damage that may happen or arise to such materials. The Engineer-in-Charge shall also have full powers to require other proper materials to be substituted thereof and in case of default the Engineer-in-Charge may cause the same to be supplied and all costs which may attend such removal and substitution shall be borne by the Contractor.

CLAUSE 10B

(i) 	Stand Deleted

(ii) Stands Deleted

(iii) Plant, Machinery and Shuttering Material Advance: Deleted

(iv) Interest and Recovery: Deleted

clause 10 c Payment On Account Of Increase In Prices / Wages Due To Statutory Order(S)

“If after submission of the tender the price of any material incorporated in the works (not being a material supplied from the Engineer-in-Charge’s stores in accordance with clause 10 thereof) and/or wages of labour increases as a direct result of the coming into force of any fresh law, or statutory rule or order (but not due to any changes in sales tax) and such increase in the price and/or wages prevailing at the time of the last stipulated date for receipt of the tenders including extensions if any for the work, and the contractor thereupon necessarily and properly pays in respect of that material (incorporated in the works) such increased price and/or in respect of labour engaged on the execution of the work such increased wages, then the amount of the contract shall accordingly be varied and provided further that any such increase shall not be payable if such increase has become operative after the stipulated date of completion of the work in question.

If after submission of the tender, the price of any material incorporated in the works (not being a material supplied from the Engineer-in-Charge’s stores in accordance with Clause 10 thereof) and/or wages of labour is decrease as a direct result coming into force of any fresh law or statutory rules or order (but not due to any changes in sales tax)’and such decrease in the prices and/or wages prevailing at the time of receipt of the tender for the work. Government shall in respect of materials incorporated in the works (not being materials supplied from the Engineering–in-Charge stores in accordance with Clause-10 thereof) and/or labour engaged on the execution of the work after the date of coming into force of such law statutory rule or order be entitled to deduct from the dues of the contractor such amount as shall be equivalent to the difference between the prices of the materials and/or wages as prevailed at the time of the last stipulated date for receipt of tenders including extensions if any for the work and the prices of materials and/or wages of labour on the coming into force of such law, statutory rule or order.

The contractor shall, for purpose of this condition, keep such books of account and other documents as are necessary to show the amount of any increase claimed or reduction available and shall allow inspection of the same by a duly authorized representative of the Government, and further shall, at the request of the Engineer-in-Charge may require any documents so kept and such other information as the Engineer-in-Charge may require.

The contractor shall, within a reasonable time of his becoming aware of any alteration in the price of any such materials and/or wages of labour, give notice thereof to the Engineer-in-Charge stating that the same is given pursuant to this condition together with all information relating thereto which he may be in position to supply.”

CLAUSE 10cA

If after submission of the tender, the price of cement, steel reinforcement bars, CI pipes & specials, M.S. pipes & specials and or Ductile pipes & specials incorporated in the works (not being a material supplied from the Engineer-in-Charge’s stores in accordance with CLAUSE 10 thereof) increase and such increase of tenders including at the time of the last stipulated date for receipt of the tenders including extension, if any for the work, then the amount of the contract shall accordingly be varied and provided further that any such increase shall not be payable if such increase has become operative after the stipulated date of completion of the work in question.

If after submission of the tender, the price cement,  steel reinforcement bars, CI pipes & specials, M.S. pipes & specials and or Ductile pipes & specials incorporated in the works (not being a material supplied from the Engineer-in-Charge’s stores in accordance with CLAUSE 10 thereof) is decreased,  Government shall in respect of materials incorporated in the works (not being materials supplied from the Engineering–in-Charge stores in accordance with CLAUSE-10 thereof) be entitled to deduct from the dues of the contractor such amount as shall be equivalent to the difference between the prices of cement and or steel reinforcement bars as prevailed at the time of the last stipulated date for receipt of tenders including extensions if any such base price of cement, steel reinforcement bars, CI pipes & specials, M.S. pipes & specials and or Ductile pipes & specials issued under the authority of Director General( Works) CPWD.

The increase or decrease in prices shall be determined by the All India Wholesale Price Indices for Cement and Steel bars and rods) as published by economic advisor to Govt. of India, Ministry of Commerce and Industry and base price for Cement, steel reinforcement bars, cement, cast iron spun pipes, steel sheets, plates & strips or Foundry pig iron or steel reinforcement bars as issued under authority of Director General (works), CPWD as valid on the last stipulated date of receipt of tender, including extension if any and for the period under consideration.

The amount of contract shall accordingly be varied for cement, Cast iron spun pipes, Steel sheets, plates & strips, Foundry pig iron or steel reinforcement bars will be worked out as per the formula given below:

- Adjustment of component of Cement

Vc=Pc x Qc x CI-CIo

CIo

Where,

Vc:	Variation in cement cost ie. Increase or decrease in the amount in rupees to be paid or recovered

Pc: 	Base price of cement as issued under authority of DG(W0, CPWD valid at the time of receipt of tender including extension , if any

Qc:            Quantity of cement used in the works since previous bill.

CIo:          	All India whole sale price Index for cement as published by the Economic Advisor to Government of India, Ministry of Industry and Commerce as valid on the last stipulated date of receipt of tenders including extension, if any

CI:              All India whole sale price Index for cement for period under consideration as Published by Economic Advisor to Government of India, Ministry of Industry and Commerce.

- adjustment for component for “Steel”

Vs:     =Ps x Qs x SI-SIo

SIo

Where,

Vs:         Variation in cost of steel reinforcement bars ie. Increase or decrease in the              amount in rupees to be  paid or recovered

Ps: 	Base price of steel reinforcement bars as issued under authority of DG(W),                  CPWD valid at the time of receipt of tender including extension , if any

Qs:           Quantity of steel paid either by way of secure advance or used in work since Previous bill (whichever is earlier)

CIo:         	All India whole sale price Index for steel (bars and rods)  as published by the Advisor to Government of India, Ministry of Industry and Commerce as valid on the last stipulated date of receipt of tenders including extension, if any.

CI:           	All India whole sale price Index for steel (bars and rods) for period under                     Consideration as published by Economic Advisor to Government of India, Ministry of Industry and Commerce.

clause 10cc 	Stands Deleted

clause 10 D	Dismantled Material Govt. Property

The contractor shall treat all materials obtained during dismantling of a structure, excavation of the site for a work, etc. as Government’s property and such materials shall be disposed off to the best advantage of Government according to the instructions in writing issued by the Engineer-in-Charge.

clause 11 Works To Be Executed In Accordance With Specifications, Drawings, Orders Etc.

The contractor shall execute the whole and every part of the work in the most substantial and workman like manner both as regards materials and otherwise in every respect in strict accordance with the specifications. The contractor shall also conform exactly, fully and faithfully to the design, drawings and instructions in writing in respect of the work signed by the Engineer-in-Charge and the contractor shall be furnished free of charge one copy of the contract documents together with specifications, designs, drawings and instructions as are not included in the standard specifications of Central Public Works Department specified in Schedule ‘F’ or in any Bureau of Indian Standard or any other, published standard or code or, Schedule of Rates or any other printed publication referred to elsewhere in the contract.

The contractor shall comply with the provisions of the contract and with the care and diligence execute and maintain the works and provide all labour and materials, tools and plants including for measurements and supervision of all works, structural plans and other things of temporary or permanent nature required for such execution and maintenance in so far as the necessity for providing these, is specified or is reasonably inferred from the contract. The Contractor shall take full responsibility for adequacy, suitability and safety of all the works and methods of construction.

clause 12		Deviations / Variation Extent And Pricing

The Engineer-in-Charge shall have power (i) to make alteration in, omissions from, additions to, or substitutions for the original specifications, drawings, designs and instructions that may appear to him to be necessary or advisable during the progress of the work, and (ii) to omit a part of the works in case of non-availability of a portion of the site or for any other reasons and the contractor shall be bound to carry out the works in accordance with any instructions given to him in writing signed by the Engineer-in-Charge and such alterations omissions, additions or substitutions shall form part of the contract as if originally provided therein and any altered, additional or substituted work which the contractor may be directed to do in the manner specified above as part of the works, shall be carried out by the contractor on the same conditions in all respects including price on which he agreed to do the main work except as hereafter provided.

12.1	The time for completion of the works shall, in the event of any deviations resulting in additional cost over the tendered value sum being ordered, be extended, if requested by the contractor, as follows:

i)	In the proportion which the additional cost of the altered, additional or substituted work, bears to the original tendered value plus

- 25% of the time calculated in (i) above or such further additional time as may be considered reasonable by the Engineer-in-Charge.

Deviation Extra Items and Pricing

12.2	In the case of extra item(s) the contractor may within fifteen days of receipt of order or occurrence of the item(s) claim rates, supported by proper analysis, for the work and the Engineer-in-charge shall within one month of the receipt of the claims supported by analysis, after giving consideration to the analysis of the rates submitted by the contractor, determine the rates on the basis of the market rates and the contractor shall be paid in accordance with the rates so determined.

Deviation, Substituted Items and Pricing

In the case of substituted items, the rate for the agreement item (to be substituted) and substituted item shall also be determined in the manner as mentioned in the aforesaid Para.

- If the market rate for the substituted item so determined is more than the market rate of the agreement item (to be substituted) the rate payable to the contractor for the substituted item shall be the rate for the agreement item (to be substituted) so increased to the extent of the difference between the market rates of substituted item and the agreement item (to be substituted).

- If the market rate for the substituted item so determined is less than the market rate of the agreement item (top be substituted) the rate payable to the contractor for the substituted items hall be the rate for the agreement item (to be substituted) so decreased to the extent of the difference between the market rates of substituted item and the agreement item (to be substituted).

Deviation, Deviated Quantities and Pricing

In the case of contract items, substituted items, contract cum substituted items, which exceed the limits laid down in schedule of, the contractor may within fifteen days of receipt of order or occurrence of the excess, claim revision of the   rates supported by proper analysis, for the work in excess of the above mentioned limits, provided that if the rates so claimed are in excess of the rates specified in the schedule of quantities the Engineer-in-Charge shall within one moth of receipt of the claims supported by analysis after giving consideration to the analysis of the rates submitted by the contractor determine the rates on the basis of the market rates and the contractor shall be paid in accordance with the rates so determined.”

12.3 	The provisions of the preceding paragraph shall also apply to the decrease in the rate of items for the work in excess of the limits laid down in schedule F, and the Engineer-in-Charge shall after giving notice to the contractor within one month of occurrence of the excess and after taking into consideration any reply received from him within fifteen days of the receipt of the notice, revise the rates for the work in question within one month of the expiry of the said period of fifteen days having regard to the market rates.”

12.4	The contractor shall send to the Engineer-in-Charge once every three months an up to date account giving complete details of all claims for additional payments to which the contractor may consider himself entitled and of all additional work ordered by the Engineer-in-Charge which he has executed during the preceding quarter failing which the contractor shall be deemed to have waived his right. However, the Superintending Engineer may authorize consideration of such claims on merits

  - For the purpose of operation of schedule F following works shall be treated as: works relating to foundation:

- For buildings, compound walls plinth level or 1.2 meters (4 feet) above ground level whichever is lower excluding items of flooring and D.P.C. but including base concrete below the floors.

- For abutments, piers, retaining walls of culverts and bridges, walls of water reservoirs the bed of floor level.

- For retaining walls where floor level is not determinate 1.2 meters above the average ground level or bed level.

- For Roads all items of excavation and filling including treatment of sub-base.

12.6	Any operation incidental to or necessarily has to be in contemplation of tenderer while filing tender, or necessary for proper execution of the item included in the Schedule of quantities or in the schedule of rates mentioned above, whether or not, specifically indicated in the description of the item and the relevant specifications, shall be deemed to be included in the rates quoted by the tenderer or the rate given in the said schedule of rates, as the case may be. Nothing extra shall be admissible for such operations.

clause 13	Foreclosure Of Contract Due To Abandonment Or Reductions In Scope Of Work

If at any lime after acceptance of the tender Government shall decide to abandon or reduce the scope of the works for any reason whatsoever and hence not require the whole or any part of the works to be carried out, the Engineer-in-charge shall give notice in writing to that effect to the contractor and the contractor shall act accordingly in the matter. The contractor shall have no claim to any payment of compensation or otherwise whatsoever, on account of any profit or advantage which he might have derived from the execution of the works in full but which he did not derive in consequence of the tore closure of the whole or part of the works.

The contractor shall be paid at contract rates full amount for works executed at site and, in addition, a reasonable amount as certified by the Engineer-in-charge for the items hereunder mentioned which could not be utilized on the work to the full extent in view of the foreclosure:

- Any expenditure incurred on preliminary site work, e.g. temporary access roads, temporary labour huts, staff quarters and site office, storage accommodation and water storage tanks.

- Government shall have the option to take over contractor’s materials or any part thereof either brought to site or of which the contractor is legally bound to accept delivery from suppliers (for incorporation in or incidental to the work) provided, however, Government shall be bound to take over the materials or such portions thereof as the contractor does not desire to retain. For materials taken over or to be taken over by Government cost of such materials as detailed by Engineer-in-Charge shall be paid. The cost shall, however, take into account purchase price, cost of transportation and deterioration or damage which may have been caused to materials whilst in the custody of the contractor.

- If any materials supplied by Government are rendered surplus, the same except normal wastage shall be returned by the contractor to Government at rates not exceeding those at which these were originally issued less allowance for any deterioration or damage which may have been caused whilst the materials were in the custody of the contractor. In addition, cost of transporting such materials from site to Government stores, if so required by Government, shall be paid.

- Reasonable compensation for transfer of T & P from site to contractors permanent stores or to his other works, whichever is less. If T & P are not transported to either of the said places, no cost of transportation shall be payable.

- Reasonable compensation for repatriation of contractors site staff and imported labour to the extent necessary.

The Contractor shall, if required by the Engineer- in-Charge furnish to him books of account, wage books, time sheets and other relevant documents and evidence as may be necessary to enable him to certify the reasonable amount payable under this condition.

The reasonable amount of items on (i), (iv) and (v) above shall not be in excess of 2% of the cost of the work remaining incomplete on the date of closure, i.e.. total stipulated cost of the work as per accepted tender less the cost of work actually executed under the contract and less the rest of contractor's materials at site taken over by the Government as per item (ii) above: Provided always that against any payments due to the contractor on this account or otherwise, the Engineer-in-charge shall be entitled to recover or be credited with any outstanding balances due from the contractor for advance paid in respect of any tool, plants and materials and any other sums which at the date of termination were recoverable by the Government from the contractor under the terms of the contract.

# clause 14 Cancellation of Contract in Full or Part

If contractor:

- At any time makes default in proceeding with the works or any part of the work with the due diligence and continues to do so after a notice in writing of 7 days from the Engineer-in-Charge; or

- commits default to complying with any of the terms and conditions of the contract and does not remedy it or take effective steps to remedy it within 7 days after a notice in writing is given to him in that behalf by the Engineer-in-Charge; or

- fails to complete the works or items of work with individual dates of completion, on or before the date(s) of completion, and does not complete them within the period specified in a notice given in writing in that behalf by the Engineer-in-Charge; or

- shall offer or give or agree to give to any person in Government service or to any other person on his behalf any gift or consideration of any kind as an inducement or reward for doing or forbearing to do or for having done or forborne to do any act in relation to the obtaining or execution of this or any other contract for Government; or

- shall enter into a contract with Government in connection with which commission has been paid or agreed to be paid by him or to his knowledge, unless the particulars of any such commission and the terms of payment thereof have been previously disclosed in writing to the Accepting Authority/Engineer-in-Charge; or

- shall obtain a contract with Government as a result of wrong tendering ‘or other non-bonafide methods of competitive tendering; or

- being an individual, or if a firm, any partner thereof shall at any time be adjudged insolvent or have a receiving order or order for administration of his estate made against him or shall take any proceedings for liquidation or composition (other than a voluntary liquidation for the purpose of amalgamation or reconstruction) under any Insolvency Act for the time being in force or make any conveyance or assignment of his effects or composition or arrangement for the benefit of his creditors or purport so to do, or if any application be made under any Insolvency Act for the time being in force for the sequestration of his estate or if a trust deed be executed by him for benefit of his creditors; or

- being a company, shall pass a resolution or the Court shall make an order for the winding up of the company, or a receiver or manager on behalf of the debenture holders or otherwise shall be appointed or circumstances shall arise which entitle the Court or debenture holders to appoint a receiver or manager; or

- shall suffer an execution being levied on his goods and allow it to be continued for a period of 21 days; or

- Assigns, transfers, sublets (engagement of labour on a piece-work basis or of labour with materials not to be incorporated in the work, shall not be deemed to be subletting) or otherwise parts with or attempts to assign, transfer sublet or otherwise parts with the entire works or any portion thereof without the prior written approval of the Accepting Authority;

The Accepting Authority may, without prejudice to any other right or remedy which shall have accrued or shall accrue hereafter to Government, by a notice in writing to cancel the contract as a whole or only such items of work in default from the Contract.

The Engineer-in-Charge shall on such cancellation by the Accepting Authority have powers to:

- Take possession of the site and any materials, constructional plant, implements stores, etc., thereon; and/or

- carry out the incomplete work by any means at the risk and cost of the contractor,

On cancellation of the contract in full or in part, the Engineer-in-Charge shall determine what amount, if any, is recoverable from the contractor for completion of the works or part of the works or in case the works or part of the works is not to be completed, the loss of damage suffered by Government. In determining the amount, credit shall be given to the contractor for the value of the work executed by him up to the time of cancellation, the value of contractor’s materials taken over and incorporated in the work’ and use of plant and machinery belonging to the contractor.

Any excess expenditure incurred or to be incurred by Government in completing the works or part of the works or the excess loss or damages suffered or may be suffered by Government as aforesaid after allowing such credit shall without prejudice to any other right or remedy available to Government in law be recovered from any money due to the contractor on any account, and if such moneys are not sufficient the contractor shall be called upon in writing and shall be liable to pay the same within 30 days.

If the contractor shall fail to pay the required sum within the aforesaid period of 30 days, the Engineer-in-Charge shall have the right to sell any or all of the contractors’ unused materials, constructional plant, implements, temporary buildings, etc. and apply the proceeds of sale thereof towards the satisfaction of any sums due from the contractor under the contract and if thereafter there be any balance outstanding from the contractor, it shall be recovered in accordance with the provisions of the contract.

Any sums in excess of the amounts due to Government and unsold materials, constructional plant, etc., shall be returned to the contractor, provided always that if cost or anticipated cost of completion by Government of the works or part of the works is less than the amount which the contractor would have been paid had he completed the works or part of the works, such benefit shall not accrue to the contractor.

clause 15		Suspension Of Work

- The contractor shall, on receipt of the order in writing of the Engineer-in-Charge, (whose decision shall be final and binding on the contractor) suspend the progress of the works or any part thereof for such time and in such manner as the Engineer- in-Charge may consider necessary so as not to cause any damage or injury to the work already done or endanger the safety thereof for any of the following reasons:

  - on account of any default on the part of the contractor or;

  - for proper execution of the works or part thereof for reasons other than the default of the contractor; or

  - for safety of the works or part thereof.

The contractor shall, during such suspension, properly protect and secure the works to the extent necessary and carry out the instructions given in that behalf by the Engineer-In-Charge.

- If the suspension is ordered for reasons (b) and (c) in sub-Para (i) above:

  - The contractor shall be entitled to an extension of time equal to the period of every such suspension PLUS 25%, for completion of the item or group of items of work for which a separate period of completion Is specified in the contract and of which the suspended work forms a part, and;

  - If the total period of all such suspensions in respect of an item or group of items or work for which a separate period of completion is specified In the contract exceeds thirty days, the contractor shall, in addition, be entitled to such compensation as the Engineer-in-Charge may consider reasonable in respect of salaries and/or wages paid by the contractor to his employees and labour at site, remaining idle during the period of suspension, adding thereto2% to cover indirect expenses of the contractor. Provided the contractor submits his claim supported by details to the Engineer-in-Charge within fifteen days of the expiry of the period of 30 days.

- If the works or part thereof is suspended on the orders of the Engineer-in-Charge for more than three months at a time, except when suspension Is ordered for reason (a) In sub-para (i) above, the contractor may after receipt of such order serve a written notice on the Engineer-in-Charge requiring permission within fifteen days from receipt by the Engineer-in-Charge of the said notice, to proceed with the work or part thereof in regard to which progress has been suspended and if such permission is not granted within that time, the contractor, if he intends to treat the suspension, where it affects only a part of the works as an omission of such par: by Government or where it affects whole of the works, as an abandonment of the works by Government, shall within ten days of expiry of such period of 15 days live notice in writing of his intention to the Engineer-in-Charge. In the event of the contractor treating the suspension as an abandonment of the contract by Government, he shall have no claim to payment of any compensation on account of any profit or advantage which he might have derived from the execution of the work in full but which he could not derive in consequence of the abandonment. He shall, however, be entitled to such compensation, as the Engineer-in-Charge may consider reasonable, in respect of salaries and/or wages paid by him to his employees and labour at site, remaining Idle In consequence adding to the total thereof 2% to cover indirect expenses of the contractor provided the contractor submits his calm supported by details to the Engineer-in-Charge within 30 days of the expiry of the period of 3 months.

Provided, further, that the contractor shall not be entitled to claim any compensation  from Government for the loss suffered by him on account of delay by Government in the supply of materials in schedule ‘B’ where such delay Is covered by difficulties relating to the supply of wagons, force major including non-allotment of such materials by controlling authorities, acts of God, acts of enemies of the state/country or any reasonable cause beyond the control of the Government.

## CLAUSE 16 Action In Case Work Not Done As Per Specifications

All works under or in course of execution or executed in pursuance of the contract shall at all times be open and accessible to the inspection and supervision of the Engineer In-charge, his authorized subordinates in charge of the work and all the superior officer, officer of the Quality Control Organization of the Department and of the Chief Technical Examiner’s Office, and the contractor shall, at all times, during the usual working hours and at all other times at which reasonable notice of the visit of such officers has been given to the contractor, either himself be present to receive orders and instructions or have a responsible agent duly accredited in writing, present for that purpose. Orders given to the Contractor’s agent shall be considered to have the same force as if they had been given to the contractor himself.

If it shall appear to the Engineer-in-Charge or his authorized subordinates in charge of the work for to the Chief Engineer-in-Charge of Quality Control or his subordinate officers or to the Chief Technical Examiner or his subordinate officers, that any work has been executed with unsound, imperfect, or unskillful workmanship, or with maternal or articles provided by him for the execution of the work which are unsound or of a quality inferior to that contracted or otherwise not in accordance with the contract the contractor shall, on demand in writing which shall be made within six months of the completion of the work from the Engineer-in-Charge specifying the work, materials or articles complained of notwithstanding that the same may have been passed, certified and paid for forthwith rectify, or remove and reconstruct the work so specified in whole or in part, as the case may require or as the case may be, remove the materials or articles so specified and provide other proper and suitable materials or articles at his own charge and cost. In they event of the failing to do so within a period specified by the Engineer-in-Charge in is demand aforesaid, then the contractor shall be liable to pay compensation at the same rate as under clause 2 of the contract (for non-completion of the work in time) for this default.

In such case the Engineer-in-Charge may not accept the item of work at the rates applicable under the contract but may accept such items at reduced rates as the competent authority may consider reasonable during the preparation of on account bills or final bill if the item is so acceptable without detriment to the safety and utility of the item and the structure or he may reject the work outright without any payment and/or get it and other connected and incidental items rectified, or removed and re-executed at the risk and cost of the contractor. Decision of the Engineer-in-Charge to be conveyed in writing in respect of the same will be final and binding on the contractor.

# Clause 17   Contractor Liable for Damages Defects

# During Maintenance Period

If the contractor or his working people or servants shall break, deface, injure or destroy any part of building in which they may be working, or any building, road, road kerb, fence, enclosure, water pipe,  cables,  drains,  electric or  telephone  post  or  wires,  trees,  grass or  grassland, or cultivated ground contiguous to the premises on which the work or any part is being executed, or if any damage shall happen to the work While in progress, from any cause whatever or if any defect, shrinkage or other faults appear in the work within twelve months after a certificate final or otherwise of its completion shall have been given by the Engineer-in-Charge as aforesaid arising out of defect or improper materials or workmanship the contractor shall upon receipt of a notice in writing on that behalf make the same good at his own expense or in default the Engineer-in-Charge cause the same to be made good by other workmen and deduct the expense from any sums that may be due or at any time thereafter may become due to the contractor, or from his security deposit or the proceeds of sale thereof or of a sufficient portion thereof. The security deposit of the contractor shall not be refunded before the expiry of twelve months after the issue of the certificate final or otherwise, of completion of work, or till the final bill has been prepared and passed whichever is later. Provided that in the case of road work if in the opinion of the Engineer-in-Charge, half of the security deposit is sufficient. To meet all liabilities of the contractor under this contract, half of the security deposit will be refundable after six months and the remaining half after twelve months of the issue of the said certificate of completion or till the final bill has been prepared and passed which ever is later.

# clause 18  Contractor to Supply Tools & Plants Etc.

The contractor shall provide at his own cost all materials (except such special materials If any, as may in accordance with the contract be supplied from the Engineer-in-Charge stores), plant, tools, appliances, implements, ladders, cordage, tackle, scaffolding and temporary works required for the proper execution of the work, whether original, altered or substituted and whether included in the specification or other documents forming par of the contract or referred to in these conditions or not, or which may be necessary for the purpose of satisfying or complying with the requirements of the Engineer-in-Charge as to any matter as to which under these conditions he is entitled to be satisfied, or which he is entitled to require together with carriage therefore to and from the work. The contractor shall also supply without charge the requisite number of persons with the means and materials, necessary for the purpose of setting out works, and counting, weighing and assisting the measurement for examination at any time and from time to time of the work or materials. Failing his so doing the same may be provided by the Engineer-in-Charge at the expense of the contractor and the expenses may be deducted, from any money due to the contractor, under this contract or otherwise and/or from his security deposit or the proceeds of sale thereof, or of a sufficient portions thereof.

# clause 18A	Recovery Of Compensation Paid to

# Workman

In every case in which by virtue of the provisions sub-section (1) of Section 12, of the Workmen’s Compensation Act, 1923, Government is obliged to pay compensation to a workman employed by the contractor, in execution of the works, Government will recover from the contractor the amount of the compensation so paid; and, without prejudice to the rights of the Government under sub-section (2) of Section 12, of the said Act, Government shall be at liberty to recover such amount or any part thereof by deducting it from the security deposit or from any sum due by Government to the contractor whether under this contract or otherwise. Government shall not be bound to contest any claim made against It under sub-section (1) Section 12, of the said Act, except on the written request of the contractor and upon his giving to Government full security for all costs for which Government might become liable In consequence of contesting such claim.

### CLAUSE 18B:  Ensuring Payment And Amenities To Workers If Contractor Fails

In every case in which by virtue of the provisions of the Contract Labour (Regulation and Abolition) Act, 1970, and of the Contract labour {Regulation and Abolition) Central Rules, 1971, Government is obliged to pay any amounts of wages to a workman employed by the contractor in execution of the works, or to incur any expenditure in providing welfare and health amenities required to be provided under the above said Act and the rules under Clause 19H or under the D.J.B. Contractor’s Labour Regulations, or under the Rules framed by Government from time to time for the protection of health and sanitary arrangements for workers employed by D.J.B. Contractors. Government will recover from the contractor the amount of wages so paid or the amount of expenditure so incurred; and without prejudice to the rights of the Government under subsection(2) of Section 20, and sub-section (4) of Section 21, of the Contract Labour (Regulation and Abolition) Act, 1970, Government shall be at liberty to recover such amount or any part thereof by deducting it from the security depose or from any sum due by Government to the contractor whether under this contract or otherwise Government shall not be bound to contest any claim made against it under sub-section (1) of Section 20, sub-section (4) of Section 21, of the said Act, except on the written request of the contractor and upon his giving to the Government full security for all costs for which Government might become liable in contesting such claim.

#### CLAUSE 19		Labor Laws To Be Complied By The ContractOR

The contractor shall obtain a valid license under the Contract Labour (R&A) Act 1970, and the Contract Labour (Regulation and Abolition) Central rules 1971, before the commencement of the work, and continue to have a valid license until the completion of the work. The contractor shall also abide by the provisions of the Child Labour (Prohibition and Regulation) Act, 1986.

Any failure to fulfill this requirement shall attract the penal provisions of this contract arising out of the resultant non-execution of the work.

#### CLAUSE 19A

No labour below the age of fourteen years shall be employee on the work.

##### CLAUSE 19B	Payment Of Wages

Payment of wages:

- The contractor shall pay to labour employed by him either directly or through sub-contractors, wages not less than fair wages as defined in the D.J.B. Contractor’s Labour Regulations or as per the provisions of the Contract Labour (Regulation and Abolition) Act 1970 and the contract Labour (Regulation and Abolition) Central Rules, 1971, wherever applicable.

- The contractor shall, notwithstanding the provisions of any contract to the contrary, cause to be paid fair wage to labour indirectly engaged on the work, including any labour engaged by his sub-contractors in c6nnection with the said work, as If the labour had been immediately employed by him.

- In respect of all labour directly or indirectly employed in the works for performance of the contractor’s part of this contract, the contractor shall comply with or cause to be complied with the Delhi jal board contractor’s Labour Regulations made by Government from time to time in regard to payment of wages, wage period, deductions from wages recovery of wages not paid and deductions unauthorized made, maintenance of wage books or wage slips, publication of scale of wages and other terms of employment, inspection and submission of periodical returns and all other matters of the like nature or as per the provisions of the Contract Labour (Regulation and Abolition) Act 1970, and the Contract Labour (Regulation and Abolition) Central Rules, 1971, wherever applicable.

  - The Engineer-in-Charge concerned shall have the right to deduct from the moneys due to the contractor any sum required or estimated to be required for making good the loss suffered by a worker or workers by reason of non-fulfillment of the conditions of the contract for the benefit of the workers, non-payment of wages or of deductions made from his or their wages which are not justified by their terms of the contract or non-observance of the Regulations.

  - Under the provisions of Minimum Wages (Central) Rules 1950, the contractor is bound to allow to the labours directly or indirectly employed in the works one day rest for 6 days continuous work and pay wages at the same rate as for duty. In the event of default the Engineer-in-Charge shall have the right to deduct the sum or sums not paid on account of wages for weekly holidays to any labours and pay the same to the persons entitled thereto from any money due to the contractor by the Engineer-in-Charge concerned.

In the case of Union Territory of Delhi, however, as the all inclusive minimum daily wages fixed under notification of the Delhi Administration No.F.1 2(162)MWO/DAB/43884-91, dated 31-12-1979 as amended from time to time are inclusive of wages for the weekly day of rest, the question of extra payment for weekly holiday would not arise.

- The contractor shall comply with the provisions of the Payment of Wages Act, 1936, Minimal. Wages Act, 1948, Employees Liability Act, 1938, Workmen’s Compensation Act, 1923, Industrial Disputes Act, 1947, Maternity Benefit its Act, 1961, and the Contractor’s Labour (Regulation and Abolition) Act 1970, or the modifications thereof or any other laws relating thereto and the rules made there under from time to time.

- The contractor shall indemnify and keep indemnified Government against payments to be made under and for the observance of the laws aforesaid and the D.J.B. Contractor’s Labour Regulations without prejudice to his right to claim indemnity from his sub-contractors.

- The laws aforesaid shall be deemed to be a part of this contract and any breach thereof shall be deemed to be a breach of this contract.

- Whatever is the minimum wage for the time being, or if the wage payable is higher than such wage, such wage shall be paid by the contractor to the workmen directly without the intervention of Jamadar and that Jamadar shall not be entitled to deduct or recover any amount from the minimum wage payable to the workmen as and by way of commission or otherwise.

- The contractor shall ensure that no amount by way of commission or otherwise is deducted or recovered by the Jamadar from the wage of workmen.

#### CLAUSE 19 C

In respect of all labour directly or indirectly employed in the work for the performance of the contractors part of this contract, the contractor shall at his own expense arrange for the safety provisions as per DJB safety Code framed from time to time and shall at his own expense provide for all facilities in connection therewith. In case the Contractor fails to make arrangement and provide necessary facilities as aforesaid he shall be liable to pay a penalty of Rs.200/- for each default and in addition the Engineer-in- Charge shall be at liberty to make arrangement and provide facilities as aforesaid and recover the costs incurred in that behalf from the contractor.

#### CLAUSE 19d

The contractor shall submit by the 4th and 19th of every month, to the Engineer-in-Charge a true statement showing in respect of the second half of the preceding month and the first half of the current month respectively:

- the number of labourers employed by him on the work,

- their working hours,

- the wages paid to them,

- the accidents that occurred during the said fortnight showing the circumstances under which they happened and the extent of damage and injury caused by them, and

- the number of female workers who have been allowed maternity benefit according to Clause 19 F and the amount paid to them.

Failing which the contractor shall be liable to pay to Government a sum not exceeding

Rs.200/- for each default or materially incorrect statement. The decision of all Divisional Officer shall be final in deducting from any bill due to the contract the amount levied as fine and be binding on the contractor.

clause 19E

In respect of all labour directly, or indirectly employed in the works for the performance or the contractor’s part of this contract, the contractor shall comply with or cause to be complied with all the rules framed by Government from time to time for the protection of health and sanitary arrangements for workers employed by the DJB and its contractors.

#### CLAUSE 19 F

Leave and pay during leave shall be regulated as follows:

- Leave:

  - in the case of delivery - maternity leave not exceeding 8 weeks. 4 weeks up to and including the day of delivery and 4 weeks following that day,

  - in the case of miscarriage - up to 3 weeks from the date of miscarriage.

- Pay

  - in the case of delivery - leave pay during maternity leave will be at the rate of the women’s average daily earnings, calculated on total wages earned on the days when full time work was done during a period of three months immediately preceding the date on which she gives notice that she expects to be confined or at the rate of Rupee one only a day whichever is greater.

  - in the case of miscarriage - leave pay at the rate of average daily earning calculated on the total wages earned on the days when full time work was done during a period of three months immediately preceding the date of such miscarriage.

- Conditions for the grant of Maternity Leave:

No maternity leave benefit shall be admissible to a woman unless she has been employed for a total period of not less than six months immediately preceding the date on which she proceeds on leave.

- The contractor shall maintain a register of Maternity (Benefit) in the Prescribed Form as shown in annexure - I and II, and the same shall be kept at the place of work.

#### ClAUSE 19 G

In the event of the contractor(s) committing a default or breach of any of the provisions of the Delhi Jal Board, Contractor’s Labour Regulations and Model Rules for the protection of health and sanitary arrangements for the workers as amended from time to time or furnishing  any  information or submitting or filing any statement under the provisions of the above Regulations and Rules which is materially incorrect, he/they shall, without prejudice to any other liability, pay to the Government a sum not exceeding Rs 200/ for every default, breach furnishing, marketing, submitting, filling such materially incorrect statements and in the event of the contractor(s) defaulting continuously in this respect the penalty may be enhanced to Rs.200/- per day for each day of default subject to a maximum of 5 per cent of the estimated cost of the work put to tender. The decision of the Engineer-in-Charge shall be final and binding on the parties.

Should it appear to the Engineer-in-Charge that the contractor(s) is/are not properly observing and complying with the provisions of provisions of the DJB contractor's labour Regulations and Model Rules and the provisions of the Contract Labour (Regulation and Abolition) Act 1970, and the Contract Labour ( R& A) Central Rules 1971, for the protection of health and sanitary arrangements for work-people employed by the contract r(s) (hereinafter referred as “the said Rules”) the Engineer-in-Charge shall have power to give notice in writing to the contractor(s) requiring that the said Rules be complied with an the amenities prescribed therein be provided to the work-people within a reasonable time to be specified in the notice. lf the contractor(s) shall fail within the period specified in the notice to comply with and/observe the said Rules and to provide the amenities to the work-people as aforesaid, the Engineer-in-Charge shall have the power to provide the amenities hereinbefore mentioned at the cost of the contractor(s). The contractor(s)shall erect, make and maintain at his/their own expense and to approved standards all necessary huts and sanitary arrangements required for his/their work-people on the site in come ion with the execution of the works, and if the same shall not have been erected or construed, according to approved standards, the Engineer-in-Charge shall have power to give notice in writing to the contractor(s)-requiring that the said huts and sanitary arrangement be remodeled and/or reconstructed according to approved standards, and if the contract(s) shall fail to remodel or reconstruct such huts and sanitary arrangements accorder to approved standards within the period specified in the notice, the Engineer-in-Charge shall have the power to remodel or reconstruct such huts and sanitary arrangements according to approved standards at the cost of the contractor(s).

# clause 19 H

The contractor(s) shall at his/her own cost provide his/their labour with a sufficient number of huts (hereinafter referred to as the camp) of the following specifications on a suitab1e plot of land to be approved by the Engineer-in-Charge.

i)

- The minimum height of each hut at the eaves level shall be 2.lOm (7 ft.) and the floor area to be provided will be at the rate of 2.7 sq.m. (30 sq.ft.) fore each member of the worker’s family staying with the labourer.

- The contractor(s) shall in addition construct suitable cooking places having a minimum area of 1.80m x 1.50m (6’x5’) adjacent to the hut for each family.

- The contractor(s) shall also construct temporary latrines and urinals for the use of the labourers each on the scale of not less than four per each hundred of the total strength, separate latrines and urinals being provide or women.

- The contractor(s) shall construct sufficient number of bathing and washing places, one unit for every 25 persons residing in the camp. These bathing and washing places shall be suitably screened.

ii)

- All the huts shall have walls of sun-dried or burnt-bricks laid in mud mortar or other suitable local materials as may be approved by the Engineer-in-Charge. In case of sun-dried bricks, the walls should be plastered with mud gobri on both sides. The floor may be kutcha but plastered with mud gobri and shall at least 15cm (6”) above the surrounding ground. The roofs shall be laid with thatch or any other materials as may be approved by the Engineer-in-charge and the contractor shall ensure that throughout the period of their occupation the roofs remain water-tight.

- The contractor(s) shall provide each hut with proper ventilation.

- All doors, windows, and ventilators shall be provided with suitable leaves for security purposes.

- There shall be kept an open space of at least 7.2m (8 yards) between the rows of huts which may be reduced to 6m (20 ft.) according to the available of site with the approval of the Engineer-in-Charge. Back to back construction will be allowed,

iii)	Water Supply: The contractor(s) shall provide adequate supply of water for the use of labourers. The provisions shall not be less than two gallons of pure and wholesome water per head per day for drinking purposes and three gallons of clean water per head per day for bathing and washing purposes. Where piped water supply is available, supply shall be at stand posts and where the supply is from wells or river, tanks which may be of metal or masonry, shall be provided. The contractor(s) shall also at his/their own cost make arrangements for laying pipe lines for water supply to his/their labour camp from the existing mains where” available, and shall pay all fees and charges therefore.

- The site selected for the camp shall be high ground, removed from Jungle.

- Disposal of Excreta - The contractor(s) shall make necessary arrangements for the disposal of excreta from the latrines by trenching or Incineration which shall according to the requirements laid down by the Local Health Authorities. If trenching or incineration is not allowed the contractor(s) shall make arrangements for I removal of the excreta through the Municipal Committee/authority and inform it about the number of labourers employed so that arrangements may be made by such Committee/authority for the removal of the excreta. All charges on this account shall be borne by the contractor and paid direct by him to the Municipality/authority. The contractor shall provide one sweeper for every eight seats in case of dry system.

- Drainage - The contractor(s) shall provide efficient arrangements for draining away a sullage water so as to keep the camp neat and tidy.

- The contractor(s) shall make necessary arrangements for keeping the camp a sufficiently lighted to avoid accidents to the workers.

- Sanitation - The contractor (s) shall make arrangements for conservancy and sanitation in the labour camps according to the rules of the Local Public Health and Medical Authorities.

###### Clause 19 I

The Engineer-in-Charge may require the contractor to dismiss or remove from the site of the work any person or persons in the contractors’ employ upon the work who may incompetent or misconduct himself and the contractor shall forthwith comply with such requirements.

clause 19J

It shall be the responsibility of the contractor to see that the building under construction is not occupied by any body unauthorized during construction, and is handed over to the Engineer-in-Charge with vacant possession of complete building. If such building though completed is occupied illegally, then the Engineer-in-Charge shall have the option to refuse to accept the said building/buildings in that position. Any delay in acceptance on this account will be treated as the delay in completion and for such delay a levy up to 5% of tendered value of work may be imposed by the Superintending Engineer whose decision shall be final both with regard to the justification and quantum and be binding on the contractor.

However, the Superintending Engineer, through a notice, may require the contractor to remove the illegal occupation any time on or before construction and delivery.

#### Clause 20		Minimum Wages Act To Be Complied With

The contractor shall comply with all the provisions of the Minimum Wages Act, 1948, and Contract Labour (Regulation and Abolition) Act, 1970, amended from time to time and rules framed there under and other labour laws affecting contract labour that may be brought into force from time to time.

##### Clause 21		Work Not Be Sublet. Action In Case Of Insolvency

“The contract shall not be assigned or sublet without the written approval of the Engineer-in-Charge. And if the contractor shall assign or sublet his contract, or attempt to do so, or become insolvent or commence any insolvency proceedings or make any comp6sition with his creditors or attempt to do so, or if any bribe, gratuity, gift, loan, perquisite, reward or advantage pecuniary or otherwise, shall either directly or indirectly, be given, promised or offered by the contractor, or any of his servants or agent to any public officer or person in the employ of Government in any way relating to his office or employment, or if any such officer or person shall become in any way directly or indirectly interested in the contract, the Engineer-in-charge on behalf of the President of India shall have power to adopt the course specified in Clause 3 hereof in the interest of Government and in the event of such course being adopted the consequences specified in the said Clause 3 shall ensue.”

clause 22

All sums payable by way of compensation under any of these conditions shall be considered as reasonable compensation to be applied to the use of Government without reference to the actual loss or damage sustained and whether or not any damage shall have been sustained.

##### Clause 23	Changes In Firms Constitution To Be Intimated

Where the contractor is a partnership firm, the previous approval in writing of the Engineer-in-Charge shall be obtained before any change is made in the constitution of the firm. Where the contractor is an individual or a Hindu undivided family business concern such approval as aforesaid shall likewise be obtained before the contractor enters into any partnership agreement where under the partnership firm would have the right to carry out the works hereby undertaken by the contractor. If previous approval as aforesaid is not obtained, the contract shall be deemed to have been assigned in contravention of Clause 21 hereof and the same action may be taken, and the same consequences shall ensue as provide in the said Clause 21.

CLAUSE  24

All works to be executed under the contract shall be executed under the direction and subject to the approval in all respects of the engineer-in-charge who shall be entitled direct at what point or points and in what manner they are to be commenced, and from time to time carried on.

clause 25		Stands Deleted

# clause 26	  Contractor To Indemnify Delhi Jal                Board Against Patent Rights

The contractor shall fully indemnify and keep indemnified the President of India  against any action, claim or proceeding relating to infringement or use of any patent or design or any alleged patent or design rights and shall pay any royalties which may be payable in respect of any article or part thereof included In the contract. In the event of any claims made under or action brought against Government in respect of any such matters as aforesaid the contractor shall be immediately notified thereof and the contractor shall be at liberty, at his own expense, to settle any dispute or to conduct any litigation that may arise there from, provided that the contractor shall not be ‘liable to indemnify the President of India If the infringement of the patent or design or any alleged patent or design right is the direct result of an order passed by the Engineer-in-Charge in this behalf.

# clause 27	 	Lump sum Provisions In Tender

When the estimate on which a tender is~ made includes lump sum in respect of parts of the work, the contractor shall be entitled to payment in respect of the items of work involved or the part of the work in question at the same rates as are payable under this contract for such items, or if the part of the work in question is not in the opinion of the Engineer-in-Charge payable of measurement, the Engineer-in-Charge may at his discretion pay the lump-sum amount entered In the estimate, and the certificate in writing of the Engineer-In-Charge shall be final and conclusive against the contractor with regard to any sum or sums payable to him under the provisions of the clause.

# clause 28		Action Where No Specifications Are Specified

In the case of any class of work for which there is no such specifications as referred to in Clause 11 ,such work shall be carried out in accordance with the Bureau of Indian Standards Specifications. In case there is no such specifications in Bureau of Indian Standards, the work shall be carried out as per manufacturers specifications, if not available then as per District Specifications. In case there are no such specifications as required above, the work shall be carried out in all respects in accordance with the instructions and requirements of the Engineer-in-Charge.

# clause 29   Withholding And Lien In Respect Of Sums Due From Contractor

- Whenever any claim or claims for payment of a sum of money arises out of or under the contractor against the contractor, the Engineer-in-Charge or the Government shall be entitled to with hold and also have a lien to retain such sum or sums in whole or in part from the security, if any deposited by the contractor and for the purpose aforesaid, the Engineer-in-Charge or the Government shall be entitled to withhold the security deposit, if any, furnished as the case may be and also have a lien over the same pending finalization or adjudication of any such claim. In the event of the security being insufficient to cover the claimed amount or amounts or if no security has been taken from the contractor, the Engineer-in-Charge or the Government shall be entitled to withhold and have a lien to retain to the extent of such claimed amount or amounts referred to above, from any sum or sums found payable or which may at any time thereafter become payable to the contractor under the same contract or any other contract with the Engineer-in-Charge of the Government or any contracting person through the Engineer-in-Charge pending finalization of adjudication of any such claim.

It is an agreed term of the contract that the sum of money or moneys so withheld or retained under the lien referred to above by the Engineer-in-Charge or Government will be kept withheld or retained as such by the Engineer-in-Charge or Government till the claim arising out of or under the contract is determined by the arbitrator (if the contract is governed by the arbitration clause) by the competent ‘court, as the case may be and that the contractor will have no claim for interest or damages whatsoever on any account in respect of such withholding or retention under the lien referred to above and duly notified as such to the contractor. For the purpose of this clause, where the contractor is a partnership firm or a limited company, the Engineer-in-Charge or the Government shall be entitled to withhold and also have a lien to retain towards such claimed amount or amounts in whole or in part from any sum found payable to any partner/limited company as the case may be, whether in his Individual capacity or otherwise.

- Government shall have the right to cause an audit and technical examination of the works and the final bills of the contractor including all supporting vouchers, abstract, etc., to be made after payment of the final bill and if as a result of such audit and technical examination any sum is found to have been overpaid in respect of any work done by the contractor under the contract or any work claimed to have been done by him under the contract and found not

to have been executed, the contractor shall be liable to refund the amount of over-payment and it shall be lawful for Government to recover the same from him in the manner prescribed insub-clause  (I) of this clause or in any other manner legally permissible; and if it is found that the contractor was paid less than what was due to him under the contract in respect if any work executed by him under it, the amount of such under payment shall be duly paid by Government to the contractor, without any interest thereon whatsoever.

Provided that the Government shall not be entitled to recover any sum overpaid, nor the contractor shall be entitled to payment of any sum paid short where such payment has been agreed upon between the Superintending Engineer or Executive Engineer on the one hand and the contractor on the other under any term of the contract permitting payment for work after assessment by the Superintending Engineer or the Executive Engineer.

# clause 29A	Lien In Respect Of Claims In Other Contracts

Any sum of money due and payable to the contractor (including the security deposit returnable to him) under the contract may be withheld or retained by way of lien by the Engineer-in-Charge or the Government or any other contracting person or persons through Engineer-in-Charge against any claim of the Engineer-in-Charge or Government or such other person or persons in respect of payment of a sum of money arising out of or under any other contract made by the contractor With the Engineer- in-Charge . The Government or with such other person or persons.

It is an agreed term of the contract that the sum of money so withheld or retained under this clause by the Engineer-in-Charge or the Government will be kept withheld or retained as such by the Engineer-in-Charge or the Government or till his claim arising out of the same contract or any other contract is either mutually settled or determined by the arbitration clause or by the competent court, as the case may be and that the contractor shall have no claim for interest or damages whatsoever on this account or on any other ground in respect of any sum of money withheld or retained under this clause and duly notified as such to the contractor.

# clause 30	Employment Of Coal Mining Or Controlled Area Labour Not Permissible

The contractor shall not employ coal mining or controlled area labour falling under any category whatsoever on or in connection with the work or recruit labour from area within a radius of 32 km (20 miles) of the controlled area. Subject as above the contractor shall employ imported labour only i.e., deposit imported labour or labour imported by contractors from area, from which import is permitted.

Where ceiling price for imported labour has been fixed by State or Regional Labour Committees not more than that ceiling price shall be paid to the labour by the contractor.

The contractor shall immediately remove any labourer who may be pointed out by the Engineer-in-Charge as being a coal mining or controlled area labourer. Failure to do so shall render the contractor liable to pay to Government a sum calculated at the rate of Rs.10/- per day per labourer. The certificate of the Engineer-in-Charge about the number of coal mining or controlled area labourer and the number of days for which they worked shall be final and binding upon all parties to this contract.

It is declared and agreed between the parties that the aforesaid stipulation in this clause is one in which the ’public are interested within the meaning of the exception in Section 74 of Indian Contract Act, 1872.

Explanation: Controlled Area means the following areas:

District of Dhanbad, Hazaribagh, Jamtara – a sub Division Under Santhal Pargana Commissionery, Districts of Bankuara, Birbhum Burdwan District or Bilaspur.

Any other area which may be declared a Controlled Area by or with the approval of the Central Government.

# clause 31		Unfiltered Water Supply

The contractor(s) shall make his/their own arrangements for water required for the work and nothing extra will be paid for the same. This will be subject to the following conditions.

- That the water used by the contractor(s) shall be fit for constructions purposes to the satisfaction of the Engineer-in-Charge.

- The Engineer-in-Charge shall make alternative arrangements for supply of water at the risk and cost of contractor(s) if the arrangements made by the contractor(s) for procurement of water are in the opinion of the Engineer-in- Charge, unsatisfactory.

CLAUSE 31A 	SUPPLY OF WATER

- "Wherever Delhi Jal Board water is made available to the Contractor for construction and drinking purpose recovery @ 1% of the gross amount of all civil works done shall be made. The ferrule connection with the D.J.B. Main and the Pipe line upto the site and adequate storage shall be provided by the Contractor at his own cost.

- In case the Department is not able to make available D.J.B water due to non-availability, shortage of water or any other reasons, the contractor will have to make his own arrangement of water as per standard by sinking tube well etc. at the site of work  for construction and drinking purposes.

Water to be used for construction purposes shall strictly conform to IS 456-2000. Water samples have to be got-tested from D.J.B laboratory before the start of  the work. The cost of testing shall be borne by the Contractor.

3)	Water required for Hydraulic testing shall be arranged by the contractor.

4)	In case the contractor makes his own arrangement for construction and drinking purposes the quality of water shall confirm to relevant BIS specifications as per details of tests given in IS:3025 and as described in relevant CPWD specifications CLAUSE 3.11, 5.11 etc.  The water shall be got tested from Director (T&QC) DJB. The water will be tested before commencement of work and thereafter once in every 3 months till the completion of the work.

5)	In case the DJB water is not available as well as ground water at the site of work is not found fit the contractor may arrange   the water from his other source.  The water of the said source shall be got tested from the DJB laboratory at his own cost and may be allowed to be used only when found suitable for use.  Necessary arrangements for carrying the water by tankers and its storage at the site of work shall be made by the contractor at his own cost.  Any statutory requirements of registration/permissions for boring/installation of tube-wells either at the site of work or else where shall be taken by the contractor at his own cost and nothing shall be payable.

Water if available may be supplied to the contractor by the department subject to the following conditions:

The Department do not guarantee to maintain uninterrupted, supply of water and if will be incumbent on the contractor(s) to make alternative arrangements for water at his/their own cost in the event of any temporary break down in Delhi Jal Board. Water main so that the progress of his/their work is not held up for want of water. No claim of damage or refund of water charges will be entertained on account of such break down.

CLAUSE 32		Alternate Water Arrangements

- Where there is no piped water supply arrangement and the water is taken by the contractor from the wells or hand pump constructed by the Government no charge shall be recovered from the contractor on that account, The contractor shall, however, draw water at such hours of the day that it does not interfere with the normal use for which the hand pumps and wells are intended. He will also be responsible for all damage and abnormal repairs arising out of his use, the cost of which shall be recoverable from him. The Engineer-in-Charge shall be the final authority to determine the cost recoverable from the contractor on this account and his decision shall be binding on the contractor.

- The contractor shall be allowed to construct temporary wells in Government land for taking water for construction purposes only after he has got permission of the Engineer-in-Charge in writing. No charges shall be recovered from the contractor on this account, but the contractor shall be required to provide necessary safety arrangements to avoid any accidents or damage to adjacent buildings, roads and service lines. He shall be responsible for any accidents or damage caused due to construction and subsequent maintenance of the wells and shall restore  the ground to its original condition after the wells are dismantled on completion of the work.

# clause 33		Return of Surplus Materials

Notwithstanding anything contained to the contrary in this contract, where any materials for the execution of the contract are procured with the assistance of Government either by issue from Government stocks or purchase made under orders or permits or licenses issued by Government the contractor shall hold the said materials economically and solely for the purpose of the contract and not dispose of them without the written permission the Government and return, if required by the Engineer-in-Charge, all surplus unserviceable materials that may be left with him after the completion of the contract or at its termination for any reason whatsoever on being paid or credited such price as the Engineer-in-Charge shall determine having due regard to the condition of the materials. The price allowed to the contractor however shall not exceed the amount charged to him excluding the element of storage charges. The decision of the Engineer-in-Charge shall be final and conclusive. In the event of breach of the aforesaid condition the contract shall in addition to throwing himself open to action for contravention of the terms of the license or permit and/or for criminal breach of trust, be liable to Government for all money advantages or profits resulting or which in the usual course would have resulted to him by reason of such breach.

# clause 34		Hire Of Plant And Machinery

- The contractor shall arrange at his own expense all tools, plant, machinery or equipment (hereinafter referred to as T&P) required for execution of the work except for the Plant & Machinery listed in Schedule ‘C’ and stipulated for issue to the contractor. If the contractor requires any item of T&P on hire from the T&P available with the Government over and above the T&P stipulated for issue, the Government will, if such item is available, hire it to the contractor at rates to be agreed upon between him and the Engineer-in-Charge. In such a case all the conditions hereunder for issue of T&P shall also be applicable to such T&P as is agreed to be issued.

- Plant and Machinery when supplied on hire charges shown in Schedule ‘C’ shall b made over and taken back at the departmental equipment yard/shed shown I Schedule ‘C’ and the contractor shall bear the cost of carriage from the place issue to the site of work and back. The contractor shall be responsible to return the plant and machinery with condition in which it was handed over to him, and he she be responsible for all damage caused to the said plant and machinery at the site work or elsewhere if operation and otherwise during transit including damage to or loss of plant and for all losses due to his failure to return the same soon after the completion of the work for which it was issued. The Divisional Engineer shall be the sole judge to determine the liability of the contractor and its extent in this regard and his decision shall be final and binding on the contractor.

- The plant and machinery as stipulated above will be issued as and when available and if required by the contractor. The contractor shall arrange his programme o work according to the availability of the plant and machinery and no claim whatsoever, will be entertained from him for any delay in supply by the Department.

- The hire charges shall be recovered at the prescribed rates from and inclusive o the date the plant and machinery made over up to and inclusive of the date of the  return in good order even though the same may not have been working for any cause except major breakdown due to no fault of the contractor or faulty use requiring more than three working days continuously (excluding intervening, holidays an~ Sundays) for bringing the plant in order. The contractor shall immediately intimae in writing to the Engineer-in- Charge when any plant or machinery gets out of order requiring major repairs as aforesaid. The Engineer-in-Charge shall record the date and time of receipt of such intimation in the log sheet of the plant or machinery. Based on this if the breakdown before lunch period or major breakdown will be computed considering half a day’s breakdown on the day of complaint. If the breakdown occurs in the post lunch period of major breakdown will be computed starting from the next working day. In case of any dispute under this clause the decision of the Superintending Engineer shall be final and binding on the contractor.

- The hire charges shown above are for each day of 8 hours (inclusive of the one hour lunch break) or part thereof.

- Hire charges will include service of operating staff as required and also supply of lubricating oil and stores for cleaning purposes. Power fuel of approved type, firewood, kerosene oil etc. for running the plant and machinery’ and also the full time chowkidar for guarding the plant and machinery against any loss or damage shall be arranged by the contractor who shall be fully responsible for the safeguard and security of plant and machinery. The contractor shall on or before the supply of plant and machinery sign an agreement indemnifying the Department against any loss ~or damage caused to the plant and machinery either during transit or at site of work.

- Ordinarily, no plant and machinery shall work for more than 8 hours a day inclusive of one hour lunch break. In case of an urgent work however, the Engineer-in-Charge may, at his discretion, allow the plant and machinery to be worked for more than normal period of 8 hours a day. In that case the hourly hire charges for overtime to be borne by the contractor shall be 50% more than the normal proportionate hourly charges (1/8th of the daily charges) subject to a minimum of half day’s normal charges on any particular day. For working out hire charges for overtime a period of half an hour and above will be charged as one hour and a period of less than half an hour will be ignored.

- The contractor shall release the plant and machinery every seventh day for periodical servicing and/or wash out which may take about three to four hours or more. Hire charges for full day shall be recovered from the contractor for the day of servicing/ wash out irrespective of the period employed in servicing

- The plant and machinery once issued to the contractor shall not be returned by him on account of lack of arrangements of labour and materials, etc. on his part, the same will be returned only when they are required for major repairs or when in the opinion of the Engineer-in-Charge the work or a portion of work for which the same was issued is completed.

- Log Book for recording the hours of daily work for each of the plant and machinery supplied to the contractor will be maintained by the Department and will be countersigned by the contractor or his authorized agent daily. In case the contractor contests the correctness of the entries and/or fails to sign the Log Book the decision of the Engineer-in-Charge shall be final and binding on him. Hire charges will be calculated according to the entries in the Log Book and will be binding on the contractor. Recovery on account of hire charges for road rollers shall be made for the minimum number of days worked out on the assumption that a roller can consolidate per day and maximum quantity of materials or area surfacing as noted against each in the annexed statement (see attached annexure).

- In the case of concrete mixers, the contractors shall arrange to get the hopper cleaned and the drum washed at the close of the work each day or each occasion.

  - In case rollers for consolidation are employed by the contractor himself, log book for such rollers shall be maintained in the same manner as is done in case of departmental rollers, maximum quantity of any items to be consolidated for each roller-day shall also be same as in Annexure to Clause 34(x). For less use of rollers recovery for the less roller days shall be made at the stipulated issue rate.

- The contractor shall be responsible to return the plant and machinery in the condition in which it was handed over to him and he shall be responsible for all damage caused to the said plant and machinery at the site of work or elsewhere in operation or otherwise or during transit including damage to or loss of parts, and for all losses due to his failure to return the dame soon after the completion of the work for which it was issued. The Divisional Engineer shall be the sole judge to determine the liability of the contractor and its extent in this regard and his decision shall be final and binding on the contractor.

- The contractor will be exempted from levy of any hire charges for the number of days he is called upon in writing by the Engineer-in-Charge to suspend execution of the work, provided Government plant and machinery in question have, in fact, remained idle with the contractor because of the suspension.

- In the event of the contractor not requiring any item of plant and machinery issued by Government though not stipulated for issue in Schedule ‘C’ any time after taking delivery at the place of issue, he may return it after two days written notice or at any time without notice it he agrees to pay hire charges for two additional days without, in any way, affecting the right of the Engineer-in-Charge to use the said plant and machinery during the said period of two days as he likes including hiring out to a third party.

# clause 35	Condition Relating To Use Of Asphaltic  Materials

- The contractor undertakes to make arrangement for the supervision of the work by the firm supplying the tar or bitumen used.

- The contractor shall collect the total quantity of tar or bitumen required for the work as per standard formula, before the process of painting is started and shall hypothecate it to the Engineer-in-Charge. If any bitumen or tar remains unused on completion of the work on account of lesser use of materials in actual execution for, reasons other than authorized changes of specification and abandonment of portion of work, a corresponding deduction equivalent to the cost of unused materials as determined by the Engineer-in-Charge shall be made and the material return to the contractors. Although the materials are hypothecated to Government, the contractor~ undertakes the responsibility for their proper watch, safe custody and protection against all risks. The materials shall not he removed from site of work without the consent of the Engineer-in-Charge in Writing.

- The contractor shall be responsible for rectifying defects noticed within a year from the date of completion of the work and the portion of the security deposit relating to asphaltic work shall be refunded after the expiry of this period.

### CLAUSE 36		Employment Of Technical Staff And Employees

Contractors Superintendence, Supervision, Technical Staff & Employees

- The contractor shall provide all necessary superintendence during execution of the work and as along thereafter as may be necessary for proper fulfilling of the obligations under the contract.

The contractor shall immediately after receiving letter of acceptance of the tender and before commencement of the work, intimate in writing to the Engineer-in-Charge the name, qualifications, experience, age, address and other particulars along with certificates, of the principal technical representative to be in charge of the work. Such qualifications and experience shall not be lower than specified in Schedule ‘F’. The Engineer-in-Charge shall within 15 days of receipt of such communication intimate in writing his approval or otherwise of such a representative to the contractor. Any such approval may at any time be withdrawn and in case of such withdrawal the contractor shall appoint another such representative according to the provisions of this clause. Decision of the tender accepting authority shall be final and binding on the contractor in this respect. Such a principal technical representative shall be appointed by the contractor soon after receipt of the approval from Engineer-in-charge and shall be available at site within fifteen days of start of work.

If the contractor (or any partner in case of firm/company) who himself has such qualifications, it will not be necessary for the said contractor to appoint such a principal technical representative but the contractor shall designate and appoint a responsible agent to represent him and to be present at the work whenever the contractor is not in a position to be so present. All the provisions applicable to the principal technical representative under the Clause will also be applicable in such a case to contractor or his responsible agent. The principal technical representative and/or the contractor shall on receiving reasonable notice from the Engineer-in-Charge or his designated representative(s) in charge of the work in writing or in person or otherwise, present himself to the Engineer-in-Charge and/or at the site of work, as required, to take instructions. Instructions given to the principal technical representative or the responsible agent shall be deemed to have the same force as if these have been given to the contractor. The principal technical representative and/or the contractor or his responsible authorized agent shall be actually available at site at least two working days every week, these days shall be determined in consultation with the Engineer-in-Charge as well as fully during important stages of execution of work, during recording of measurement of works and whenever so required by the Engineer-in-Charge by a notice as aforesaid and shall also note down instructions conveyed by the Engineer-in- Charge or his designated representative in the site order book and  shall  affix his  signature  in  to ken  of noting down the instructions and in token of acceptance of measurements. There shall be no objection if the representative/agent looks after more than one work and not more than three works in the same station provided these details are disclosed to the Engineer-in-Charge and he shall be satisfied that the provisions and the purpose of this clause are fulfilled satisfactorily.

If the Engineer-in-Charge, whose decision in this respect is final and binding on the contractor, is convinced that no such technical representative or agent is effectively appointed or is effectively attending or fulfilling the provision of this clause, a recovery shall be effected from the contractor as specified in Schedule ‘F’ and the decision of the Engineer-in-Charge as recorded in the site order book and measurement recorded in Measurement Books shall be final an51’binding on the contractor. Further if the contractor fails to appoint a suitable technical representative or responsible agent and if such appointed persons are not effectively present or do not discharge their responsibilities satisfactorily, the Engineer-in-Charge shall have full powers to suspend the execution of the work until such date as a suitable agent is appointed and the contractor shall be held responsible for the delay so caused to the work. The contractor shall submit a certificate of employment of the technical representative/responsible agent along with every on account bill/fixed bill and shall produce evidence if at any time so required by the Engineer-in-charge.

ii)	The contractor shall provide and employ on the site only such technical assistants as are skilled and experienced in their respective fields and such foremen and supervisory staff as are competent to give proper supervision to the work.

The contractor shall provide and employ skilled, semiskilled and unskilled labour as is necessary for proper and timely execution of the work.

The Engineer-in-charge shall be at liberty to object to and require the contractor to remove from the works any person who in his opinion misconducts himself, or is incompetent or negligent in the performance of his duties or whose employment is otherwise considered by the Engineer-in-charge to be undesirable. Such person shall not be employed again at works site without the written permission of the Engineer-in-charge and the persons so removed shall be replaced as soon as possible by competent substitutes.

CLAUSE 37		Levy / Taxes Payable By Contractor

- Sales Tax or any other tax on materials in respect of this contract shall be payable by the contractor and Government shall not entertain any claim whatsoever in this respect.

- The contractor shall deposit royalty and obtain necessary permit for supply of the red bajri, stone, kankar, etc. from local authorities.

- If pursuant to or under any law, notification or order any royalty, cess or the like becomes payable by the Government of India and does not any time become payable by the contractor to the State Government. Local authorities in respect of any material used by the contractor in the works then in such a case, it shall be lawful to the Government of India and it will have the right and be entitled to recover the amount paid in the circumstances as aforesaid from dues of the contractor.

CLAUSE 38  CONDITIONS FOR  REIMBURSEMENT  OF LEVY /TAXES IF LEVIED AFTER  RECEIPT OF  TENDER.

i)	All tendered rates shall be inclusive of all taxes and levies payable under respective statutes. However, pursuant to the Constitution (46th Amendment) Act, 1982, if any further tax or levy is imposed by Statute, after the last stipulated date for the receipt of tender including extensions if any and the contractor thereupon necessarily and properly pays such taxes/levies the contractor shall be reimbursed the amount so paid, provided such payments, if any, is not, in the opinion of the Superintending Engineer whose decision shall be final and binding on the contractor) attributable	to delay in execution of work within the control of the contractor.

ii)	The contractor shall keep necessary books of accounts and other documents for the purpose of this condition as may be necessary and shall allow inspection’ of the	same by a duly authorized representative of the Government and / other Engineer-in-Charge and further shall furnish such other information/document as the Engineer-in-Charge may require from time to time.

iii).	The contractor shall, within a period of 30 days of the imposition of any such further tax or levy, pursuant to the Constitution (Forty Sixth Amendment) Act 1982, give a written notice thereof to the Engineer-in-Charge that the same is given pursuant to this condition, together with all necessary information relating thereto.

clause 39		Termination Of Contract On Death Of Contractor

Without prejudice to any of the rights or remedies under this contract if the contractor dies, the Divisional Officer on behalf of the President of India shall have the option of terminating the contract without compensation to the contractor.

##### CLAUSE 40	If Relation Working in DJB then Contractor Not Allowed to Tender

The contractor shall not be permitted to tender for works in the djb circle (responsible for award and execution of contracts) in Which his near relative is posted as Divisional Accountant or as an officer in any capacity between the grades of the Superintending Engineer and. Assistant Engineer (both inclusive). He shall also intimate the names of persons who are working with him in any capacity or are subsequently employed by him and who are near relatives to any Gazetted Officer in the DJB Urban Development. Any breach of this condition by the contractor would render him liable to be removed from the approved list of contractors of this Department. If however the contractors. registered In any other department, he shall be debarred from tendering in djb for any breach of this condition.

NOTE:	By the term “near relatives” is meant wife, husband, parents and grand parents, children and grand children, brothers and sisters, uncles, aunts and cousins and their corresponding in-laws.

##### CLAUSE 41	No Gazetted Engineer To Work As Contractor Within Two Years Of Retirement

No engineer of gazetted rank or other gazetted officer employed in engineering or administrative duties in an engineering department of the Government of India shall work as a contractor or employee of a contractor for a period of two years after his retirement from government service without the previous permission of Government of India  in writing. This contact is liable to be cancelled if either the contractor or any of his employees is found at any time to be such a person who had not obtained the permission of Government of India as aforesaid, before submission of the tender or engagement in the contractor’s service, as-the case may be.

CLAUSE 42	Return Of Material And Recovery for Excess Material Issued

- After completion of the work and also at any intermediate stage in the event of non-reconciliation of materials issued, consumed and in balance - (see Clause 10), theoretical quantity materials issued by the Government for use in the work shall be calculated on the basis and method given hereunder:

  - Quantity of cement & bitumen shall be calculated on the basis of quantity of cement & bitumen required for different items of work as shown in the Schedule of Rates mentioned in Schedule ‘F’. In case any item is executed for which standard constants for the consumption of cement or bitumen are not available in the above mentioned schedule/statement or cannot be derived from the same shall be calculated on the basis of standard formula to be laid down by the Engineer-in-Charge.

  - Theoretical quantity of-steel reinforcement or structural steel sections shall betaken as the quantity required as per design or as authorized by Engineer- in-Charge, including authorized lap pages, chairs etc. plus 3% wastage due to cutting into pieces, such theoretical quantity being determined and compared with the actual issues each diameter wise, section wise and category wise separately.

  - Theoretical quantity of G.l. & C.l. or other pipes, conduits, wires and cables, pig lead and G.l./M.S. sheets shall be taken as quantity actually required and measured plus 5% for wastage due to cutting into pieces (except in the case of G.I./M.S. sheets it shall be 10%), such determination & comparison being made diameter wise & category wise.

  - For any other material as per actual requirements.

- Over the theoretical quantities of materials so computed a variation shall be allowed as specified in Schedule’F’. The difference in the net quantities of material actually issued to the contractor and the theoretical quantities including such authorized variation, if not returned by the contractor or if not fully reconciled to the satisfaction of the Engineer-in- Charge within fifteen days of the issue of written notice by the Engineer-in-charge to this effect shall be recovered at the rates specified in Schedule ‘F’, without prejudice to the provision of the relevant conditions regarding return of materials governing the contract. Decision of Engineer-in-Charge in regard to theoretical quantities of materials, which should have been actually used as per the Annexure of the standard schedule of rates and recovery at rates specified in Schedule ‘F’, shall be final & binding on the contractor

For non scheduled items, the decision of the Superintending Engineer regarding theoretical quantities of materials which should have been actually used, shall be final and binding on the contractor.

- The said action under this clause is without prejudice to the right of the Government to take action against the contractor under any other conditions of contract for not doing the work according to the prescribed specifications.

##### CLAUSE 43		Compensation During Warlike Situations

The work (whether fully constructed or not) and all materials, machines, tools and plants, scaffolding, temporary buildings and other things connected therewith shall be at the risk of the contractor until the work has been delivered to the Engineer-in-Charge and a certificate from him to that effect obtained. In the event of the work or any materials properly brought to the site for incorporation in the work being damaged or destroyed. in consequence of hostilities or warlike operation, the contractor shall when ordered (in writing) by the Engineer-in-Charge to remove any debris from the site, collect and properly stack or remove in store all serviceable materials salvaged from the damaged work and shall be paid at the contract rates in accordance with the provision of this agreement for the work of clearing the site of debris, stacking or removal of serviceable material and for reconstruction of all works ordered by the Engineer-in-Charge, such payments being in addition to compensation up to the value of the work originally executed before being damaged or destroyed and not paid for. In case of works damaged or destroyed but not already measured and paid for, the compensation shall be assessed by the Divisional Officer up to Rs.5,000/- and by the Superintending Engineer concerned for a higher amount. The contractor shall be paid for the damages/destruction suffered and for the restoring the material at the rate based on analysis of rates tendered for in accordance with the provision of the contract. The certificate of the Engineer-in-Charge regarding the quality and quantity of materials and the purpose for which they were collected shall be final and binding on all parties to this contract.

Provided always that no compensation shall be payable for any loss in consequence of hostilities or warlike operations (a) unless the contractor had taken all such precautions against air raid as are deemed necessary by the A.R.P. Officers or the Engineer-in-Charge (b) for any material etc. not on the site of the work or for any tools, plant, machinery, scaffolding, temporary building and other things not intended for the work.

In the event of the contractor having to carry out reconstruction as aforesaid, he shall be allowed such extension of time for its completion as is considered reasonable by the Divisional Officer.

CLAUSE 44 Apprentices Act Provisions To Be Complied With

The contractor shall comply with the provisions of the Apprentices Act, 1961 and the rules and orders issued there under from time to time. If he fails to do so, his failure will be a breach of the contract and the Superintending Engineer may, in his discretion, cancel the contract. The contractor shall also be liable for any pecuniary liability arising on account of any violation by him of the provisions of the said Act.

### CLAUSE 45 Release Of Security Deposit After Labour Clearance

Security Deposit of the work shall not be refunded till the contractor produces a clearance certificate from the Labour Officer. As soon as the work is virtually complete the contractor shall apply for the clearance certificate to the Labour Officer under intimation to the Engineer-in-Charge. The Engineer-in-Charge, on receipt of the said communication, shall write to the Labour Officer to intimate if any complaint is pending against the contractor in respect of the work. If no complaint is pending, on record till after 3 months after completion of the work and/or no communication is received from the Labour Officer to this effect till six months after the date of completion, it will be deemed to have received the clearance certificate and the Security Deposit will be released if otherwise due.

EXECUTIVE ENGINEER(SOUTH)III

FORM OF PERFORMANCE SECURITY BANK GUARANTEE BOND

In consideration of the Delhi Jal Board having offered to accept the terms & conditions of the proposed agreement/Tender documents between----------and-----------(herein after called” the said contractor(s)” for the work--------------(hereinafter “ the said agreement/ tender document”) having agreed to production of a irrevocable Bank Guarantee for Rs.________(in words_______) as a security/guarantee from the contractor(s) for compliance of his obligation in accordance with the terms & conditions of the tender document/documents forming part of the contract agreement/the agreement.

1.	We___________(hereinafter referred to as “the Bank”) hereby undertake to pay the Delhi Jal Board an amount not exceeding Rs.________(in words) (on demand by the D.J.B.).

2.	We________(indicate the name of Bank) do hereby undertake to pay the amount due and payable under this guarantee without any demure, merely on a demand from the Delhi Jal Board stating that the amount claimed is required to meet the recoveries due or likely to be due from the said contractor(s).  Any such demand made on the Bank shall be conclusive as regards the amount due and payable by the Bank under this guarantee.  However, our liability under this guarantee shall be restricted to an amount not exceeding Rs.________(Rupees---------------only)

3.	We the said Bank further undertake to pay the Delhi Jal Board any money so demanded not withstanding any dispute or disputes raised by the contractor(s) in any suit or proceedings pending before any court or tribunal relating thereto, our liability under this present being absolute and unequivocal.

The payment so made by us under this Bond shall be a valid discharge of our liability of payment there under and the contractor (s) shall have no claim against us for making such payment.

4.	We_______(indicate the name of Bank) further agreed that the guarantee herein contain shall remain in full force and effect during the period that would be taken for the performance of the said agreement and that it shall continue to be enforceable till all the dues of the Govt. under or by virtue of the said agreement have been fully paid and its claims satisfied or discharge or till the Engineer-in-charge(Ex.Engineer) on behalf of Delhi Jal Board certified that the terms & conditions of the tender/agreement have been fully and properly carried out by the said contractor(s) and accordingly discharge this guarantee.

5.	We_________(indicate name of Bank) further agree with DJB that the Govt./deptt. shall have the fullest liberty without our consent and without effecting in any manner our obligations hereunder to vary any of the terms and conditions of the said tender/agreement or to extend time of performance by the said contractor(s) from time to time or to postpone for any time or from time to time any of the powers exercisable by the Govt./DJB against the said contractor(s) and to forbear or enforce any of the terms & conditions relating to the said agreement and we should not be relieved from our liability by reason of any such variation, or extension being granted to the said contractor(s) or for any forbearance, act of omission on the part of the Govt./DJB or any indulgence by the Govt./DJB to the said contractor(s) or by any such matter or things whatsoever which under the law relating to the sureties would, but for this provision, have effect of so relieving us.

6.	This guarantee will not be discharged due to the change in constitution of the Bank or the contractor(s).

7.	We_________(indicate name of the Bank) lastly undertake not to revoke this guarantee except with the previous consent of the Govt./DJB in writing.

8.	This guarantee shall be valid upto _______unless extended on demand by Govt./ DJB. Notwithstanding any thing mentioned above, our liability against this guarantee is restricted to Rs._________and unless a claim in writing is lodged with us within 6 months of the date of expiry or the extended date of expiry of this guarantee all our liability under this guarantee shall stand discharge.

Dated_the __________day of______________for ______________(indicate name of Bank).

EXECUTIVE ENGINEER(SOUTH)III

GENERAL CONDITIONS

1. Estimate

1.1	The estimate is based on CPWD, DSR 1997/2002/2007. The work shall be carried out as per CPWD specifications (1996-2007)/latest editions of the specifications, with upto date ( the date of receipt of tender) correction slips,  for works at Delhi.

2. Rates

2.1	The tendered rate (%age rate tender/item rate tender) for all items of the work shall be considered inclusive of all leads and lifts, skilled or unskilled labour & material required for working at all heights and depths, making any shape of the masonry as per the drawings, royalty fee, terminal taxes, octroi , entry tax etc. etc. besides other taxes payable by the contractor such as Income Tax and Sales Tax on work contract and the sales tax applicable on the goods/material.  Nothing extra shall be paid unless other wise given in the description of item and no extra claim shall be entertained due to any reasons whatsoever on this account.

2.2	Nothing extra shall be paid unless otherwise specified on account of cutting of grass, bushes, leveling of undulation in the ground, existence of drain and temporary structures etc. requiring removal and difficulty due to space constraints.

2.3	Nothing extra shall be paid for working in foul conditions unless otherwise specified. The tendered rates shall not be subject to any revisions for want of any information.

3. 	Payment of Taxes

The Tenderer will include all components of applicable taxes leviable by Delhi Govt. / Govt. of India while quoting his rates. TDS will be deducted as per the provisions of Income Tax Act 1961 and Delhi Value Added Tax Act 2005 (VAT) or any other Law applicable at the time of payments.

Tenderer will have to specifically mention quantum of all the components of the Taxes taken into consideration by him while quoting his rates for the work on a separate sheet of paper duly signed and stamped by him and the same shall be submitted along with Bid Part-B documents.

4. Bar Chart

The contractor shall be required to submit a detailed programme for completion of work within the stipulated period including 1 month period for flushing, disinfection and commissioning of pipeline in the form of a Bar Chart, covering all major activities and indicating milestones to the Engineer-in-charge within 10 days from the date of award of work. Modifications suggested by the Engineer-in-charge shall be incorporated in the Bar Chart. It will be ensured by the contractor that the time schedule as laid down in the aforesaid Bar Chart is adhered to.  Action for not achieving the milestones as mentioned in the Bar chart shall be taken as per the provisions given in the Clauses of contract.

5. Site office

The contractor shall construct a temporary site office for supervisory staff of the department and shall also provide necessary furniture including electricity as per requirement of the Engineer- in-charge. No extra payment for this shall be made on this account.

DJB may consider request for space required for storage of pipes, equipments and other material, etc if any space constraints are encountered at site of works. However, Tenderer himself will have to identify suitable land / premises under the control of DJB and shall have to segregate the same if required. No extra charges of any kind will be payable to the Contractor on this account. At the same time DJB shall not recover any storage charges from the contractor. After the successful completion of works, it will be the responsibility of the contractor to remove all the material / pipes / equipment from the said premises as per the directions of Engineer-in-charge before final payments are released.

6.  Labour camp and hutments

6.1	It shall be the responsibility of the contractor to make his own arrangement for labour camp and hutments at the site. In case adequate space is available, the contractor shall provide labour camps there, the Delhi Jal Board shall not charge anything for the same.  If the space available is not sufficient to house the labour camp, the contractor shall arrange the land beyond the site as per his requirement.  The Delhi Jal Board may extend help in getting permissions from the land owning agencies but it shall be the responsibility of the contractor for arranging the same at his own cost.  No excuse whatsoever shall be entertained.

6.2	In case of any disputes with labour (skilled or unskilled) and charges are claimed against the contractor, the Engineer-in-Charge shall have the full authority to deduct the same from the bill of the contractor, so as to enable him to settle the disputes.

6.3	The contractor shall not disturb damage or pull down any hedge, tree, building etc within the site without the written permission of the Engineer-in-charge.

6.4	The contractor shall at all the times during the progress of work take all requisite precautions and use his best endeavors for preventing any riotous or unlawful behavior by or among the workers and other employees at the work and shall preserve peace and protection of the inhabitants and the security of property in the neighbor hood of the work.

6.5	If the contractor or his working people or servants break, deface, injure or destroy any part of building in which they may be working, or any building, road, road curb, fence, enclosure, water pipe, cables, drains electric or telephone post or wires, trees, grass or grasslands, or cultivated ground contiguous to the premises on which the work or any part is being executed or if any damage shall happen to the work while in progress, from any cause whatsoever, the contractor shall make the same good at his own expense or in default the Engineer-in-charge cause the same to be made good by other workman and deduct the expense from any sums that may be due or at any time thereafter may become due to the contractor, or from his security deposit or the proceeds of sale thereof or of a sufficient portion thereof.

  - On completion of the work the contractor shall remove hutments failing which the department will dismantle and clear the site at his risk and cost.

7. Sign Board

The contractor shall provide board indicating complete name of work, date of start, date of completion as per work order / actual, cost of work, name of the department, name of the Executive Engineer with office address and telephone number & name of the executing agency at his own cost at the site of work and at the site office.

Sign Board showing “Men at work” and “Work in Progress” & “DJB Work” are to be provided by the contractor at work places at his own cost.

8. Leveling Instrument/survey equipments

The contractor must always make available and accurate leveling instrument at the site of work. Necessary levels will be given by the contractor or his authorized site engineer and the same will be checked by the site staff of the department.

9. Execution of work

9.1	The work is to be carefully executed strictly in accordance with the approved drawing supplied to the contractor or with such modifications as may be approved by the Engineer-in-Charge from time to time. Any additional amended, revised or detailed drawings that may be issued by the Engineer-in-Charge or approved in writing by him during the progress of the work are to be considered to form the part of the work and as such being included in the contract. No claim whatsoever shall be considered on this account.

9.2	The order of sequence of execution of the work and general condition of the work shall be subject to the approval and direction of the Engineer-in-Charge whose approval or direction shall however in no way relieve the contractor of the responsibility for the proper and satisfactory execution of the work according to the terms of contract and within stipulated period. No claim of the contractor whatsoever will be entertained on this account.

9.3	The information given in the drawing including the conditions of ground or the information regarding the depth of water to be met with means of access, or any other such matter shall not relieve the contractor from the fulfillment of the contract.

9.4	The contractor shall establish at his own cost at suitable points additional reference points lines Bench marks as may be necessary. The contractor will be responsible and must check and satisfy himself the accuracy of levels, lines positions, dimensions, sizes etc. of the finished work in accordance with the contract.

10. Excavation

10.1	Excavation shall be carried out as per the latest CPWD specifications applicable for the work. The side slope for excavation shall be decided by the Engineer-in-charge depending upon the sub-soil strata and availability of land.  In case of the space constraints restricted excavation width shall be allowed and the contractor shall carry out close/open timbering to keep the trench in position.  The procedure and process of timbering / shoring etc. shall be as per latest CPWD specifications. The payment shall be made as per provision in the Bill of Quantities of the work and as per the conditions of Instruction to Bidders.

10.2	Excavation in soil: In firm soils, the sides of the trenches shall be kept vertical upto a depth of 2 meters from the bottom.  For greater depths, allowing steps of 50cms on either side after every 2 meters from the bottom shall widen the excavation profiles.  Alternatively, the excavation can be done so as to give slope of 1:4 (1 horizontal: 4 vertical).  Where the soil is soft, loose or slushy, the width of steps shall be suitably increased or sides sloped or the soil shored up as directed by the Engineer-in-charge.  It shall be the responsibility of the contractor to take complete instruction in writing from the Engineer-in-charge regarding the stepping sloping or shoring to be done for excavation deeper than 2 meters.

10.3	Excavation in ordinary / hard rock shall be carried out by crowbars, pickaxes or pneumatic drills and blasting operation shall not be adopted.

10.4	The excavation shall be done true to levels, slope, shape and pattern indicated by the Engineer-in-charge.

10.5	In case of excavation for foundations or for laying of sewers / pipe lines / drains in trenches or over areas the bed of excavation shall be to the correct level or slope and consolidated by watering and ramming.  If the excavation for foundation is done to a depth greater than that shown in the drawings or as required by the Engineer-in-charge, the excess depth shall be made good by the contractor at his own cost with good earth as per direction of Engineer-in-charge.  Soft / defective spots at the beds of the foundations shall be dug out and filled with soil as directed by the Engineer-in-charge.

10.6	In case the excavation is done wider than that shown on the drawings or as required by the Engineer-in-Charge, additional filling wherever required on this account shall be done by the contractor at his own cost.

  - Excavation / dressing-up / preparation of the bed surface of final 150 mm depth shall be done manually and properly just prior to laying of lean concrete / pipes.

10.8	The underground services like water main, Electric cables, telephone cables, sewer line/connections may get exposed during the excavation.  The contractor at his own cost shall support and keep the underground services functional as directed by Engineer-in-charge.  However, the payment towards supporting the water/sewer lines having size more than 250 mm dia shall be made by the department on the basis of relevant item of DSR plus/minus contractor's enhancement after effecting deductions for the salvage value of the support/arrangement so made for supporting the services.  Any damage caused to the services shall be made good by the contractor at his own cost. However, wherever necessary reallocation of services / utilities will be on DJB account.

10.9	The excavated earth shall be stacked sufficiently away from the edges of the trench as per provisions given in CPWD specification/I.S.code. The clear distance between the edge of the excavation and the stacked earth shall be 1.5 meter or half of the depth of excavation whichever is more. In case of space constraints, special permission of Engineer-in-Charge shall be taken.

10.10	The trenches having more than 1.2 meter depth shall be provided with a ladder which shall extend from the bottom of the trench to at least 90 cm above the ground level for inspection purposes by the contractor at his cost.

10.11	During the excavation the natural drainage of the area shall be maintained.  Excavation shall be done from top to bottom.  Undermining or undercutting shall not be done.

10.12	From safety point of view, where required, the trenches shall be provided with G.I. sheet barricading which shall be painted with red and white strips as directed. The payment for providing barricading shall be made only if the item is included in the bill of quantity otherwise the cost of the same shall be considered as inclusive in the offered rate.

11. Refilling

11.1	Refilling of the trenches shall proceed with the soft material free from stone and hard substance, compaction of the same shall be done as per CPWD specifications.

11.2	In case of pipelines, soft material free from stones or hard substances shall first be used and hand pressed under and around the pipes to half their height. Similar soft material shall then be put into a height of 30 cm above the top of the pipe and this will be moistened with water and well rammed. Filling in the remainder of the trench shall be done with excavated earth in regular horizontal layers each not exceeding 20 cm in depth.  All lumps and clods exceeding 8 cm in any direction shall be broken.  Each layer shall be watered and consolidated.

11.3	Before and during the backfilling of a trench, precautions shall be taken against the floatation of the pipeline due to the entry of large quantities of water into the trench causing an uplift of the empty or the partly filled pipeline.  Upon completion of the backfill, the surface shall be restored fully to the level decided by Engineer-in-Charge.

11.4	Sheeting driven below the spring line of a sewer shall be withdrawn a little at a time as the backfilling progress.  Some of the backfilled earth is forced into the void created by withdrawal of sheeting.

12. Serviceable material

Serviceable material if found during excavation / demolishing shall be issued to the contractor at the rate as specified.

12.1 	Bricks- Rs. 1300 / 1000 Nos.

12.2 	Aggregate / soling (Any size): - Rs. 331 per cum.

12.3	Hard Rock (any size): Rock will be issued to the contractor for which recovery will be made @ Rs. 282 per cum.

12.4	Soft Rock: Soft Rock will be issued to the contractor for which recovery will be made @ Rs. 200 per cum.

Quantities are to be stack measured.

12.5     CI / MS Scrap -- Rs14.35 per Kg.

12.6	In case the serviceable material recovered during excavation and issued to the contractor is not used, the same shall be removed by the contractor at his own cost.

13. Cartage of malba /earth/silt etc.

13.1	No malba shall be allowed to remain at site of work, same should be removed regularly during the progress of work as directed by the Engineer-in-Charge and nothing extra shall be paid.

13.2	The surplus earth/demolished unserviceable material/building rubbish or the like shall be carted to the DJB land.  Payment for the item of carriage shall be restricted and paid for the lead specified only. The measurement of the same shall be in accordance with the provisions as given in relevant latest CPWD specifications after deduction of voids. If the department desires that the material including excavated surplus earth requires to be carted to any other land at shorter / longer lead other than mentioned above, the same shall be done by the contractor and will be paid as per actual lead accordingly. Supporting documents of having the same disposed at the defined destination shall be attached with each running bill.

13.3	In case the same is not allowed to be disposed off or carted by the department or by any other agency, the contractor shall not have any claim for deleting / reducing of the item from the scope of work at any stage.

13.4	In the case of silt / garbage / sludge having no fertile value recovered during the execution of the work the same shall be disposed off at sanitary land fill (SLF). Supporting documents of having silt disposed off at S.L.F. shall be attached with each running bill. The contractor shall pay necessary charges levied by the MCD for dumping/disposal at SLF and the same shall be reimbursed as per the actual.

13.5	The contractor shall be responsible for the safe custody of the material obtained during excavation, dismantling and demolishing or otherwise.  Rock shall be issued to the contractor for which recovery shall be made as given in 14.3 above.

14. CEMENT

14.1	The contractor shall procure ISI mark OPC (ordinary Portland cement) of 43 grade (conforming to IS: 8112) or above grade as required for the work only from manufactures such as ACC, L&T, Jaypee, J.K., Sri Ram, ICI, Gujarat Ambuja and Cement Corporation of India, etc. as approved by Ministry of Industry, Government of India, and holding license to use ISI certification mark for their product whose name shall be got approved from Engineer-in-Charge. Test report from manufacturers for each lot purchased shall be submitted before use. Mandatory test of cement as required by CPWD specifications 1996-2002 or latest edition of specification at Delhi (till date of receipt of tender) and as per provisions of relevant BIS codes shall also be got done by the Engineer-in-charge as and when considered necessary.  Supply of cement shall be taken in 50 Kg. bags bearing manufacturer's name and ISI marking. Samples of cement from the lot arranged by the contractor shall be taken by the Engineer-in-Charge and got tested in accordance with provisions of relevant BIS codes. In case test results indicate that the cement arranged by contractor does not conform to the relevant BIS codes the same shall stand rejected and shall be removed from the site by the contractor at his own cost within a week's time of written order from the Engineer-in-Charge to do so.

In case the quantity of cement required for the completion of entire work is less than 20 tones, the Engineer-in-charge may allow its purchase from the local dealers.  In that case the entire lot will be purchased at one time and use of the same shall be allowed only after it’s testing as per CLAUSE 3.1.4.1 according to IS: 4031 Part II, III, V & VI from the laboratory and on its conformity to the required specifications.

14.2	The cement shall be brought at site in bulk supply of approximately 50 MT or as decided by the Engineer-in-Charge.

14.3	 The contractor shall construct cement godown at the work site for storing the cement safe against damages from Sun, rain, dampness, fire, theft, etc and should have a minimum capacity to store 1000 bags. Nothing extra shall be paid on this account. The cement bags shall be stacked on pucca floor consisting of two layers of dry bricks laid on well consolidated earth at a level of at least one feet above ground level. These stacks shall be in rows of 2 & 10 bags high with a minimum 0.75 m clear space all around. The bags should be placed horizontally continuous in each line.  Each godown shall be provided with a single door with two locks. The keys of one lock shall be with Junior Engineer-in-charge of works and that of other loch shall be with the contractor. The contractor shall facilitate the inspection of the cement godown by the Engineer-in-Charge at any time.

14.4	The contractor shall supply free of charge the cement required for testing. The cost of tests shall be borne by the contractor.

14.5	The actual issue and consumption of cement on work shall be regulated and proper accounts maintained as provided in the contract / latest CPWD manual. The theoretical consumption of cement shall be worked out as per procedure prescribed in the contract and shall be governed by conditions laid therein.

14.6	Cement brought to site and cement remaining unused after completion of work shall not be removed from site without written permission of the Engineer-in-Charge.

14.7	The day to day receipt and issue accounts of cement shall be maintained by the Junior Engineer-in-Charge and signed daily by the contractor or his authorized agent.

15. Steel

15.1	The contractor shall procure TOR / TMT steel reinforcement bars conforming to relevant BIS code from the manufacturers as approved by the Ministry of Steel. The contractor shall have to obtain and furnish manufacturers test certificates to the Engineer-in-charge in respect of all supplies of steel brought by him to the site of work. Samples shall also be taken and got tested by the Engineer-in-charge as per the provisions in this regard in relevant BIS codes. In case the test results indicate that the steel arranged by the contractor does not conform to BIS codes, the same shall stand rejected and shall be removed from the site of work by the contractor at his cost with in a week's time from written orders from the Engineer-in-charge to do so.

15.2	For checking nominal mass, tensile strength, bend test, re-bend test, etc., specimen of sufficient length shall be cut from each size of the bar at random at frequency not less than that specified below and as per CPWD specifications with up to date correction slips.

| ## Size of bar | For consignment below 100 tonnes | For consignment over 100 tonnes. |
| --- | --- | --- |
| Under 10 mm dia. | One sample for each 25 tonnes or part thereof | One sample for each 40 tonnes or part thereof |
| 10 mm to 16 mm dia. | One sample for each 35 tonnes or part thereof | One sample for each 45 tonnes or part thereof |
| Over 16 mm dia. | One sample for each 45 tonnes or part thereof | One sample for each 50 tonnes or part thereof. |

15.3	The steel reinforcement shall be brought to the site in bulk supply of 10 MT or more as decided by the Engineer-in-charge. In case the requirement of the steel is less than 10 tonnes, the Engineer-in-charge may allow its purchase from the local market but the same shall be allowed for use subject to its testing from the lab and its conformity to the required specifications. Nothing extra shall be paid to the contractor on this account.

15.4	The steel reinforcement shall be stored by the contractor at site of work in such a   way as to prevent distortion and corrosion. Bars of different sizes and lengths shall be stored separately to facilitate easy counting and checking. Nothing extra shall be paid on this account.

15.5	The contractor shall supply free of charge the steel required for testing. The cost of test shall be borne by the contractor. Steel brought to site and steel remaining unused shall not be removed from site without the written permission of the Engineer-in-charge.

15.6	Only standard weights of the steel for the measured quantity shall be payable.  The over weight beyond standard weight shall not be considered for payment and the lower weight steel shall be rejected.

16. Permissible variation in cement & steel

16.1	 After completion of the work, the theoretical quantity of cement to be used in work shall be calculated on the basis of statement showing quantity of cement to be used in different items of works as provided in CPWD Delhi Schedule of Rates . In case any item is executed for which the standard constants for the consumption of cement are not available in the above mentioned statement or cannot be derived from this statement the same shall be calculated on the basis of standard formula to be laid down by the Engineer-in-Charge. Over this theoretical quantity of cement, shall be allowed a variation up to 3% plus/minus for works estimated cost of which as put to tender is not more than Rs.5 lack and up to 2% plus/minus for works, the estimated cost of which put to tender is more than Rs.5 lac. In the event of it being discovered that the quantity of cement used is less than the quantity required (allowing variation on the minus side as stipulated above) , the portion of work executed will be rejected and the same shall be demolished and reconstructed by the contractor at his own cost. The decision of concerned Superintending Engineer, in this regard, shall be final and binding on the contractor. Cement used in excess then required shall not be payable. But if used less within permissible limit shall be recovered at issue/ market rate.

16.2	No variation on theoretical/standard weight or wastage shall be payable on steel reinforcement used in the work. Payment for steel shall be made for actual quantity based on measurement and used as per structural design/drawings including authorized lap pages only.

17. Materials brought at site

Materials brought at site consisting of plant, machinery, tools, tackles, raw material etc. required for execution of work shall not be removed except for use in the work unless permission in writing is given by the Engineer-in-Charge.  The contractor however, shall be responsible for loss or damage such materials and goods.

18. Bar bending schedule

It shall be the responsibility of the contractor to prepare bar bending schedule based on structural drawings for all RCC items of work.

19. Concrete

19.1	All concrete shall be mixed with mechanical mixer except otherwise allowed by the Engineer-in-charge.

20.  Fixing of Puddles / Footrests etc.

If required, it shall be responsibility of the contractor that C.I./ M.S. puddle collars/foot rests/insert plates/nut bolts etc. etc. are fixed properly/grouted in the RCC at the time of casting of walls or subsequently as the case may be without any extra cost.

21. Covering of Works

No work will be covered or put out of view without approval of the Engineer-in-Charge or his representative and the contractor shall afford full opportunity for the Engineer-in-Charge or his representative to examine and measure any work which is about to be covered up or put out of view.

22. Inconvenience to public

The contractor shall not dump / deposit materials on site, which will seriously cause inconvenience to the public. The Engineer-in-Charge may require the contractor to remove any materials, which are considered by him to be of danger, or to cause inconvenience to public and have them to be removed at the contractor’s cost.

23. Responsibility of damage to person or property

23.1	The contractor will be absolutely and solely responsible for any accident that may occur during the progress on the work and for injury or damage to the persons or property of any description whatsoever which may be caused by or result from the execution of the work. The contractor shall at his own expenses take all necessary and timely precautions against injury or accident to the work or any person or property and shall forth-with protect and support all such structures or properties or electric poles or the things which may be effected by the execution of the work and make good any damage so caused. In the event of the accident to any person or persons or death or injury of any descriptions to any person, structure, animal or things the contractor will be solely responsible for the same and will indemnify DJB for the same.

23.2	In the event of any damage occurring to any work, life and property during the execution of work included in the contract clause due to settlement of ground slips, flooding from any sources breakage of water main/ sewer line or any other cause, the contractor will be solely responsible and must reconstruct, repair and make good all such at his own cost.

23.3	When the work is done near a place where there is risk of danger/ accident, all necessary equipments should be provided and kept ready for use and all necessary steps taken for prompt rescue of any person in danger and adequate provision should be made for prompt first aid treatment of all injuries likely to be sustained during the course of the work.

23.4	If any accident occurs the contractor shall report to the Delhi Jal Board, within 24 hours of its occurrence.

24. Insurance

24.1	The contractor shall insure his labour against risk of life for entire period of completion of work including extending period with Insurance Company and shall make all necessary payment for the same during the entire duration of execution of the work under reference.  The contractor shall produce the policies of the Insurance to the Engineer-in-charge before start of the work and its subsequent renewal during the contract period.

24.2 	The contractor shall abide by all rules and regulations as per Employees State Insurance Act.

25. 	Contractor to indemnify

The contractor shall be liable for and shall also indemnify the Delhi Jal Board against all liabilities, losses, claims, demands, proceedings, damages, costs, charges and expenses and further agrees to defend, indemnify and hold the Board harmless from any penalty whatsoever in respect of any injury or damage to any property or to personals during the execution of work or by the action of any central or state or local authority for violation by the contractor or sub-contractor engaged on the work.

26.	Electricity

26.1	The contractor shall pursue / arrange at his own cost the electricity / power connection of required capacity for carrying out the works. In the name Executive Engineer-in-charge, the DJB will issue the recommendation letter to concerned electrical authorities for getting the power connection. The persuasion, the formalities, the required monthly payments shall be made by the contractor and he will bear all the charges towards security installation, consumption of electricity / power etc. till completion of the work. The photocopy of the paid bills shall be enclosed with Running account bills in confirmation of timely payments made by the contractor to DISTCOMS.

26.2	The payment of final bill to the contractor shall be made by Delhi Jal Board on submission of no dues / clearance certificate from the Electric Power authority / the authority in-charge of the Electric power.

26.3	The temporary electric fitting shall be provided and maintained as per the power sanctioning/maintaining authority rules and regulations by the contractor at his own cost and nothing extra shall be paid by the DJB.

26.4	In case concerned Power authority is not in a position to sanction the electric connection, the contractor shall make his own arrangements i.e. required numbers of generators of adequate capacity to execute the work or in case the sanction of electric connection is delayed by the authority it shall also be on to the part of the contractor to arrange electricity at his own cost and no claim whatsoever shall be entertained on this account.

27. Generator Sets

  - Generators arranged by the contractor for the work shall be operated and maintained for use at his own cost during non-availability of power. It shall be contractor’s responsibility to obtain approvals & permissions from any statutory authority such as CPCB / DPCC in accordance with the statutory rules & regulations.

  - The quoted rates shall be inclusive of POL cost and other miscellaneous expenditures to be incurred for running & maintaining the generator sets.

28.  Watch and ward

28.1	Adequate arrangements shall be made for lighting, chowkidars etc. to safeguard against accidents & suitable passage ways shall be provided wherever needed during the progress of the work for access to the site/ buildings.

28.2	It shall be responsibility of the contractor to watch & ward all fittings and fixtures till such time the possession of the work is handed over to Engineer-in-charge.

28.3	Wherever necessary the contractor shall at his own cost provide adequate temporary fencing to the whole or part of the site for the safety, convenience of workmen, public, live stock and for execution of works.  Nothing extra shall be paid on this account unless otherwise specified in the Bill of Quantity.

29. Inspection / Checking of works

The inspection of one agency / authority / team shall not absolve the contractor of his responsibility on to the defects pointed out by the other agencies and rectification thereto.  Recoveries, if any, proposed by any of the inspection agency on account of short comings in respect of quality / quantity in the work shall be recovered from the contractors payment otherwise he shall be responsible to reimburse the amount of all such recoveries which will be final and binding.

30. Deviation in quantities

The quantities of work indicated in the bill of quantity are estimated only so as to give a common basis for tendering and can vary. The contractor shall have no claim and the quoted rates shall remain unchanged on account of addition, reduction or non-execution of any item.

31. Extra items

If any extra item is involved during execution of work, the contractor shall have to execute the same as per the direction of Engineer-in-Charge and the payment shall be made as per DSR 1997/2002 plus/minus, contractor above/below quoted rates. In case the extra item is not available in the schedule of rate, the contractor will be paid analyzed rate based on either DSR 1997/2002 with Contractor’s enhancement (+ /-) or prevailing market rates plus 10% contractor's profit but without Contractor’s enhancement.

32. Clearance of site

The site shall be cleared off all malba/ debris etc. after completion of work and shall ensure removal of temporary structure erected for execution of works, hutments put up by his laborer at site, if any before handing over site to the department in workable condition.  No final payment for the work shall be made to the contractor till full satisfaction of the Engineer-in-Charge.

33. Payments

The payment of monthly R.A. bill is normally released in 30 days from the date of acceptance of the bill recorded in the measurement book. No excuse for delay in completion of work / prolongation of the contract shall be entertained on account of the reason of delay in payment. The bidder therefore, must take into consideration of his / their financial capability to carry out and to continue the work without any hindrances.

Regarding withholding payment on account of 3rd party inspection report it was decided that the instruction issued by Directed ( F&A) vide instructional order dated 21.3.2003 be followed. Normally no payment shall be withheld in case of running bills if no deficiencies are pointed out in the routine field inspection note.

The contractor shall submit six hard copies of completion plan prepared in Auto CAD system and concerned Executive Engineer shall send the requisite information to the mapping cell. The final bill to the contractor shall be released after receipt of completion plan.

33.1	It shall be the contractual obligations on the part of the contractor to submit with each running bill photocopies of the

- Purchase vouchers / bills for the main items purchased for the works like CI/DI/MS/RCC/PSC Pipes, manhole frame and covers, footrests, sluice valves, fire hydrants and other fixtures and accessories used in the works;

- Guarantee certificates, wherever applicable;

- Manufacturer's test reports of cement, steel , MS plates, sluice valves etc.;

- Insurance policy for the labour working at site.

- Copy of the inspection note / observations / compliance of the observations shall be      placed on record with the running bills before passing of running account bills.

(vi)	At the time of final bill, clearance from state labour department will be required.

33.2	The original vouchers shall be produced before the Engineer-in-Charge for verification, as and when desired by him.

  - The date of completion of work shall be recorded by the Superintending Engineer as per the certificate given below:

I have inspected the work and the contract value of Rs.______________agreement No._________today on dated.___________as a result of inspection and my previous inspection I find that the work has been carried out generally to the specification and has been completed satisfactorily.  There are no noticeable defects or the defects have been noticed which shall be removed by the contractor and the final payment shall be released thereafter.

The contractor shall remove all the defects pointed out at the time of recording of completion certificate.  The above date of completion of work shall be final and binding.

34. Security Deposit/ Defect liability period/refund of security

  - Security deposit @ 10% of the amount of the work subject to a maximum of 20 lacs shall be recovered from the contractor's bill.  The defect liability period for the work shall be One year from the date of completion of work/commissioning of the work whichever is later.  The security deposit shall be refunded after 12 months from the date of completion of the work/commissioning of the work which ever is later, if no defects are noticed during the defect liability period or the defects pointed out are removed.

- As per clause 1 of clauses of contract and subject to a maximum of Rs. 20 lacs for the works upto 10.00 crore. - For works costing between 10 to 25 crore---- 2% subject to a maximum 50 lacs. - For works costing more than 25 crores---- 2% of the awarded cost.

35.   Road maintenance and inter-utility code of conduct

The contractor shall be under contractual obligations to follow the provisions under the contract for road maintenance and inter-utility services. Under the contract as stipulated in the conditions contractor is required to provide proper G.I. sheet barricading, provide board indicating the name of work etc, to take up the work in the limited stretches, removing the surplus earth/malba so as to avoid any bottle neck to the flow of traffic and inconvenience to the public, and take all necessary precautions for the safety of the trenches, workers, prevention of damage to the property, service etc. etc. Proper road maintenance and inter-utility code of contract to be followed by the contractor shall be subjected to the check by the Engineer-in-Charge, SDM of the area or any of the other authorities.  In case of any lapse noticed necessary penalty as per detailed given hereunder shall be imposed on the contractor which shall be final and binding.

| a) | Non-installation of Boards on either ends of trenches | Rs. 500/- per day till implementation. |
| --- | --- | --- |
| b) | Non shoring of walls of trenches to prevent collapse of the excavated portion. (Beyond 1.5 m and where proper stepping not proved. | Rs. 1000/- per day till the shoring is fixed. |
| c) | Digging of trenches beyond a stretch of 500 m for DJB and others while 1000m in case of telephones. | Rs. 500/- per day till the damage is restored. |
| d) | Non barricading of trenches with the depth of more than 1.5 meter. | Rs. 500/-per day till completed. |
| e) | Excavation of trenches across and along roads during day time(8 AM to 8 PM) without permission | Rs. 500/- per day |
| f) | Non removal of excess earth and other stones etc. which are causing inconvenience to the road users | Rs. 1000/- per day till completed. |
| g) | Non consolidating the earth while back filling into the trenches to the required level | Rs. 500/- per day till completed. |
| h) | Non-submission of prescribed forms for re-instatement of trenches | Rs. 500/- per day |
| i) | Road cutting without permission | Rs. 1250/- per day |
| j) | Non-stacking of materials pipe etc. in an orderly manner during execution causing inconvenience to the road users. | Rs. 1000/- . |
| k) | Failure to observe provisions of para 5.4.3 of the code. | Rs. 250/- till completed |

### 36. DJB Safety code

36.1.	Suitable scaffolds should be provided for workmen for all works that cannot safely be done from the ground, or from solid construction except such short period work as can be done safely from ladders. When a ladder is used an extra mazdoor shall be engaged for holding the ladder and if the ladder is used for carrying materials as well suitable footholds and hand-hold shall be provided on the ladder and the’ ladder shall be given an inclination not steeper than ¼ to 1 (¼ horizontal and 1 vertical.)

36.2.	Scaffolding of staging more than 3.6 m (12ff.) above the ground or floor, swung or suspended from an overhead support or erected with stationary support shall have a guard rail properly attached or bolted, braced and otherwise secured at least 90 cm. (3ff.) high above the floor, or platform of such scaffolding or staging and extending along the entire length of the outside and ends there of with only such opening as may be necessary for the delivery of materials. Such scaffolding or staging shall be so fastened as to prevent it from swaying from the building or structure.

36.3. 	Working platforms, gangways and stairways should be so constructed that they should not sag unduly or unequally, and if the height of the platform or the gangway or the stairway is more than 3.6 m (1 2ft.) above ground level or floor level, they should be closely boarded; should have adequate width and should be suitably fastened as described in (2) above.

36.4. 	Every opening in the floor of a building or in a working platform shall be provided with suitable means to prevent the fall of person or materials by providing suitable fencing or railing whose minimum height shall be 90 cm. (3ft.).

36.5. 	Safe means of access shall be provided to all working platforms and other working places. Every ladder shall be securely fixed. No portable single ladder shall be over 9m. (3Oft.) in length while the width between side rails in rung ladder shall in no case be less than 29 cm. (1 1’/2”) for ladder up to and including 3 m. (10 ft.) in length. For longer ladders this width should be increased at least ‘A” for each additional 30 cm. (1 foot) of length. Uniform step spacing of not more than 30 cm shall be kept. Adequate precautions shall be taken to prevent danger from electrical equipment. No materials on any of the sites or work shall be so stacked or placed as to cause danger or inconvenience to any person or the public. The contractor shall provide all necessary fencing and lights to protect the public from accident and shall be bound to bear the expenses of defense of every suit, action or other proceedings at law that may be brought by any person for injury sustained owing to ‘neglect of the above precautions and to pay any damages and cost which may be awarded in any such suit, action or proceedings to any such person or which may, with the consent of the contractor, be paid to compensate any claim by any such person.

36.6.	Excavation and Trenching - All trenches 1.2 m. (4ft.) or more in depth, shall at all times be supplied with at least one ladder for each 30 m. (100 ft.) in length or fraction thereof Ladder shall extend from bottom of the trench to at least 90 cm. (3ff.) above the surface of the ground. The side of the trenches which are 1.5 m. (5ff.) or more in depth shall be stepped back to give suitable slope or securely held by timber bracing, so as to avoid the danger of sides collapsing. The excavated materials shall not be placed within 1.5 m. (5ft4 of the edges of the trench or half of the depth of. the trench whichever is more. Cutting shall be done from top to bottom. Under no circumstances undermining or undercutting shall be done.

36.7.	Demolition - Before any demolition work is commenced and also during the progress of the work,

- All roads and open areas adjacent to the work site shall either be closed or suitably protected

- No electric cable or apparatus which is liable to be a source of danger ore cable or apparatus used by the operator shall remain electrically charged.

- All practical steps shall be taken to prevent danger to persons employed from risk of fire or explosion or flooding. No floor, roof or other part of the building shall be so overloaded with debris or materials as to render it unsafe.

  - All necessary personal safety equipment as considered adequate by the Engineer-in-Charge should be kept available for the use of the person employed on the site and maintained in a condition suitable for immediate use, and the contractor should take adequate steps to ensure proper use of equipment by those concerned:- The following safety equipment shall invariably be provided.

- Workers employed on mixing asphaltic materials, cement and lime mortars shall be provided with protective footwear and protective goggles.

- Those engaged in white washing and mixing or stacking of cement bags or any material which is injurious to the eyes shall be provided with protective goggles.

- Those engaged in welding works shall be-provided with welder’s protective eye. shields.

- Stone breaker shall be provided with protective goggles and protective clothing and seated at sufficiently safe intervals.

- When workers are employed in sewers and manholes, which are in active use, the contractors shall ensure that the manhole covers are opened and ventilated at least for an hour before the workers are allowed to get into the manholes, and the manholes so opened shall be cordoned off with suitable railing and provided with warning signals or boards to prevent accident to the public, in addition, the contractor shall ensure that the following safety measure are adhered to

  - Entry for workers into the line shall not be allowed except under supervision of the JE or any other higher officer.

  - At least 5 to 6 manholes upstream and downstream should be kept open for at least 2 to 3 hours before any man is allowed to enter into the manhole for working inside.

  - Before entry presence of Toxic gases should be tested by inserting wet lead acetate paper which changes colour in the presence of such gases and gives indication of their presence.

  - Presence of Oxygen should be verified by lowering a detector lamp into the manhole. In case, no Oxygen is found inside the sewer line, workers should be sent only with Oxygen kit.

  - Safety belt with rope should be provided to the workers. While working inside the manholes such rope should be handled by two men standing outside to enable him to be pulled out during emergency.

  - The area should be barricaded or cordoned of by suitable means to avoid mishaps of any kind. Proper warming signs should be displayed for the safety of the public whenever cleaning works are undertaken during night or day.

  - No smoking or open flames shall be allowed near the blocked manhole being cleaned.

  - The malba obtained on account of cleaning of blocked manholes and sewer lines should be immediately removed to avoid accidents on account of slippery nature of the malba.

  - Workers should not be allowed to work inside the manhole continuously. he should be given rest intermittently. The Engineer-in-Charge may decide the time up to which a worker may be allowed to work continuously Inside the manhole.

  - Gas masks with Oxygen Cylinder should be kept at site for use in emergency.

  - Air-blowers should be used for flow of fresh air through the manholes. Whenever called for portable air blowers are recommended for ventilating the manholes. The Motors for these shall be vapor proof and of totally enclosed type? Non sparking gas engines also could be used but they should be placed at least 2 meters away from the opening and on the leeward side protected from wind so that they will not be a source of friction on any inflammable gas that might be present.

  - The workers engaged for cleaning the manholes/sewers should be properly trained before allowing to work in the manhole

  - The workers shall be provided with Gumboots or non sparking shoes bump helmets and gloves non sparking tools safety lights and gas masks and portable air blowers (when necessary). They must be supplied with barrier cream for anointing the limbs before working inside the sewer lines.

  - Workmen descending a manhole shall try each ladder stop or rung careful before putting his full weight on it to guard against insecure fastening due to corrosion of the rung fixed to manhole well.

  - If a man has received a physical injury, he should be brought out of the sewer immediately and adequate medical aid should be provided to him.

  - The extent to which these precautions are to be taken depend on individual situation but the decision of the Engineer-in-Charge regarding the steps to be taken in this regard in an individual case will be final.

- The Contractor shall not employ men and women below the age of 18 years on the work of painting with products containing lead in any form. Wherever men above the age of 18 are employed on the work of lead painting, the following precaution should be taken

  - No paint containing lead or lead products shall be used except in the form of paste or ready made paint.

  - Suitable face masks should be supplied for use by the workers when paint is applied in the form of spray or a surface having lead paint is dry rubbed and scraped.

  - Overalls shall be supplied by the contractors to the workmen and adequate facilities shall be provided to enable the working painters to wash during and on the cessation of work.

36.9. 	additional clause (viil)(i) DJB Safety Code (iv) the Contractor shall not employ women and men below the age of 18 on the work of painting with product containing lead In any form. wherever men above the age of 18 are employed on the work of lead painting, the following: principles must be observed for such use:

- White lead, sulphate of lead or product containing these pigment, shall not be used In painting operation except in the form of pastes or paint ready for use.

- Measures shall be taken, wherever required in order to prevent danger arising from the application of paint in the form of spray.

- Measures shall be taken, wherever practicable, to prevent danger arising out of from dust caused by dry rubbing down and scraping

- Adequate facilities shall be provided to enable working painters to wash during and on cessation of work.

- Overall shall be worn by working painters during the whole of working period.

- Suitable arrangement shall be made to prevent clothing put off during working hours being spoiled by painting materials.

- Cases of lead poisoning and suspected lead poisoning shall be notified and shall be subsequently verified by medical man appointed by competent authority of DJB.

- DJB may require, when necessary medical examination of workers.

- Instructions with regard to special hygienic precautions to be taken in the painting.

36.10.	When the work is done near any place where there is risk of drowning, all necessary equipments should be provided and kept ready for use and all necessary steps taken for prompt rescue of any person In danger and adequate provision, should be made for prompt first aid treatment of all injuries likely to be obtained during the course of the work.

36.11.	Use of hoisting machines and tackle including their attachments, anchorage and supports shall conform to the following standards or conditions

  - These shall be of good mechanical construction, sound materials and adequate strength and free from patent defects and shall be kept repaired and in good working order.

  - Every rope used In hoisting or lowering materials or as a means of suspension shall be of durable quality and adequate strength, and free from patent detects.

- Every crane driver or hoisting appliance operator shall be properly qualified and no person under the age of 21 years should be in charge of any hoisting machine including any scaffolding winch or give signals to operator.

- In case of every hoisting machine and of every chain ring hook, shackle swivel and pulley block used in hoisting or as means of suspension the safe working load shall be ascertained by adequate means. Every hoisting machine and all pear referred to above shall be plainly marked with the safe working load. In case of a hoisting machine having a variable safe working load each safe working load and the condition under which It Is applicable shall be clearly indicated. No part of any machine or any gear referred to above In this paragraph shall be loaded beyond the safe working load except for the purpose of testing.

- In case of departmental machines, the safe working load shall be notified by the Electrical Engineer-in-charge. As regards contractors machines the contractors shall notify the safe working load of the machine to the Engineer-in-charge whenever hq brings any machinery to site of work and get it verified by the Electrical Engineer concerned.

36.12.	Motors, gearing, transmission, electric wiring and other dangerous parts of hoisting appliances should be provided with efficient safeguards. Hoisting appliances should be provided with such means as will reduce to the minimum the risk of accidental descent of the load. Adequate precautions should be taken to reduce to the minimum the risk of any part of a suspended load becoming accidentally displaced. When workers are employed on electrical installations, which are already energized, Insulating mats, wearing apparel, such as. Loves, sleeves and boots as may be necessary should be provided. The worker should not wear any rings, watches and carry keys or other materials, which are good conductors of electricity.

36.13.	All scaffolds, ladders and other safety devices mentioned or described herein shall be maintained in safe condition and no scaffold, ladder or equipment shall be altered or removed while it is in use. Adequate washing facilities should be provided at or near places of work.

36.14.	These safety provisions should be brought to the notice of all concerned by display on a notice board at a prominent place at work spot. The person responsible for compliance of the safety code shall be named therein by the contractor.

36.15.	To ensure effective enforcement of the rules and regulations relating to safety precautions the arrangements made by the contractor shall be open to inspection by the Labour Officer or Engineer-in-Charge of the department or their representatives.

36.16.	Notwithstanding the above clauses from (1) to (15) there is nothing in these to exempt the contractor from the operations of any other Act or Rule in force In the Republic of India.

37. Supply of water

- "Wherever Delhi Jal Board water is made available to the Contractor for construction and drinking purpose recovery @ 1% of the gross amount of all civil works done shall be made. The ferrule connection with the D.J.B. Main and the Pipe line up to the site and adequate storage shall be provided by the Contractor at his own cost.

- In case the Department is not able to make available D.J.B water due to non-availability, shortage of water or any other reasons, the contractor will have to make his own arrangement of water as per standard by sinking tube well etc. at the site of work  for construction and drinking purposes.

Water to be used for construction purposes shall strictly conform to IS 456-2000. Water samples have to be got-tested from D.J.B laboratory before the start of the work. The cost of testing shall be borne by the Contractor.

3)	Water required for Hydraulic testing shall be arranged by the contractor.

4)	In case the contractor makes his own arrangement for construction and drinking purposes the quality of water shall confirm to relevant BIS specifications as per details of tests given in IS:3025 and as described in relevant CPWD specifications clause 3.11, 5.11 etc.  The water shall be got tested from Director (T&QC).  The water will be tested before commencement of work and thereafter once in every 3 months till the completion of the work.

5)	In case the DJB water is not available as well as ground water at the site of work is not found fit the contractor may arrange   the water from his other source.  The water of the said source shall be got tested from the DJB laboratory at his own cost and may be allowed to be used only when found suitable for use.  Necessary arrangements for carrying the water by tankers and its storage at the site of work shall be made by the contractor at his own cost.  Any statutory requirements of registration/permissions for boring/installation of tube-wells either at the site of work or else where shall be taken by the contractor at his own cost and nothing shall be payable.

38. 	Wherever there is any clash among the certain clauses of the conditions of contract, general conditions, special conditions and general notes/ rules and directions for the guidance of the contractor, etc. the most stringent will govern for which the decision  of  the Engineer-in-Charge shall be final & binding.

39. 	The words importing the singular only also include plural and vise-versa where the context requires in all the tender documents.

40.	Contractor shall ensure that the labour deployed at work should be compulsorily registered with DELHI BUILDING AND OTHER CONSTRUCTION LABOUR WELFARE BOARD to get the benefits under different Welfare Schemes.

EXECUTIVE ENGINEER(SOUTH)III

C.P.W.D.  CONTRACTOR’S  LABOUR  REGULATIONS

1.	SHORT TITLE

These regulations may be called the C.P.W.D./PWD (DA) / Delhi Jal Boards Contractors Labour Regulations.

2.	DEFINITIONS

i)	Workman means any person employed by/C.P.W.D/PWD (DA) / Delhi Jal Boards or its contractor directly or indirectly through a subcontractor with or without the knowledge of the Central Public Works Department/PWD (DA) / Delhi Jal Boards to do any skilled, semiskilled or unskilled manual, supervisory, technical or clerical work for hire or reward, whether the terms of employment are expressed or implied but does not include any person :-

a) 	Who is employed mainly in a managerial or administrative capacity: or

b) 	Who, being employed in a supervisory capacity draws wages exceeding five hundred rupees per mensem or exercises either by the nature of the duties attached to the office or by reason of power’s vested in him, functions mainly of managerial nature : or

c)     	Who is an out worker, that is to say, person to whom any article or materials are given out by or on behalf of the principal employers to be made up cleaned, washed, altered, ornamental finished, repaired adopted or otherwise processed for sale for the purpose of die trade or business of the principal employers and the process is to be carried out either in the home of the out worker or in some other premises, not being premises under the control and management of the principal employer.

No person below the age of 14 years shall be employed to act as a workman.

ii)	Fair Wages means wages whether for time or piece work fixed and notified under the provisions of the Minimum Wages Act from time to time.

iii)	Contractors shall include every person who undertakes to produce a given  result other than a mere supply of goods or articles of manufacture through contract labour or who supplies contract labour for any work and includes a subcontractor.

iv)	Wages shall have the same meaning as defined in the Payment of Wages Act.

3.	i) 	Normally working hours of an adult employee should not exceed 9 hours a day. The working day shall be so arranged that inclusive of interval for rest, if any, it shall not spread over more than 12 hours on any day.

ii)	When an adult worker is made to work for more than 9 hours\on any day or for more than 48 hours in any week he shall be paid overtime for the extra hours put in by him at double the ordinary rate of wages.

iii)         a)	Every  worker  shall  be  given  a  weekly  holiday  normally  on  a  Sunday,   in accordance with the provisions of the Minimum Wages (Central) Rules 1960 as amended from time to time irrespective of whether such worker is governed by the Minimum Wages Act or not.

b)	Where the minimum wages prescribed by the Government under the Minimum Wages Act are not inclusive of the wages for the weekly day of rest. the worker shall be entitled to rest day wages at the rate applicable to the next preceding day, provided he has worked under the same contractor for a continuous period of not less than 6 days.

c)	Where a contractor is permitted by the Engineer-in-Charge to allow a worker to work on a normal weekly holiday, he snail grant a substituted holiday to him for the whole day on one of the five days immediately before or after the normal weekly holiday and pay wages to such worker for the work performed on the normal weekly holiday at overtime rate.

4.	DISPLAY OF NOTICE REGARDING WAGES ETC.

The contractor shall before he commences his work on contract, display and correctly maintain and continue to display and correctly maintain in a clear and legible condition in conspicuous places on the work, notices in English and in the local Indian languages spoken by the majority of the workers giving the minimum rates of wages fixed under Minimum Wages Act, the actual wages being paid, the hours of work for which such wage are earned, wages periods, dates of payments of wages and other relevant information as per Appendix III’

5.	PAYMENT OF WAGES

i)	The contractor shall fix wage periods in respect of which wages shall be payable.

ii)	No wage period shall exceed one month.

iii)	The wages of every person employed as contract labour in an establishment or by a contractor where less than one thousand such persons are employed shall be paid before the expiry of seventh day and in other cases before tie expiry of tenth day after the last day of the wage period in respect of which the wages are payable.

iv)	Where the employment of any worker is terminated by or on behalf of the contractor the wages earned by him shall be paid before the expiry of the second working day from the date on which his employment is terminated.

v)    	All payment of wages shall be made on a working day at the work premises and during the working time and on a date notified in advance and in case the work is completed before the expiry of the wage period, final payment shall be made within 48 hours of the last working day.

vi)	Wages due to every worker shall be paid to him direct or to other person authorised by him in this behalf.

vi)   	All wages shall be paid in current coin or currency or in both.

viii)    	Wages shall be paid without any deductions of any kind except those specified by the Central Government by general or special order in this behalf or permissible under the Payment of Wages Act 1956.

ix)     	A notice showing the wages period and the place and time of disbursement of wages shall be displayed at the place of work and a copy sent by the contractor to the Engineer-in-Charge under acknowledgment.

x)    	It shall be the duty of the contractor to ensure the disbursement of wages in the presence of the Junior Engineer or any other authorised representative to the Engineer-in-Charge who will be required to be present at the place and time to disbursement of wages by the contractor to workmen.

xi)     	The contractor shall obtain from the Junior Engineer or any other authorised representative of the Engineer-in-Charge as the case may be, a certificate under his signature at the end of the entries in the ‘Register of Wages” or the “Wage-cum-Moster Roll” as the case may be in the following form :-

‘Certified that the amount shown in column No..................... has been paid to the workman concerned in my presence on .................. at .................. “

6.	FINES AND DEDUCTIONS WHICH MAY BE MADE FROM WAGES

(i)	The wages of a worker shall be paid to him without any deduction of any kind except the following :-

(a)	Fines

(b)	Deductions for absence from duty i.e. from the place or the places where by the terms of his employment he is required to work. The amount of deduction shall be in proportion to the period for which he was absent.

(c)	Deduction for damage to or loss of goods expressly entrusted to the employed person for custody, or for loss of money or any other deduction which he is required to account, where such damage or loss Js directly attributable to his neglect or default.

(d)	Deduction for recovery of advances or for adjustment of overpayment of wages, advances granted shall be entered in a register.

(e)	Any other deduction which the Central Government may from time to time allow.

(ii)	No fines should be imposed on any worker save in respect of such acts and omissions on his part as have been approved of by the Chief Labour Commissioner.

Note : An approved list of Acts and Omissions for which fines can be imposed is enclosed at Appendix-1

(iii)      	No fine shall be imposed on a worker and no deduction for damage or loss shall be made from his wages until the worker has been given an opportunity of showing cause against such fines or deductions.

(iv) 	The total amount of fine which may be imposed in any one wage period on a worker shall not exceed an amount equal to three paise in a rupee of the total wages, payable to him in respect of that wage period.

(v)    	No fine imposed on any worker shall be recovered from him by installment, or after the expiry of sixty days from the date on which it was imposed.

(vi)    	Every fine shall be deemed to have been imposed on the day of the act or omission in respect of which it was imposed.

7.	LABOUR RECORDS

(i)   	The contractor shall maintain a Register of persons employed on work on contract in Form XIII of the CL (R&A) Central Rules 1971 (Appendix IV)

(ii) 	The  contractor shall maintain  a  Muster Roll  register in  respect of all workmen employed by him on the work under Contract in Form XVI of the CL (R&A) Rules 1971 (Appendix V).

(iii)      	The contractor shall maintain a Wage Register in respect of all workmen employed by him on the work under contract in Form XVII of the CL (R&A) Rules 1971 (Appendix VI)

(iv)    	Register of accident - The contractor shall maintain a register of accidents in such form as may be convenient at die work place but the same shall include the following particulars  :

a)    	Pull particulars of the labourers who met with accident.

b)    	Rate of Wages.

c)     	Sex

d)    	Age

e)     	Nature of accident and cause of accident.

f)       	Time and date of accident.

g)    	Date and time when admitted in Hospital.

h)    	Date of discharge from the Hospital.

i)	Period of treatment and result of treatment.

j)	Percentage of loss of earning capacity and disability as assessed by Medical Officer.                                      .

k)	Claim required to be paid under Workmen’s Condensation

Act.

l)	Date of payment of compensation.

m)	Amount paid with details of the person to whom the same was paid.

n)	Authority by whom the compensation was assessed.

o)	Remarks

v) 	The contractor shall maintain a Register of Fines the Form XII of the CL (R&A) Rules 1971 (Appendix-XI)

The contractor shall display in a good condition and in a conspicuous place of work the approved list of acts and omissions for which fines can be imposed (Appendix-X)

vi)     	The contractor shall maintain a Register of deductions for damage or loss in Form XX of the CL (R&A) Rules 1971 (Appendix-XII)

vii)     	The contractor shall maintain a Register of Advance in Form XXIU of the CL (R&A) Rules 1971 (Appendix-XIII)

viii)   	The Contractor shall maintain a Register of Overtime in Form XXIII of the CL (R&A) Rules 1971 (Appendix-XIV)

8.	ATTENDANCE CARD-CUM-WAGE SUP

i)	The contractor shall issue an Attendance card-cum-wage clip to each workman employed by him in the specimen form at (Appendix-VII)

ii)	The card shall be valid for each wage period.

iii)	The contractor shall mark the attendance of each workman on the card twice each day, once at the commencement of the day and again after the rest interval, before he actually starts work.

vi)     	The card shall remain n possession of the worker during the wage period under reference.

v)	The contractor complete the wage slip portion on the reverse of the card at least a day prior the disbursement of wages in respect of the wage period under reference.

vi) The contractor shall obtain the stature or thumb impression of the worker on the wage slip at the time of disbursement of wages and retain the card with himself.

9.	EMPLOYMENT CARD

The contractor shall issue an Employment Card in Form XIV of the CL (R&A) Central Rules 1971 to each worker within three days of the employment of the worker (Appendix-VIll).

10.  	SERVICE CERTIFICATE

On termination of employment for any reason whatsoever the contractor shall issue to the workman whose services have been terminated, a Service certificate in Form XV of the CL (R&A) Central Rules 1971 (Appendix-IX)

11.  	PRESERVATION OF LABOUR RECORDS

All records required to be maintained under Regulations Nos. 6&7 shall be preserved in original for a period of three years from the date of last entries made in them and shall be made available for inspection by the Engineer-in-Charge or Labour Officer or any other officers authorised by the Ministry of Urban Development t) Ms behalf.

12.  	POWER OF LABOUR OFFICER TO MAKE INVESTIGATIONS OR ENQUIRY

The Labour Officer or any person authorised by Central Government on their behalf shall have power to make enquires with a view to ascertaining and enforcing due and proper observance of Fair Wage Clauses and the Provisions of there Regulations. He shall investigate into any complaint regarding the default made by the contractor or subcontractor in regard to such provision.

13.  	REPORT OF LABOUR OFFICER

The Labour Officer or other persons authorised as aforesaid shall submit a report of result of his Investigation or enquiry to the Executive Engineer concerned indicating the extent, tf any, to which the default has been committed with a note that necessary deductions from the contractor’s bill be made and the wages and other dues be paid to the labourers concerned. In case an appeal is made by the contractor under Clause 13 of these regulations, actual payment to labourers wilt be made by the Executive Engineer after the Superintending Engineer has given his decision on such appeal.

i)	The Executive Engineer shall arrange payments to the labour concerned with in 45 days from the receipt of the report form the Labour Officer or the Superintending Engineer as the case may be.

14.  	APPEAL AGAINST THE DECISION OF LABOUR OFFICER

Any person aggrieved by the decision and recommendations of the Labour Officer or other person so authorised may appeal against such decision to the Superintending Engineer concerned within 30 days from the date of decision, forwarding simultaneously a copy of his appeal to the Executive Engineer concerned but subject to such appeal, the decision of the officer shall be final and binding upon the contractor.

15.  	PROHIBITION REGARDING REPRESENTATION THROUGH LAWYER

i)	A workman shall be entitled to be represented in any investigation or enquiry under these regulations by :-

a)    	An officer of a registered trade union of which he is a member.

b)	An officer of a federation of trade unions to which the trade union referred to in clause (a) is affiliated.

c)	Where the employer is not a member of any registered trade union, by an officer of a registered trade union, connected with the industry in which the worker in employed or by any other workman employed in the industry in which the worker is employed.

ii)	An  employer  shall  be  entitled  to  be  represented  in  any  investigation  or  enquiry under these regulations by :-

a)	An officer of an association of employers of which he is a member.

b)	An officer of a federation of associations of employers to which association referred to in clause (a) is affiliated.

c)	Where the employers is not a member of any association of employers, by an officer of association of employer connected with the industry in which the employer is engaged or by any other employer, engaged in the industry in which the employer is engaged.

(iii)	No party shall be entitled to be represented by a legal practitioner in any investigation or enquiry under these regulations.

16.	INSPECTION OF BOOKS AND SLIPS

The contractor shall allow inspection of alt the preserved labour records to any of his workers or to his agent at a convenient time and place after due notice is received or to the Labour Officer or any other person, authorised by the Central Government on his behalf.

17.	SUBMISSIONS OF RETURNS

The contractor shall submit periodical returns as may be specified from time to time.

18.	AMENDMENTS

The Central Government may from time to time add to or amend the regulations and on any question as to the application / interpretation or effect of those regulations the decision of the Superintending Engineer concerned shall be final.

EXECUTIVE ENGINEER(SOUTH)III

MODEL RULES FOR THE PROTECTION OF

HEALTH AND SANITARY ARRANGEMENTS FOR WORKERS

EMPLOYED BY C.P.W.D. / DELHI JAL BOARD OR ITS CONTRACTORS

1.    	APPLICATION

These rules shall apply to all buildings and construction works in charge of C.P.W.D./Delhi Jal Board in which twenty or more workers are ordinarily employed or are proposed to be employed in any day during the period during which the contract work is in progress.

2.    	DEFINITION

Work place means a place where twenty or more workers are ordinarily employed in connection with construction work on any day during the period during which the contract work is h progress.

3.    	FIRST-AID FACILITIES

i)	At every work place there shall be provided and maintained, so as to be easily accessible during working hours, first-aid boxes at the rate of not less than one box for 150 contract labour or part thereof ordinarily employed.

ii)	The first-aid box shall be distinctly marked with a red cross on white back ground and shall contain the following equipment, :

a)	For work places in which the number of contract labour employed does not exceed 50 -

Each first-aid box shall contain the following equipments :-

1.	6 small sterilised dressings.

2.	3 medium size sterilised dressings.

3.	3 large size sterilised dressings.

4.	3 large sterilised bum dressings.

5.	1 (30 ml.) bottle containing a two per cant alcoholic solution iodine.

6.     	1 (30 ml.) bottle containing salvolatile having the dose and mode of administration indicated on the label.

7.     	1 snakebite lancet.

8.     	1 (30 gms.) bottle of potassium permanganate crystals.

9.     	1 pair scissors.

10.   	1 copy of the first-aid leaflet issued by the Director General, Factory Advice Service and Labour Institutes, Government of India.

11.   	1 bottle containing 100 tablets (each of 5 gms.) of aspirin.

12.   	Ointment for bums.

13.   	A bottle of suitable surgical antiseptic solution.

b)    	For Work places in which the number of contract labour exceed 50.

Each first-aid box shall contain the following equipments.

1.     	12 small sterilised dressings.

2.     	6 medium size sterilised dressings.

3.    	6 large size sterilised dressings.

4.    	6 large size sterilised bum dressings.

5.     	6 (ISgms.) packets sterilised cotton wool.

6.     	1 (60 ml.) bottle containing a two percent alcoholic solution iodine.

7.     	1 (60 ml.) bottle containing salvolatile having the dose and mode of administration indicated on the label.

8.     	1 roll of adhesive plaster.

9.     	1 snake bite lancet.

10.   	1(30 gms.) bottle of potassium permanganate

cryMtatts.

11.   	1 pair scissors.

12.   	1 copy of the first-aid leaflet Issued by the Director General Factory Advice Service and Labour Institutes / Government India.

13.   	A bottle containing 100 tablets (each of 5 gms.) of aspirin.

14.   	Ointment for bums.

15.   	A bottle of suitable surgical antiseptic solution.

iii)       	Adequate arrangements shall be made for immediate recoupment of the equipment, when necessary.

iv)	Nothing except the prescribed contents shall be kept in the First-aid box.

v)    	The first-aid box shall be kept in charge of a responsible person who shall always be readily available during the working hours of the work place.

vi)     	A person in charge of the First-aid box shall be a person trained in First-aid treatment, in the work places where the number of contract labour employed is 150 or more.

vii)     	In work places where the number of contract labour employed is 500 or more and hospital facilities are not available within easy distance from the works. First-aid posts shall be established and run by a trained. The compounder shall be on duty and shall be available at all hours when the workers are at work.

viii)    	Where work places are situated in places which are not towns or cities, a suitable motor transport shall be kept readily available to carry injured person or person suddenly taken ill to the nearest hospital.

4.	DRINKING WATER

i)	In every work place, there shall be provided and maintained at suitable places, easily accessible to labour, a sufficient supply of cold water fit for drinking.

ii)      	Where drinking water is obtained from an Intermittent public water supply, each work place shall be provided with storage where such drinking water shall be stored.

iii)	Every water supply or storage shall be at a distance of not less than 50 feet from any latrine drain or other source of pollution. Where water has to be drawn from an existing well which is within such proximity of latrine, drain or any other source of pollution, the well shall be properly chlorinated  before water is drawn form it for drinking. All such welts shall be entirely closed m and be provided with a trap door which shall be dust and waterproof.

iv)     	A reliable pump shall be fitted to each covered well, the trap door shall be kept locked and opened only for cleaning or inspection which shall be done at least once a month.

5.    	WASHING FACILITIES

i)	In every work place adequate and suitable facilities for washing shall be provided and maintained for the use of contract labour employed therein.

ii)	Separate and adequate cleaning facilities shall be provided for the use of male and female workers.

iii)	Such facilities shall be conveniently accessible and shall be kept in clean and hygienic condition.

6.    	LATRINES AND URINALS

i)	Latrines shall be provided in every work place on the following scale namely :-

a)	Where female are employed there shall be at least one latrine for every 25 females.

b)	Where males are employed, there shall be at least one latrine for every 25 males.

Provided that where the number of males or females exceeds 100, it shall be sufficient if there is one latrine for 25 males or females as the case may be upto the first 100, and one for every 50 thereafter.

ii)	Every latrine shall be under cover and so partitioned off as to secure privacy, and shall have a proper door and fastenings.

iii)    	Construction of latrines: The inside walls shall be constructed of masonry or some suitable heat-resisting nonabsorbent materials and shall be cement cashed inside and outside/at least once a year. Latrines shall not be of a standard lower than borehole system.

iv)      	a)     	Where workers of both sexes are employed, there shall be displayed outside each block of latrine and urinal, a notice in the language understood by the majority of the workers “For Men only” or “For Women Only” as the case may be.

b) 	The notice shall also bear the figure of a man or of a woman, as the case may be.

v)     	There shall be at least one urinal for male workers upto 50 and one for female workers upto fifty employed at a time, provided that where the number of male or female workmen, as the case may be exceeds 500, it shall be sufficient if there is one urinal for every 50 males or females upto the first 500 and one for every 100 or part thereafter.

vi)     	a)     	The latrines and urinals shall be adequately lighted and shall be maintained in a clean                               			and sanitary condition at all times.

b)    	Latrines and urinals other than those connected with a flush sewage system shall comply with the requirements of the Public Health Authorities.

vii)   	Water shall be provided by means of tap or otherwise so as to be conveniently accessible in or near the latrines and urinals.

viii)  	Disposal of excreta :- Unless otherwise arranged for by the local sanitary authority, arrangements for proper disposal of excreta by incineration at the work place shall be made by means of a suitable incinerator. Alternately excreta may be disposed of by putting a layer of night soil at the bottom of a pucca tank prepared for the purpose and covering it with a 15 cm. layer of waste or refuse and then covering it with a layer of earth for a fortnight (when it will turn to manure).

(ix)    	The contractor shall at his own expense, carry out all instructions issued to him by the Engineer-in-Charge to effect disposal of night soil and other conservancy  work in respect of the contractor’s workmen or employees on the site. The contractor shall be responsible for payment of any charts which may be levied by Municipal or Cantonment Authority for execution of such on his behalf.

7.    	PROVISION OF SHELTER DURING REST

At every place there shall be provided, free of cost, four suitable sheds, two for meals and the other two for rest separately for the use of men and women labour. The height of each shelter shall not be less than 3 metres (10 ft.) from the floor level to the lowest part of the roof. These shaft be kept clean and the space provided sKatt be on the basis of 0.6 sq.m. (6 sft) per head.

Provided that the Engineer-in-Charge may permit subject to his satisfaction, a portion of the building under construction .or other alternative accommodation to be used for the purpose.

8.    	CRECHES

i)    	At every work place, at which 20 or more women worker are ordinarily employed, there shall be provided two rooms of reasonable   dimensions for     the use of their children under at the age of six years. One room shall be used as a play room for the children and the other as their bedroom. The rooms shall be constructed with specifications as per clause 19H(ii) a, b & c.

ii)        The rooms shall be provided with suitable and sufficient openings for light and ventilation. There shall be adequate provision of sweepers to keep the places clean.

iii)     	The contractor shall supply adequate number of toys and games in the play room and sufficient number of cots and beddings in the bed room.

iv)     	The contractor shall provide one ayaa to took after the children in the creche when the number of women workers does not exceed 50 and two when the number of women workers exceed 50.

v)     	The use of the rooms earmarked as crèches shall be restricted to children, their attendants and mothers of the children.

9.    	CANTEENS

i)      	In every work place where the work regarding the employment of contract labour is likely to continue for six months and where in contract labour numbering one hundred or more are ordinarily employed an adequate canteen shall be provided by the contractor for the use of such contract labour.

ii)	The canteen shall be maintain6cl by the contractor in an efficient manner.

iii)  	The canteen shaft consist of at least a dining hall, kitchen, storeroom, pantry and washing places separately for workers and utensils.

iv)	The canteen shall be sufficiently lighted at all times when any person has access to it.

v)     	The floor shall be made of smooth and impervious materials and inside walls shall be lime-washed or colour washed at least once in each year. Provided that the inside walls of tile kitchen shall be Semi-washed every four months.

vi)     	The premises of th6 canteen shall be maintained in a clean and solitary condition.

vii)    	Waste water shall be carried away in suitable covered drains and shal not be allowed to accumulate so as to cause a nuisance.

viii) 	Suitable arrangements shall be made for the collection and disposal of garbage.

ix)     	The dining had shall accommodate at a time 30 per cent of the contract labour working at a time.

x)     	The floor area of the dining hall, excluding the area occupied by the service counter and any furniture except tables and chairs shall not be less than one square meter (10 sft) per diner to be accommodated as prescribed in sob-Rule 9.

xi)     a)	A portion of the dining hall and service counter shall be partitioned off and reserved for women workers in proportion to their number.

b)	Washing places for women shall be separate and screened to secure privacy

xii)   	Sufficient tables stools, chair or benches shall be available for the number of diners to be accommodated as prescribed In sub-Rule 9.

xiii) 	a)	1.	There shall be provided and maintained sufficient utensils crockery, furniture and any other equipments necessary for the efficient running of the canteen.

2.	The furniture utensils and offer equipment shall be maintained in a clean and hygienic condition.

b)	1. 	Suitable clean clothes for the employees serving in the canteen shall be provided and maintained.

2.	A service counter, if provided, shall have top of smooth and impervious material.

3.	Suitable facilities including an adequate supply of hot water shall be provided for the cleaning of utensils and equipments.

xiv)	The food stuffs and other items to be served in the canteen shall be in conformity with the normal habits of the contract labour.

xv)	The charges for food stuffs, beverages and any other items served in the canteen shall be based on ‘No profit, No loss’ and shall be conspicuously displayed in the canteen.

xvi)	In arriving at the price of foodstuffs, and other article served in the canteen, the following items shall not be taken into consideration as expenditure namely :-

a)	The rent of land and building.

b)    	The depreciation and maintenance charges for the building and equipments provided for the canteen.

c)    	The cost of purchase, repairs and maintenance of equipments including furniture, crockery, cutlery and utensils.

d)    	The water charges and other charges incurred for lighting and ventilation.

e)    	The interest and amounts spent on the provision and maintenance of equipments provided for the canteen.

xvii)	The accounts pertaining to the canteen shall be audited once every 12 months by registered accountants and auditors.

10.  	ANTI-MALARIAL PRECAUTIONS

The contractor shall at his own expense, conform to all anti-malarial instructions given to him by the Engineer-in-Charge including the Ming up of any borrow pits which may have been dug by him.

11.   	The above rules shall  be incorporated in the contracts and in notices inviting tenders and shall from an integral part of the contracts.

12.  	AMENDMENTS

Government may, from time to time, add to or amend these rules and issue directions- it may consider necessary for the purpose of removing any difficulty which may arise in the administration thereof.

EXECUTIVE ENGINEER(SOUTH)III

SPECIAL CONDITIONS

1.         Testing of the water pipelines

The DJB shall with hold 20% cost of laying and jointing towards testing of joints. Work will not be accepted as complete unless the laid pipeline is tested.

2. 	Engagement of Engineer

The contractor shall employ a Qualified Graduate Civil Engineer for supervision of the work.In case the contractor fails to employ the Technical staff as aforesaid he shall be liable to pay a sum of Rs.10,000/- (Rupees ten thousand only) for each month of default in the case of Graduate Engineer. The technical staff of the contractor should be available at site on full time basis, to take instructions.

3. 	Removal of a person

Any person employed by the contractor on any work, who shall appear to the Engineer-in-Charge to be incompetent or to act in any improper manner shall be dismissed by the Engineer-in-Charge and such person shall not again be employed on the work wilhout permission from the Engineer-in-Charge.

4.	Execution of Work

For part commissioning / utilization of the water system, the Employer may ask the bidder to complete a particular node of water line in a specific period as mentioned in the tender. The Contractor as such shall arrange all materials and labours etc. required for the commissioning of the said node of water line as stipulated without any extra cost or any extra claim for extension of time on this account.

No blasting shall be allowed. Edges in the trench shall be got rounded off to prevent the damage of pipes.

5.	Inspection / Checking of works

This work is open to inspection and checking by Chief Technical Examiner, Government of India (C.T.E.) whose observations shall be binding on the contractor.

The work is also liable to be inspected and checked by a 3rd party fixed by DJB/vigilance wing of DJB or by any other statutory authority of the Govt. The work

can be checked by the agencies as mentioned above simultaneously, subsequently, jointly or independently and the contractor shall be responsible for removing of all defects / deficiencies pointed out at his own cost.

The inspection of one agency / authority / team shall not absolve the contractor of his own responsibility on to the defects pointed out by the other agencies and rectification thereto. Recoveries, if any, proposed by any of the inspection agency on account of short comings in respect of quality / quantity, if it is within acceptable limit but not reducing soundness and strength of the work, shall be recovered from the contractors payments.

If the defects noticed are beyond the acceptable limit, the contractor shall have to demolish / dismantle and rectify the same as per instructions of Engineer-in-Charge.

DJB officers will make visit to the manufacturing unit of pipes (DI/CI) for which the contractor will make arrangement free of cost for the visit of the officials including transportation etc.

6.	Deviation in quantities

The quantities of work indicated in the bill of quantity are estimated only so as to give a common basis for tendering but the same can vary. The contractor shall have no claim and the quoted rates shall remain unchanged on account of addition, reduction or non-execution of any item.  The quantities of any item, if increases beyond 10% of quantities taken in the BOQ, necessary permission shall be taken from the Chief Engineer prior to the execution.

7. 	Security Deposit Defect liability period/refund of security.

Security deposit @ 10% of the amount of the work subject to a maximum of 20 lacs shall be recovered from the contractor's bill.  The defect liability period for the work shall be “One year” from the date of completion of the work whichever is later.  The security deposit shall be refunded after 12 months from the date of completion of the work/commissioning of the work which ever is later, if no defects are noticed during the defect liability period or the defects pointed out are removed.

8.	For Hydraulic testing :

For Hydraulic testing of pipeline the DJB will provide water free of cost for only 1st time filling.  Subsequent filling, if required, shall be charged @ Rs. 7.50 per KL.

EXECUTIVE ENGINEER(SOUTH)III

CONDITIONS AND SPECIFICATIONS FOR WATER LINES

1.	Cost of Interconnection with the existing water main will i/c all labour involved for performing all acts related involved for performing all acts. Related with fittings and making the system functional within permitted shutdown period. Payment for cost of all materials and work involved in inter-connection is to be made as per relevant items in the bill of quantities/contract.

2.	The contractor shall provide welded steel bar cages of appropriate size as directed  by Engineer-in-Charge around each of the Air, Valve to avoid tampering of such Air, valve to avoid tempering to such appurtenances by the public. Each cage shall have locking arrangement. Payment is to be made as per relevant items in the bill of quantities.

3.	The contractor shall pursue road cutting/Traffic Police permission with the concerned Govt. Agency. However the required R.R. Charge shall be deposited by the department.

4.	The contractor shall inform the Engineer-in-Charge in advance for the production of material and fabrication for the factory inspection.

5.	The contractor shall arrange and allow free access to the factory/plants, provide facilities for inspections and testing and shall provide information in respect of the character of material used, the progress and the manner of the work.  The Engineer-in-Charge reserves his rights to reject any pipe/all pipes fittings that are considered not manufactured/fabricated in accordance with the procedure and specification.

6.	The contractor shall provide two sets of accurate ring gauges for measurement of pipes and fittings at no extra cost.

7.	It shall be responsibility of the contractor to supply the pipes along the alignment as shown.  (The alignment is subjected to change without any extra claims of the contractor as per the site requirement) by carting with suitable transport and place the same in sound conditions by providing supports so as to avoid any damage to the pipes and specials.

8.	No payment for the partially finished or partially fabricated pipes and fittings or for the rejected material on the receipt of the pipes.  The payment of the specials and pipes shall be regulated as per the bill of quantity.  The contractor shall submit proof of the weight if applicable, challan/gate-pass duly verified by AE/JE with the bills.  Lower weight worked out on the basis of Dharam Kanta receipt and with the standard weight based on relevant I.S. code with specifications shall be considered for payment.

9.	The item of laying and jointing of pipes exclude the cost of welding of joints cost of rubber rings but include placing the pipe in position and testing.

10.	The tenderer will retain modvit benefit, which shall not be passed on the Delhi Jal Board if permissible and applicable..

11	The department has the right to get the material of C.I./M.S/H.S./D./.,M.S. lined & coated pipe inspected by the officers of the department and also from the outside agency such as DGS&D. TCE/EIL./3rd party agency or otherwise in the field as well as in the manufacturing unit/factory/plant.  The charges including transport facilities, to & fro charges and stay at outstation as applicable for the same shall be borne/provided by the contractor.  The deficiency pointed out during inspection shall be rectified by the contractor without any extra cost.

12	RUBBER GASKETS

Rubber gasket for use with the push on joints will be ISI marked  conforming to IS: 5382 and as approved by Engineer-in-Charge.

13	CAST IRON SLUICE VALVES

C.I.S./Valves with hand wheel or otherwise as specified shall be confirming  to relevant I.S. code/IS 14846-2000  and shall bear ISI mark as per applicability.  The specific make of  valve should be off similar class with market price not varying more than 15 percent.

14.	MARKING

Marking on pipes, the tolerances in diameter shall be carried out as per procedure laid in IS: 1536-1989 in addition to above each pipe shall  be marked in bold with  `DELHI JAL BOARD.

15.	LAYING & JOINTING

(i)	Each pipe shall be brushed and cleaned thoroughly before laying spigot and socket of the pipes and specials shall be cleaned and then placed carefully inside the trenches, over pillars or pushed inside the pipe culvert/ box culvert  At the close of day, the ends shall be closed with wooden disc/purd, free of cost.

(ii)	The lining and out coating of D.I./H.S. pipe and special etc. shall not be removed/dismantled at any cost.  In case the D.I./H.S. Pipe/special have  to cut into pieces only small portion of lining out coating shall be removed and the same shall be repaired thereafter by providing cement mortar lining  and cut pasting at the welded joint of pipes specials.

(iii)	Rock is not likely to met during execution.  In case the same is encountered the excavation shall be done by chieselling, blasting under no circumstances shall be done.

A measurement of the rock cut shall be done in stacks after allowing deduction of voids by 50% the payment shall be made on the basis of relevant DSR plus minus contractor's enhancement.

(iv)	In some narrow streets work can be done during night only.  Those the contractor shall pan the work in such a way that cutting, laying and filling  shall be done during one night so that the work is complete before next  morning.

(v)	The contractor may have to shift or rehandle the pipe, which have to be stacked else where due to non-availability of sufficient space or traffic congestion.  Nothing extra shall be paid on this account.

(vi)	The water connection or sewer connection damaged during the execution  shall be restored on the same day.

(vii)	As per clause 9.1 of IS-10221, a Cathodic Project system conforming to IS 8062 (Part-II)-1976 shall be provided in conjunction with appropriate and wrapping system as specified in IS-10221, where the soil resistivity is less than 5000 ohm-m.

16	The contractor shall

i)	Provide necessary foundation & bedding, saddles & pillars etc. for the pipe line as per specifications/BOQ item.

ii)	Provide & fix in position the necessary appurtenances viz D.I. specials Sluice Valves, Air Valves, NRV etc. of suitable size & specifications.

iii)	Construct of anchorage block, supporting saddles/pillars for pipe line, thrust blocks, cross drainage work and chambers etc. for valves & specials as per direction of Engineer-in-charge.

iv)	Making suitable inter connection with existing water main as per directions of Engineer-in-charge.

17	The contractor has to arrange for suitable tackle like cranes, recovery van, excavator, chain pully block, sleepers, ropes, generating sets, and electric welding set etc. for carrying out work as per direction of Engineer-in-Charge at his own cost.  No payment shall be made for witching of pipes and specials over bridges under roads/railway culverts/channels and nallas etc. irrespective of any length of pipes to be laid.

18	RELAYING OF PIPE LINE :

The item of relaying mentioned in the bill of quantity shall include the operations of re-excavation dejoining removal of pipe and relaying and back filling the trenches as per direction of Engineer-in-Charge.

19	PIPE BEDDING :

i)	The bottom of the trench shall be suitably rounded to fit underside of the pipe, extra excavation will have to be done for socket/tapering portion of the PSC pipe so that the pipe is bedded on soil.

ii)	In case of rock cutting, Jamuna sand bedding not less than 15 cm.  In thickness shall be provided before laying of pipeline as directed by Engineer-in-charge and shall be paid to the contractor.

20	The work of diversion of road etc. including construction of diversion guide walls/bricks pavement  bituminous road etc. will be done by the contractor in terms of contract.  But its maintenance such as patches, filling of depressions, watering,consolidating, engaging night chowkidar, red lantern, barricading with ballies, providing fencing, providing red and white coloured caution boards with florescent paint lettering etc. required for smooth and safe plying of traffic shall be provided free of cost of the contractor.  Excavated earth/malba and stone will have to be put on the refilling if required for smooth and safe plying of traffic shall be provided free of cost of the contractor.  Excavated earth/malba and stone will have to be put on the refilling if required free of cost to facilitate smooth traffic.  When barricading with G.I. sheet is done, same will be paid as per BQ.

21	TESTING OF JOINTS:

The different sections of the pipes laid will be tested hydraulically as directed by the Engineer-in-Charge to a test pressure equal to one and a half time the working pressure.  Necessary equipment such as generating sets, high-pressure pumps, test plates and dummy plates to be put on the test etc. pressure guage and water etc. required for hydraulic test shall be arranged by the contractor.

a)	During the course of testing, if any joint is found leaking, the contractor will repair the same free of cost.  In case, fixing of step/plain collar is felt necessary, the same shall be supplied and fixed by the contractor and the payment shall be made as per B.O.Q.

22	TEST PROCEDURE :

Each section shall be properly sealed off preferably with special stop ends (test plates) and end secured by adequate anchors.  The section under test shall be filed with water taking care that all air is displaced from the pressure for a period in order to achieve condition as stable as possible for testing.  More water shall be pumped into water main from calibreated container until the required test pressure is reached.  The test pressure shall be maintained through out the test period of 60 minutes by means of continuous pumping, using a pressure relieve valves.  The excess water coming from pressure relief valve shall be returned to the calibrated container.  The rate of loss of water from the container shall be determined at regular intervals.  The accepted rate of loss of water for the pipeline shall not be more than 3 litre/mm dia meter/km/30m head.

23	FINAL TESTING :

After all sections have been jointed together on completion of sectional testing, test on the complete pipeline should be carried out.  This test should be carried out at a pressure not less than the working pressure of the pipeline, care being taken to ensure that the pressure at the lowest point in the pipeline does not exceed the maximum.  During the test an inspection should be made of all work, which has not been subjected to sectional tests.  Interconnection work shall be completed by taking up he job continuously working day & night.

24	SPECIFICATIONS :

The work shall be carried out as per CPWD specification of 1996-2002 with upto date corrections slips for works at Delhi unless otherwise specified.  The following I.S. Code practice with upto date revision and other relevant I.S. Code shall be followed for laying water pipe lines:-

- Welded Steel I.S. 5822-1986

- P.S.C. Pipes I.S. 784-1978

- C.I. Pipes I.S. 1536-1989

- M.S. Special I.S. 7322-1985

- H.S. Pipe I.S. 1916-1989

- C.I. Specials I.S. 1538-1993

- D.I. Pipes I.S. 8329-2000

- D.I. Specials I.S. 9523-2000

- M.S. pipe I.S. 3589-2000

# M.S. Pipe

Tolerance for pipes in respect of diameter and straightness shall be in accordance with IS:3589.

# SPECIFICATION FOR C.I. PIPES AND C.I. SPECIAL/FITTINGS

1.	SCOPE

This specification and scope of work covers the manufacturing, supply, testing and delivery of C.I. pipes and C.I. specials and pipe fittings.  The tenderer shall supply pipes as per I.S. 1536-1989 and specials as per IS: 1538-1993 required for curves, tees, branches, manholes, air valves, scour and sluice valves.  Specials shall suit the C.I. pipes and air valves, scour valves  and sluice valves etc. and conform to the details given in bill of quantity and else where in the tender documents.  The dimensions of the fittings shall conform to IS: 1538-1993.

2.	C.I. PIPE

2.1	C.I. Pipe shall be manufactured and tested as per IS: 1536-1989 and shall be ISI marked suitable for rubber gaskets ISI with each pipe joint known at tyton joint.

  - The pipes shall be such that they could be cut, drilled or machined.

  - In case of flanged pipes, the flanges shall be at right angles to the axis of the pipe and machined on face.  The bolt holes shall be drilled as per stipulations given in the relevant BIS.

3.	CI SPECIALS/FITTINGS.

  - C.I. specials shall be manufactured as per IS; 1538-1993 and shall be ISI marked.

  - In case of flanged joints, the flanges shall be at right angles to the axis of the pipe and machined on the ace.

  - The bolt hole circle shall be concentric with the bore and bolt holes shall be located off the centre lines as per IS. 1538-1993.  Fittings shall be tested as per IS: 1538-1993.

EXECUTIVE ENGINEER(SOUTH)III

# TECHNICAL SPECIFICATIONS

# 1.0	General  specifications

All the works are to be executed following the CPWD Specifications (1996-2002 & latest version including latest amendments) and as per the directions of Engineer-in-Charge at site.

# 1.1	Materials in General

All materials shall be new and of the kinds and qualities described in the Contract and shall be at least equal to approved samples.

The contractor shall procure all materials from the vendors duly approved by DJB. Materials shall be transported, handled and stored in such a manner as to prevent deterioration, damage or contamination failing which such damaged materials will be rejected and shall not be allowed for use on any part of the Works under this contract.

# 1.2	Samples and Tests of Materials

The Contractor shall submit samples of such materials as may be required by DJB and shall carry out the specified tests directed by DJB at the Site, at the supplier's premises or at a laboratory approved by DJB. DJB may appoint separate third party inspection for the material testing to ensure the quality of the work. The Contractor shall replace the defective material as an outcome of these tests.

Samples shall be submitted and tests carried out sufficiently early to enable further samples to be submitted and tested if required by DJB.

The Contractor shall give DJB seven days' notice in writing of the date on which any of the materials will be ready for testing or inspection at the supplier's premises or at a laboratory approved by DJB. Representative of DJB shall attend the test at the appointed place within seven days of the said date on which the materials are expected to be ready for testing or inspection according to the Contractor, failing which the test may proceed in his absence unless instructed by DJB to carry out such a test on a mutually agreed date in his presence. The Contractor shall in any case submit to DJB’s Representative within seven days of every test such number of certified copies of the test results as DJB may require.

Approval by DJB as to the placing of orders for materials or as to samples or tests shall not prejudice any of DJB's powers under the Contract.

The provisions of this clause shall also apply fully to materials supplied under any nominated sub-contract.

# 1.3	Standards

Materials and workmanship shall comply with the relevant Indian Standards (with latest amendments) current on the date of submission of the tender.

Where the relevant standard provides for the furnishing of a certificate to DJB, at his request, stating that the materials supplied comply in all respects with the standard, the Contractor shall obtain the certificate and forward it to DJB.

- C.I. PIPES AND FITTINGS

All C.I. pipes and fittings shall comply with the provisions of IS code 1536-2001 and IS : 1538 / 13382 and CPWD specifications (1996-2002) with latest amendments.

2.1	Unloading

The pipes shall be unloaded where they are required.

Unloading (except where mechanical handling facilities are available) - pipes weighing upto 60 kg shall be handled by two persons by hand passing. Heavier pipes shall be unloaded from the lorry or wagon by holding them in loops, formed with ropes and sliding over planks set not steeper than 45 degree. The planks shall be sufficiently rigid and two ropes shall always be used to roll the pipes down the planks. The ropes should be tied on the side opposite the unloading. Only one pipe shall be unloaded at a time.

Under no circumstances shall the pipes be thrown down from the carriers or be dragged or rolled along hard surfaces.

The pipes shall be checked for any visible damage (such as broken edges, cracking or spalling of pipe) while unloading and shall be sorted out for reclamation. Any pipe, which shows sufficient damage to preclude it from being used, shall be discarded.

  - Storing

- The pipes and specials shall be handled with sufficient care to avoid damage to them. These shall be lined up on one side of the alignment of the trench, socket facing upgrade when line runs uphill and upstream when line runs on level ground.

Each stack shall contain pipes of same class and size, consignment or batch number and particulars of suppliers, wherever possible, shall be marked on the stack.

- Storage shall be done on firm, level and clean ground. Wedges shall be provided at the bottom layer to keep the stack stable.

  - Cutting

Cutting of pipes may be necessary when pipes are to be laid in lengths shorter than the lengths supplied, such as while replacing accessories like tees, bends, etc. at fixed position in the pipe lines.

A line shall be marked around the pipe with a chalk piece at the point where it is to be cut. The line shall be so marked that the cut is truly at right angle to the longitudinal axis of the pipe. The pipe shall be rigidly held on two rafters nailed to cross beams, taking care that the portion to be cut does not overhang and the cut mark is between the two rafters. The pipe shall be neatly cut at the chalk mark with carpenter's saw or hacksaw having a long blade, by slowly rotating the pipe around its longitudinal axis so as to have the uncut portion on top for cutting. Cutting of the pipe at the overhang should, as far as possible, be avoided, as an overhanging and is liable to tear off due to its weight before the cutting is complete.

  - trenches

The trenches shall be so dug that the pipes maybe laid to the required alignment and at required depth.

Cover shall be measured from top of pipe to the surface of the ground and should not be less than 1.0 metre.

The bed of the trench, if in soft or made up earth, shall be well watered and rammed before laying the pipes and the depressions, if any, shall be properly filled with earth and consolidated in 20 cm layers.

If the trench bottom is extremely hard or rocky or loose stony soil, the trench shall be excavated at least 150 mm below the trench grade. Rocks, stone or other hard substances from the bottom of the trench shall be removed and the trench brought back to the required grade by filling with selected fine earth or sand (or fine moorum if fine soil or sand is not available locally) and compacted so as to provide a smooth bedding for the pipe.

After the excavation of the trench is completed, hollows shall be cut at the required position to receive the socket of the pipes and these hollows shall be of sufficient depth to ensure that the barrels of the pipes shall rest throughout their entire length on the solid ground and that sufficient spaces left for jointing the underside of the pipe joint. These socket holes shall be refilled with sand after jointing the pipe

Roots of trees within a distance of about 0.5 metre from the side of the pipe line shall be removed or killed.

The excavated materials shall not be placed within 1 metre or half of the depth of the trench, whichever is greater, from the edge of the trench. The materials excavated shall be separated and stacked so that in refilling they may be relaid and compacted in the same order to the satisfaction of the Engineer-in-Charge-in-charge.

The trench shall be kept free from water. Shoring and timbering shall be provided wherever required. Excavation below water table shall be done after dewatering the trenches.

Where the pipe line or drain crosses an existing road, the road crossing shall be excavated half at a time, the 2nd half being commenced after the pipes have been laid in the first half and the trench refilled. Necessary safety measures for traffic as directed shall be adopted. All types, water mains cables, etc. met within the course of excavation shall be carefully protected and supported. Care shall be taken not to disturb the electrical and communication cable met with during course of excavation, removal of which, if necessary, shall be arranged by the Engineer-in-Charge-in-charge.

  - Laying

- The pipes shall be lowered into the trench by means of suitable pulley blocks, sheer legs chains ropes etc. In no case the pipes shall be rolled and dropped into the trench. One end of each rope may be tied to a wooden or steel peg driven into the ground and the other end held by men which when slowly released will lower the pipe into the trench. After lowering, the pipes shall be arranged so that the spigot of one pipe is carefully centered into the socket of the next pipe, and pushed to the full distance that it can go. The pipe line shall be laid to the levels required. Specials shall also be laid in their proper position as stated above.

- The pipes shall rest continuously on the bottom of the trench. The pipes shall not rest on lumps of earth or on the joints. Four metre long wooden templates may be used to check the level of the bed. Clearance of approximately 100 mm in depth and width equal to length of the collar plus 30mm on both sides shall be provided at the joint which shall be refilled from sides after the joint is made.

In places where rock is encountered, cushion of fine earth or sand shall be provided for a depth of 150 mm by excavating extra depth of the trench, if necessary, and the pipes laid over the cushion. Where the gradient of the bed slopes is more than 30 degree it may be necessary to anchor a few pipes against sliding downwards (Ref. CPWD Specification Vol.2, Page No.1253 Clause 20.3.6, 20.6.4).

  - Thrust Blocks

Thrust blocks are required to transfer the resulting hydraulic thrust from the fitting of pipe on to a larger load bearing soil section.

Thrust block shall be installed wherever there is a change in the direction / size of the pipeline or the pressure line diagram, or when the pipeline ends at a dead end. If necessary, thrust blocks may be constructed at valves location also.

Thrust block shall be constructed taking into account the pipe size,  water pressure, type of fitting, gravity component shall when laid on slopes and the type of soil. The location of thrust blocks for various types of fittings is given.

When a fitting is used to make a vertical bend, it shall be anchored to a  concrete thrust block designed to have enough weight to resist the upward and outward thrust. Similarly at joints, deflected in vertical plane, it shall be ensured that the weight of the pipe, the water in the pipe and the weight of the soil over the pipe provide resistance to upward movement. If it is not enough, ballast or concrete  shall be placed around the pipe in sufficient  weight to counteract the thrust.

When the line is under pressure there is an outward thrust at each coupling. Good soil, properly tamped is usually sufficient to hold pipe from side movement. However, if soft soil conditions are encountered, it may be necessary to provide side

thrust blocks or other means of anchoring. In such cases only pipe on each side of the deflected coupling shall be anchored without restricting the coupling.

  - Back Filling and Tamping

Back filling and Tamping of pipe will be as per provisions laid in para No. 4.6.11.

2.8 	Hydrostatic Tests (Ref. CPWD Specification Vol.2, Page No.1255 Clause 20.3.8)

After a new pipe has been laid, jointed and back filled (or any valved section thereof), it shall be subjected to the following two tests:

(a) 	Pipes shall be tested at a pressure of at least double the maximum working pressure or as per table 1 & Table 2 of IS : 1536-2001 which ever is greater. Pipe and joints shall be absolutely water tight under the test.

- Leakage test (to be conducted after the satisfactory completion of the pressure test) at a pressure to be specified by the authority for a duration of two hours.

Table 1 Hydrostatic Test Pressure for Centrifugally Cast Socket and Spigot Pipes. (Reference IS 1536-2001)

| Class | Hydrostatic Test Pressure for Works, Mpa |  |
| --- | --- | --- |
|  | Up to DN 600 mm (incl.) | DN 700 mm and above |
| LA | 3.5 | 1.5 |
| A | 3.5 | 2.0 |
| B | 3.5 | 2.5 |

Hydrostatic Tests: The portions of the line shall be tested by subjecting to pressure test as the laying progresses before the entire line is completed. In this way any error of workmanship will be found immediately and can be corrected at a minimum cost. Usually the length of the section to be tested shall not exceed 1500 m.

Where any section of a main is provided with concrete thrust blocks or anchorages, the pressure test shall not be made until at least five days have elapsed after the concrete is cast. If rapid hardening cement has been used in these blocks or anchorages, test shall not be made until atleast two days have elapsed.

Prior to testing, enough back fill shall be placed over the pipe line to resist upward thrust. All thrust blocks forming part of the finished line shall have been sufficiently cured and no temporary bracing shall be used.

The open end of the section shall be sealed temporarily with an end cap having an outlet which can serve as an air relief vent or for filling the line, as may be required. The blind face of the end cap shall be properly braced during testing by screw jacks and wooden planks or steel plate (Ref. CPWD Specification Vol.2, Page No.1255 Clause 20.3.8).

The section of the line to be tested shall be filled with water manually or by a low pressure pump. Air shall be vented from all high spots in the pipe line before making the pressure strength test because entrapped air gets compressed and causes difficulty in raising the required pressure for the pressure strength test.

The test pressure shall be gradually raised at the rate of approximately one Kg./sq. cm./min. The duration of the test period if not specified shall be sufficient to make a careful check on the pipe line section.

2.9       Jointing

Before commencing jointing, the pipes, joints and ends of the pipes shall be cleaned, preferably with a hard wire brush to remove loose particles.

Cast Iron Push –on-Joints

The rubber rings shall be seated in respective grooves, after cleaning the coupling and rubber rings. The machined ends of the pipe cleaning the coupling shall be suitably lubricated with a soft soap solution or other lubricant which is not detrimental to rubber rings or drinking water. Then, the assembly shall be made by pushing with a crowbar (Ref. CPWD Specification Vol.2, Page No.1257 Clause 20.4.3) or using a pipe puller. The joints shall be made by keeping the pipes in one line. Any permissible deflection at the joint shall be made after completion of the joint only.

Lead Caulked Joints with Pig Lead

This type of lead caulking is generally done in providing joints in gas water and sewer lines wherever it is practicable to use cast lead caulking, but not in case of wet conditions. The approximate depth and weights of pig lead for various diameters of C.I. pipes and specials are given in Table 20.14 (Ref. CPWD Specification Vol.2, Page No.1272).

Flanged Joints

Cast iron pipes may be jointed by means of flanges cast on. The jointing material used between flanges of pipes shall be compressed fibre board or rubber of thickness between 1.5 mm to 3 mm. The fibre board shall be impregnated with chemically neutral mineral oil and shall have a smooth and hard surface. Its weight per m2 shall be not less than 112 gm/mm thickness.

Each bolt should be tightened a little at a time taking care to tighten diametrically opposite bolts alternatively. The practice of fully tightening the bolts one after another shall not be allowed. The bolts and nuts should be as per specifications mentioned in IS : 13382.

2.10	Special Cast Iron Fittings and Accessories

Normally when pipe line is laid, a certain number of cast iron fittings such as tees, bends, reducers, etc. and special fittings such as air or sluice valves are required.

Laying of Fittings: All cast iron fittings shall be plain ended to suit the class and diameter of pipe manufactured. Cast iron fittings are jointed by cast iron detachable joints only. Cast iron specials having flanges are jointed in the pipe line with cast iron flange adapters having one end flanged and the other plain ended.

Anchorages: It shall particularly be noted that the cast iron joints do not hold pipe ends within firmly. During working or test pressure, there will be the tendency for the pipe ends or specials ends to slip out of the joint, more so in case of blank end cap used for closure of pipe line and in case of degree bends and tees. In order to keep them firmly in the pipe line, anchoring of these specials are necessary against the direction of thrust.

The anchorage shall consist of either concrete cast-in-situ or masonry built in cement mortar. The anchors shall be extended to the firm soil of the trench side. The shape of the anchors will depend on the kind of specials used. They shall be spread to the full width of trench and carried vertically by the side and over the special to about 15 cm. The bearing area on sides of the trench shall be proportional to the thrust and to the bearing capacity of the sides of .the trench (Ref. CPWD Specification Vol.2, Page No.1253 Clause 20.3.6, 20.6.4).

2.11	Measurements

The net length of pipes as laid or fixed, shall be measured in the running metres correct to a cm, specials shall.be excluded and enumerated and paid for separately. The portion of the pipe within the collar at the joints shall not be included in the length of pipe work.

Excavation, refilling, shoring and timbering in trenches masonry or concrete pillars and thrust blocks, wherever required, shall be measured and paid for separately, under relevant items of work.

Lead caulked joints shall be measured and paid for separately.

2.12	Rate

The rate shall include the cost of materials and labour involved in all the operations described above except for the items measured/ enumerated separately under para  3.11.1, 3.11.2, 3.11.3  which shall be paid for separately.

- D.I. PIPES

DUCTILE IRON PIPELINE AND FITTINGS

3.1	Scope

This specification covers the requirement for manufacturing, supplying, laying, joining, testing and commissioning of Ductile Iron pipeline and fittings including associated civil works required for the same.

3.2	Standards

The following standards, specifications and codes are part of this specification. In all cases, the latest revision of the codes including all applicable official amendments and revisions shall be referred to. In case discrepancy between this specification and those referred to herein, this specification shall govern.

IS:8329	Centrifugally Cast Ductile Iron pipes for water, gas and sewage

IS:9523	Ductile Iron pipes fittings for pressure pipes for water, gas and sewage

IS: 12288	Code of practice for use and laying of Ductile Iron pipes.

IS:638		Sheet rubber jointing and rubber insertion jointing

IS:1500	Methods for Brinell hardness test for metallic material

IS:5382	Specification for rubber sealing rings for gas mains, water mains and sewers.

IS:3764	Excavation work-code of safety

IS:460		Test Sieves-Part-I

3.3	Manufacturing and Source for Supply of Ductile Iron Pipes and Fittings

General

(a)	The Ductile Iron pipes should confirm to IS:8329 and the pipe should be ISI mark.

(b)	Manufacturer of Ductile iron pipes shall establish with authenticity having supplied a similar size range of pipes of minimum 10 km. for the last five years within the country and satisfactory performance in the field for a minimum period of three years.

(c)	Ductile iron pipes to be procured from an Indian manufacturer having ISO 9002 certification, who must have produced a minimum quantity of 40,000 MT per annum of DI pipes in any one year during the last three years.

(d)	The bidder shall not deviate from the technical specification of pipe materials, fittings, pumps, motors and valves etc. Alternative offers will be out rightly rejected.

(e)	All tests specified either in this specification or in the relevant Indian standards specified above shall be performed by the supplier/contractor at his own cost and in presence of Engineer-in-Charge-in-Charge, if desired. For this, sufficient notice before testing of pipes and fittings shall be given to the Engineer-in-Charge-in-Charge.

3.4         Materials

- The Ductile Iron pipes shall be centrifugally cast (spun) Ductile Iron pipes confirming to the IS:8329. The pipes used will be with push on joints (rubber gasket joints). The class of pipes to be used shall be of the Class K-9.

The pipes shall be coated with bitumen as per annexure `C’ of IS:9523 and shall  have factory applied centrifugal cement mortar lining inside as per the provisions of appendix `B’ of the IS:8329.

The pipe shall be supplied in standard length of 5.50 and 6.00 meter length with suitable rounded or chamfered ends. Each pipe of the push on joint variety shall also be supplied with a rubber SBR gasket. The gasket shall confirm to IS:5382.

- The Ductile iron fittings shall be manufactured and tested in accordance with IS:9523.  The fittings shall be provided with cement mortar lining inside and outside bitumen coating. The Ductile Iron Fittings shall be of Class K-12 (K-14 for Tees) suitable for either push-on-jointing or flanged jointing as per the site requirement with PN10 flanges. The Ductile Iron Fittings shall preferably be procured from the same manufacturer who will be supplying Ductile Iron Pipes. The fittings may be of the following type as per site requirement.

- Flanged Socket

- Flanged Spigot

- Double Socket Bends (90o, 45o, 22-1/2o, 11-1/4o)

- Double socket branch flanged tee

- Double socket taper

- All Flanged Tee

- All Flanged Taper

- Double Flanged Bends (90o, 45o, 22-1/2o, 11-1/4o

(c )	The manufacturer of pipes shall supply the Ductile iron fittings. The rubber gaskets for jointing should preferably be manufactured by the manufacturer of pipes.  In case they are not, it will be the responsibility of the manufacturer of pipes to have them manufactured from a suitable  manufacturer under it’s own supervision and have it tested at his/sub contractors premises as per the contract. The pipe manufacturer will however be responsible for the compatibility and quality of the gaskets.

(d)	Alternative to the standard Ductile Iron fittings, fabricated M.S. Fittings with inside cement mortar lining may be used.   If required, the MS flanges can also be welded to the D.I.Pipes, as per the procedures laid down by the manufacturer of D.I. Pipes. The decision, to adopt or not to adopt fabricated M.S. fittings with inside cement mortar lining instead of Ductile Iron fittings will be taken by Engineer-in-charge and shall be final and binding on the contractor.

3.5	Dimensions and Tolerances

The internal diameter thickness and length of barrel, dimensions of pipes and fittings shall be as per the relevant tables of IS: 8329/IS:9523 of different class of pipes and fittings.

3.6       Ductile Iron Pipes

Inspection and testing

The pipes will be subjected to following tests for acceptance:

- Visual and dimensional check as per clause 13 and 15 of IS 8329

- Mechanical Test as per clause 10 of IS: 8329

- Hydrostatic test as per clause 11 of IS:  8329

- The test reports of the rubber gaskets shall be as per acceptance tests of the IS:5832 and will be in accordance to clause 3.8.

The Sampling shall be as per provisions of the IS 8329.

Marking

All pipes will be marked as per clause 18 of IS 8329 and as shown below:

- Manufacturer name/stamp

- Nominal diameter

- Class reference

- A white ring line showing length of insertion at spigot end

- Delhi Jal Board

3.7	Packing and Transport

The pipes should be preferably transported by road from the factory and stored as per

the manufacturer specifications to protect damage of the pipes.

3.8	Specials/Fittings for Ductile Iron Pipes

General

This section covers the general requirements for Ductile Iron (DI) fittings suitable for push-on-joints or flanged jointing to be used with Ductile Iron pipes with push-on-jointing and flanged system.

Supply

All the DI fittings shall be supplied with one rubber ring for each socket. The rubber ring shall conform to IS:5382 and as per socket profile of pipes. Flanged fittings shall be supplied with one flat rubber gasket per flange and the required number of nuts and bolts.

Lubricant for Ductile Iron Pipes and Specials:

The lubricant used for the assembly of DI pipes and specials suitable for push-on-joints should have the following characteristics :

- must have a paste like consistency and be ready for use.

- has to adhere to wet and dry surfaces of DI pipes and rubber rings

- to be applied in hot and cold weather; ambient temperature 0-50oC.

- must be non toxic

- must be water soluble

- must not affect the properties of the drinking water carried in the pipes

- must not have an objectionable odour

- .has to Inhibit bacterial growth

- must not be harmful to the skin

- must have a self life not less than 2 years Acceptance tests.

- They shall be conducted in line with the provisions of the IS 9523

All the DI fittings shall be properly packed with jute cloth. Rubber rings in Polyethylene  bags and nuts, bolts etc. shall be supplied in separate jute bags.

3.9	Specifications for laying and jointing of Pipe line system for Water Supply:

Preparatory Work:

The contractor will inspect the route along which the pipeline is proposed to be laid and observe / find out the existing underground utilities / construction falling in the alignment route. He should make all efforts to keep the pipe as straight as possible with the help of ranging rods. Wherever there is need for deviation, it should be done with the use of necessary special or by deflection in pipe joints (limited to 75% of permissible deflection as per manufacturer). The alignment as proposed should be marked on ground with a line of white chalk and got approved from Engineer-in-Charge.

Alignment and the L-Sections:

The alignments, L-section (depth of laying) and location of specials, valves and chambers may be changed at site in co-operation with and after approval of the Engineer-In-Charge. The minimum cover to the top of the pipe shall be 1 m.

Standards:

Except as otherwise specified in this technical specification, the Indian Standards and Codes of Practice in other latest version, National Building code, CPWD specifications and manual for water supply of GOI shall be adhered to for the supply, handling, laying, Installation, and site testing of all material and works.

Tools and Equipment:

The contractor has to provide all the tools and equipment required for the timely, efficient and professional implementation of the work as specified in the various sections of the contract and as specified by the instructions of manufacturers of the pipes and other material to be handled under this contract. On demand he shall provide to the Engineer-in-Charge a detained list of tools and equipment available. If in the opinion of the Engineer-In-Charge the progress or the quality of the work cannot be guaranteed by the available quantity and type of tools and equipment, the contractor has to provide additional ones to the satisfaction of the Engineer-In-Charge. The Contractor will always have a leveling instrument on site.

Handling and Laying of pipes:

Transportation of pipes and specials & Storage:

The contractor has to transport the pipes and other materials from manufacturer to the site of laying as indicated by the Engineer-In-Charge. Pipes should be handled with care to avoid damage to the surface and the socket and spigot ends, deformation or bending. Pipes shall not be dragged along the ground or the loading bed of a vehicle. Pipes shall be transported on flat bed vehicle / trailers. The bed shall be smooth and free from any sharp objects. The pipes shall rests uniformly on the vehicle bed in their entire length during transportation. Pipes shall be loaded and un-loaded manually or by suitable mechanical means without causing any damage to the stacked pipes.

The transportation and handling of pipes shall be made as per IS:12288. Handling instructions of the manufacturers of the pipes shall be followed. All precautions set out shall be taken to prevent damage to he protective coating, damage of the jointing surfaces or the ends of the pipes.

The pipe should be given adequate support at all times. Pipe should be stored on a reasonably flat surface free from stones and sharp projections so that the pipe is supported through out its length. In storage, pipe racks should provide continuous support and sharp corners of metal racks should be avoided. Pipes should not be stacked in large piles for all pipes and especially under warm temperature conditions. Socket and Spigot pipes should be stacked in layer with sockets placed in alternate ends of the stack to avoid lop sided stacks.

Pipes should not be stored inside another pipe. On no account the pipes should be stored in stressed or bent condition or near the sources of heat. Pipes should not be' stacked more that 1.5m high and pipes of different sizes and classes should be stacked separately. The ends of the pipes should be protected from abrasion.

The Contractor shall provide proper and adequate storage facilities to protect all the materials and equipments against damage from any cause whatsoever and in case of any such damage / theft, the Contractor shall be held responsible.

3.10	Pipe trench:

Trench excavation:

The trench excavation of pipeline shall be in accordance with IS: 12288. Pipe trenches shall be excavated to the lines and levels shown on the drawings or as directed by the Engineer-in-Charge. The depth of the excavated trench shall be as given in the drawings or as directed by the Engineer-In-Charge. The width of the trench at bottom between the faces or sheeting shall be such as to provide 300 mm clearance on either side of the DI pipe.

The depth should be sufficient to provide cover not less than 1.0 m so that the pipeline for protection against traffic loads. It may be necessary to increase the depth of pipeline to avoid land drains or in the vicinity of roads, railways or other crossings. Care should be taken to avoid the spoil bank causing an accumulation of rainwater.

The bottom of the trench shall be trimmed and leveled to permit even bedding of the pipes. It should be free from all extraneous matter, which may damage the pipe or the pipe coating. Additional excavation shall be made at the joins of the pipes, so that the pipe is supported along its entire length.

As far as possible, the pipe line shall be laid below existing services, like water and gas pipes, cables, cable ducts and drains but not below sewers, which are usually laid at greater depth. Where it is unavoidable, pipe line should be suitably protected A minimum clearance of 150mm shall be provided between the pipe line and such other services.

Trench excavation to commensurate with the laying progress:

The work of trench excavation should be commensurate with laying and jointing of the pipeline. It should not be dug in advance for a length greater than 500 m ahead of work of laying and jointing of pipeline unless otherwise defined by the Engineer-in-Charge. The contractor has to ensure the following:

- Safety protections as mentioned above, have to be incorporated in the work process

- Hindrances to the public have to be minimized

- The trench must not eroded before the pipes are laid

- The trench must not be filled with water when the pipes are laid

- The trench must not be refilled before laying of the pipes.

The bed for the laying of the pipes has to be prepared according to the L-Section immediately before laying of the pipes.

Bedding of the pipes:

The trench bottom shall be even and smooth so as to provide a proper support for the pipe over its entire length, and shall be free from stones, lumps, roots and other hard objects that may injure the pipe or coating. Holes shall be dug in the trench bottom to accommodate sockets so as to ensure continuous contact between the trench and the entire pipe barrel between socket holes. The requirement of other type of bedding for certain / complete length of pipes may also be checked on the drawings issued for the same.

3.11	Laying and jointing of pipes:

General

The pipes will be cleaned in the whole length with special care of the spigot and sockets on the inside / outside to ensure that they are free from dirt and unwarranted projections. The whole of the pipes shall be placed in position singly and shall be laid true to profile and direction of slope indicated on longitudinal sections. The pipes shall be laid without deflection in a straight alignment between bends and between high and low points. Vertical and horizontal deflection between individual pipes needs the approval of the Engineer-in-Charge. In no case the deflection shall be more than 75% of those recommended by the manufacturer.

Before pipes are jointed they shall be thoroughly cleaned of all earth lumps, stones, or any other objects that may have entered the interior of the pipes, particularly the spigot end and the socket including the groove for the rubber ring. The Contractor shall not leave a gap for fittings and shall lay line in a continuous stretch.

Pipes and the related specials shall be laid according to the instructions of the manufacturers and using the tools recommended by them.

Cutting of pipes shall be reduced to a minimum required to conform to the drawings. Cutting has to be made with suitable tools and according to the recommendations of the manufacturer. The spigot end has to be chamfered again at the same angle as the

original chamfered end. Cutting shall be perpendicular to the centerline of the pipe. If there is no mark for the insertion depth on the spigot end of the (cut) pipe it shall be marked again according to the instructions of the manufacturer.

At the end of each working day and whenever work is interrupted for any period of time, the free ends of laid pipes shall be protected against the entry of dirt or other foreign matter by means of approved plugs or end caps.

When pipe laying is not in progress, the open ends of installed pipe shall be closed by approved means to prevent entrance of trench water and dirt into the line.

Laying and jointing of DI pipes

Pipes should be lowered into the trench with tackle suitable for the weight of pipes. For smaller sizes, upto 200 mm nominal bore, the pipe may be lowered by the use of ropes but for heavier pipes suitable mechanical equipment have to be used.

All construction debris should be cleared from the inside of the pipe either before or just after a joint is made.  This is done by passing a pull-through in the pipe, or by hand, depending on the size of the pipe.  All persons should vacate any section of trench into which the pipe is being lowered.

The designed anchorage shall be provided to resist the thrusts developed by internal pressure at bends, tees etc.

The assembly for the pipes shall be made as recommended by the pipe manufacturer and using the suitable tools.

The socket and spigot ends of the pipes shall be brushed and cleaned. The chamfered surface and the end of the spigot end have to be coated with a suitable lubricant recommended by the manufacturer of the pipes.  Oil, petroleum bound oils, grease or other material, which may damage the rubber gasket shall not be used as lubricant. The rubber gasket shall be inserted into the cleaned groove of the socket.  It has to be checked for correct positioning.

The two pipes shall be aligned properly in the pipe trench and the spigot end shall be pushed axially into the socket either manually or with a suitable tool specially designed for the assembly of pipes and as recommended by the manufacturer. The spigot has to be inserted up to the insertion mark on the pipe spigot.  After insertion, the correct position of the socket has to be tested with a feeler blade.

Deflection of the pipes, if any shall be made only after they have fully been assembled. The deflection shall not exceed 75% of the values indicated by the pipe manufacturer.

For ease of laying, the pipes shall be laid with socket facing the direction in which the work is progressing. For pipes on slope, the socket should be laid with socket facing uphill.

3.12	Anchoring of the pipeline:

Thrust blocks shall be provided at each bend, tee, taper, end piece to prevent undue movements of the pipeline under pressure. They shall be constructed as per designs submitted and approved by Engineer-in-Charge, according to the highest pressure during operation or testing of the pipes, the safe bearing pressure of the surrounding  soil and the friction coefficient of the soil.	.

3.13 	Testing of Pipelines:

Sectional tests

After laying and jointing the pipeline shall be tested for tightness of barrels and joints, and stability of thrust blocks in sections approved by the Engineer-in-Charge. The length of the sections depends on the topographical conditions. Preferably the pipeline stretches to be tested shall be between two chambers (air valve, scour valve, bifurcation, other chamber). At the beginning, the Contractor shall test stretches not exceeding 2 km. After successful organization and execution of tests the length may be extended to more than 2 km after approval of the Engineer-in-Charge.

The contractor himself shall arrange the water required for testing. The Contractor shall fill the pipe and compensate the leakage during testing. The Contractor shall provide and maintain all requisite facilities, instruments, etc. for the field-testing of the pipelines. The testing of the pipelines generally consists in three phases: preparation, pre-test / saturation and test, immediately following the pre-test. Generally, the following steps are required which shall be monitored and recorded in a test protocol if required:

- Complete setting of the thrust blocks.

- Partial backfilling and compaction to hold the pipes in position while leaving the joints exposed for leakage control

- Opening of all intermediate valves (if any)

- Fixing the end pieces for tests and after temporarily anchoring them against the soil (not against the preceding pipe stretch)

- At the lower end with a precision pressure gauge and the connection to the pump for establishing the test pressure

- At the higher end with a valve for air outlet

- If the pressure gauge cannot be installed at the lowest point of the pipeline, an' allowance in the test pressure to be read at the position of the gauge has to be made accordingly

- Slowly filling the pipe from the lowest point(s).

- The water for this purpose shall be reasonably clear and free of solids and suspended matter.

- Complete removal of air through air valves along the line.

- Closing all air valves and scour valves.

- Slowly rising the pressure to the test pressure while inspecting the thrust blocks and the temporary anchoring.

- Keeping the pipeline under pressure for the duration of the pre-test/saturation of the lining by adding make-up water to maintain the pressure at the desired test level. Make up water to be arranged by Contractor himself at his own cost.

- Start the test by maintaining the test pressure at the desired level by adding more make-up water; record the water added and the pressure in intervals of 15 minutes at the beginning and 30 minutes at the end of the test period.

- Water used for testing should not be carelessly disposed off on land, which would ultimately find its way to trenches.

- The testing conditions for the pipelines shall be as per the test pressures and condition laid out in IS 8329 for DI pipes.

- The pipeline stretch will pass the test if the water added during the test period is not exceeding the admissible limits. No section of the pipe work shall be accepted by the Engineer-In-Charge until all requirements of the test have been obtained.

On completion of a satisfactory test any temporary anchor blocks shall be broken out and stop ends removed. Backfilling of the pipeline shall be completed.

Leakage Test

The testing conditions for the pipelines are summarized as follows:

- Maximum allowable hydrostatic test pressure for DI K-9 pipes shall be 1.5 times working Pressure in the pipeline or as per Annex E Table 1 of IS 8329-2000, whichever is maximum. Extracts from the Annex E is given below.

Suggested maximum hydrostatic site test pressure and maximum hydrostatic working pressure (exclusive of surge and inclusive of surge) may be followed as under :

| DN (mm) | K-9 |  |  |
| --- | --- | --- | --- |
|  | Allowable Operating Pressure (excluding Surge) AOP | Allowable Maximum Operating Pressure (including Surge) MOP | Allowable Site Test Pressure (STP) |
|  | Mpa | Mpa | Mpa |
| 150 | 6.4 | 7.7 | 9.6 |
| 200 | 6.2 | 7.4 | 7.9 |
| 250 | 5.4 | 6.5 | 7.0 |
| 300 | 4.9 | 5.9 | 6.4 |
| 350 | 4.5 | 5.4 | 5.9 |
| 400 | 4.2 | 5.1 | 5.6 |
| 450 | 4.0 | 4.8 | 5.3 |
| 500 | 3.8 | 4.6 | 5.1 |

The method of filling the pipeline with water shall be approved by the Engineer-in-Charge-in-Charge. The length under test shall be filled making certain that all the air is displaced through an air valve installed at the top of blank flange situated at the

high end of the line. The length shall remain under constant moderate pressure 10 to 20 m of head of water, for a period of several hours until the pressure can be maintained without additional pumping.

The pressure shall then be slowly increased at a maximum rate of 10 m per minute to the full test pressure and pumping discontinued for a 3 hours or until the pressure has dropped by 10 m, whichever occurs earlier. The quantity of water pumped to restore the pressure shall be the measure of leakage from discontinuation of pumping until its resumption.

The pipe length shall pass the test if the leakage is not more than 1.00 litres per mm diameter per kilometer per 24 hours for each 100 m head of pressure applied and the full test pressure has been sustained for at least.3 hours.

If it is required to test a section of a pipeline with a free end, it is necessary to provide temporary support against the considerable end thrust developed by the application of the test pressure. The end support can be provide by inserting a wooden beam or similar strong material in a short trench excavated at right angle to the main trench and inserting suitable packing between the support and pipe end.

The pipeline stretch will pass the test if the water added during the test period is not exceeding the admissible limits. No section of the pipe work shall be accepted by the Engineer-in-Charge-In-Charge until all requirements of the test have been obtained.

On completion of a satisfactory test any temporary anchor blocks shall be broken out and stop ends removed. Backfilling for the pipeline shall be completed.

Failure to pass the test

All pipes or joints which are proved to be in any way defective shall be replaced or remade and re-tested as often as may be necessary until a satisfactory test shall have been obtained. Any work, which fails or is proved by test to the unsatisfactory in any way shall be redone by the Contractor. No payments shall be made against replacement or remade and retested pipeline.

3.14 	Flushing and disinfecting of pipelines

After testing and commissioning, the contractor shall flush the pipes with a velocity not less than 1 m/s or as approved by the Engineer-In-Charge. Disinfection of pipes after laying shall be done as directed by Engineer-in-Charge and as described in para 2.12.

3.15	 Backfilling of the pipe trench

For the purpose of back filling, the depth of the trench shall be considered as divided into the following three zones from the bottom of the trench to its top:

Zone A:  From the bottom of the trench to the level of the centre line of the pipe

Back-filling by hand with good earth, sand, fine gravel or other approved material placed in layers of 150 mm and compacted to a density of not less than 90 percent of the maximum dry density at optimum moisture content of the surrounding material. The back-filling material shall be deposited in the trench for its full width of each side of the pipe, specials and appurtenances simultaneously. Special care shall be taken to avoid damage of the pipe and the coating or moving of the pipe.

Zone B: From the level of the centre line of the pipe to a level 300 mm above the top for the pipe.

Back-filling and compaction shall be done by hand or approved mechanical methods in layers of 150 mm, special care shall be taken to avoid damage of the pipe and the coating or moving of the pipe. The compacted density shall be not less than 90% of the maximum dry density at optimum moisture content of the surrounding material.

Zone C: From a level 300 mm above the top of the pipe to the top of the trench.

Back-filling shall be done by hand or approved mechanical methods in 15 cm layers after compacting and carried to the level necessary to allow for the temporary restoration of road and path surfaces, and also for hard-core (if and where ordered) top soil, road surface etc. to be reinstated as directed by the Engineer-in-Charge. The compacted density shall be not less than 90% of the maximum dry density at optimum moisture content of the surrounding material.

In case of agricultural or waste land and after approval by the Engineer-in-Charge-In-Charge back-filling may be made in thicker layers and with less compaction up to 200-300 mm above the initial ground level.

Where the excavation is made through permanent pavements, curbs, paved footpaths, or where such structures are undercut by the excavation, the entire back-fill to the sub-grade of the structures shall be made with sand or other approved material in accordance with IS 12288.

The excavated material may be used for back-fill in the following cases, provided it complies with IS 12288 Clause 4.11.1:

a)	In Zone C: In cases where settlement is unimportant the back-fill shall be neatly rounded over the trench to a sufficient height to allow for settlement to the required level.

b)	In any zone, when the type of back-fill material is not indicated or specified, provided that such material consists of loam, clay, sand, fine gravel or other materials which are suitable for back-filling in the opinion of the Engineer-in-Charge.

All the excavations shall be backfilled to the level of the original ground surfaces unless otherwise shown on the drawings or ordered by the Engineer-In-Charge, and in accordance with the requirements of the specification. The material used for backfill, the amount thereof, and the manner of depositing and compacting shall be subject to the approval of the Engineer-in-Charge, but the Contractor will be held responsible for any displacement of pipe or other structures, any damage to their surfaces, or any Instability of pipes and structures caused by improper depositing of backfill materials.

Trenches crossing a road shall be backfilled with selected material placed in layers not exceeding 15 cm in thickness after compacting, wetted and compacted to a density of not less than 90 percent of the maximum dry density at optimum moisture content of the surrounding material. Any deficiency in the quality of material for backfilling shall be supplied by the Contractor at his expense.

The Contractor shall at his own expense make good any settlement of the trench backfill occurring after backfilling and until the expiry of the defects liability period.

On completion of pressure and leakage tests exposed joints shall be covered with

approved selected backfill placed above the top of the pipe and joints in accordance with the requirements of the above specifications. The Contractor shall not use backfilling for disposal of refuse or unsuitable soil.

3.16	Sequence of works for ensuring good pipe laying

The required fittings, valves and jointing material should be carefully worked out in beginning. This material should be received before excavation /laying of the pipeline and stored as per directions of manufacturer or as directions given elsewhere in this manual on standards.

The pipes should be received on site only after the above fittings, valves and material for joints has been received and all necessary preparation for laying has been made.

The material received should be checked for inspection certification as per contract and damage during transportation. All damaged material should be separated and not used.

The pipe received should be stored strictly as per directions of the manufacturer or as mentioned elsewhere in this specifications or manuals/standards.

The pipes and other material should be again inspected for any damage before use in trench.

The fittings and valves should be installed in sequence with the laying of pipes without leaving any gaps.

It is desirable to lay the pipelines from the end from where it can be connected to the water source to enable regular flushing of laid pipes.

The entry of dirt or any foreign material in the pipe should be religiously prevented.

Each joint should be carefully checked for its completeness before covering up.

There should be a commensurate progress in trench excavation, laying and jointing of pipes, fittings, valves etc. and testing of laid pipes in sections so as to complete testing of all pipes in quick follow up of completing laying and jointing.

3.17	Backfilling around chambers and thrust blocks

After the completion of chambers and thrust blocks the space between the structure and the excavation shall be backfilled with compacted material. Such backfill shall be placed in layers of 15 cm measured before compaction, wetted, if necessary, to optimum moisture and compacted well as per instruction of Engineer-in-Charge

3.18	Other Civil and Related Works

3.19	Crossing of existing Distribution Pipes and connecting pipes

Existing transmission and distribution pipes and connecting pipes of standpipes have to be protected during the laying of the pipes. In case of impossibility of deviation, the pipes have to be replaced according to the instructions of the Engineer-In-Charge. The Contractor has the full responsibility in case of destruction of pipes due to inattention of his staff. All costs for the reinstatement of the original status of the pipes in case of damage have to be borne by him.

3.20	Poles of electrical or telephone lines

In case of impossibility of deviation of pipeline, poles of electricity lines (33, 11, 0.4 KV), telephone lines or anchor cables of poles have to be relocated. These works have to be executed by the respective department or according to its instructions. In case the respective department denies for relocating the utility services the same shall be carried out by the contractor. The amount shall be reimbursed from the provisional sum after certification from the Engineer-In-Charge. The Contractor has the full responsibility in case of destruction of lines or poles due to the in attention of his staff. All cost for the reinstatement to the original status of the lines have to be borne by contractor.

3.21	Commissioning of Pipeline

After successful sectional tests and other pre-commissioning tests, the Contractor shall commission the pipeline.  Dynamic commissioning shall be made in conjunction with or after the commissioning of the respective system.

During commissioning, the Contractor shall supply all material and  labour to supervise, adjust, test, repair and do all things necessary to maintain the testing / commissioning. This shall include labour on a 24 hour-a-day basis during the test period and for such other period of continuous operation as the Engineer-in-Charge may consider necessary to establish the efficient operation of the cluster distribution system.

The Contractor shall test and commission the system for 7 days at a stretch, from the date of commissioning.  On expiry of this period the system shall be taken over by the Engineer-in-Charge and a taking-over certificate shall be issued by the Engineer-in-Charge, provided all defects and/or deficiencies notices are rectified to the satisfaction of the Engineer-in-Charge.

Generally, the timing of most of the commissioning tests will depend on the availability of the respective pumps, the water and power availability at pumping station and the completion of the reservoir. Should the supply of water from the pumping station fail or should any other event beyond the Contractor's control interfere, the commissioning shall be during such a number of operational periods as the Engineer-in-Charge may consider equivalent. Any repairs of replacement require and during this period shall be done by the Contractor at his own cost.

The Contractor shall allow for commissioning to be conducted at any time during the commissioning period without extra charges under the Contract.

- no leaks in pipes, joints, specials and valves

- all valves are properly installed and operational

- execution of the entire work including finishing according to the drawings and the specifications

- submission of as built drawings

3.22	Other  Services:

Contractor shall take the necessary precautions to avoid the damage to other services such as water supply lines, telephone cables, electrical cables, storm water drains etc. in case or any damages to any of the services, contractor shall be responsible for restoring the facilities in bare minimum time at his own cost.

4.0	VALVES (Sluice valves / Air Valves / Scour sluice Valves)

The valves shall have Bureau of Indian Standard Certification mark and of Make : IVC or Kirloskars with Rating 1.0 PN.

4.1	C.I. Double Flanged Sluice Valves

(i)	General

All valve bodies shall give the following information.

- Manufacturer’s name

- Hydraulic test pressure of body and seat

- Size of valve

- Direction of flow “Arrow”

The operating gear of all valves shall be such that one man can open and close the valve against an unbalanced head 15% in excess of the maximum encountered in service.

- Standards

Sluice valves shall be double flanged conforming to IS : 14846. The flanges shall be flat faced as per IS : 1538 (Part IV) and (Part VI). The seats and faces shall be of zinc free leaded tin bronze and rings shall be force fitted. Valves of normal diameter 300 mm and above shall be provided with shoe and channel arrangements so that the gate is guided throughout its travel.

Packed glands shall be arranged for each replacement of the packing, which shall be accessible without removal of the valve from the pipe, Precautions shall be taken to prevent corrosion of the valve spindles in contact with the gland packing.

- Temperature Variations

All sluice valves manufactured, supplied and delivered shall be subjected to raw water under variable temperature conditions ranging from 4 to 45 C.

- Marking

The legible and indelible markings upon each valve shall indicate the following :

i)	ISI certification mark on each sluice valve only.

ii)	Manufacture’s brand name and/or trade mark.

iii)	Size of valve and nominal pressure of valve.

iv)	Heat number of cast.

v)	Serial number in punch.

vi)	Where a valve has been tested for only open and test, it should be marked ‘O’ distinctly and permanently.

  - Any other important matter that the manufacturer deems fit to be inscribed/ embossed.

- Test Certificate

The contractor shall give stage wise testing of sluice valve during manufacturing at  factory. These stage testing shall include testing of body of sluice valve spindle and other components.

The contractor shall always provide manufacturer’s test certificate in accordance with every batch / lot as valves so manufactured and supplied.

The contractor shall also produce, in addition to manufacturer’s test certificate as above, the inspection certificate issued by the authorised person / agency appointed by Engineer-in-Charge / owner for the same purpose.

- Nominal Pressure

Sluice valves shall be designed by nominal pressure (PN), defined as the maximum permissible guage working pressure in Mpa as “PN-1.0” (Mpa = 10 kg/cm2 approx.)

The nominal size shall refer to the nominal bore at any point, shall not be less than the nominal size required.

- Material

The material for different component parts of sluice valves shall confirm to requirements given under the relevant IS 14846.

- Manufacture

Sluice valve bodies for 100 to 200 mm  dia size valves shall be provided with double flanged ends for connections with the pipeline systems.

4.2	Manual Operation Of Valves

- Sluice valves shall be provided with equipment for manual operations by means of a hand wheel or other suitable device, which shall be fixed to the valve, but not by means of a tee key and bar unless otherwise specified.

- The hand wheel for the valves of sizes 80 mm and above shall be turned in a clockwise direction to open the valves and shall be clearly marked with the words ‘OPEN” and ‘CLOSE’ with arrows in the appropriate directions. The rims of hand wheels shall be machined to a smooth finish and chromium plated or shall be smooth plastic coated unless otherwise specified.

- Hand wheels shall be fitted with an integral looking device to prevent operation by unauthorized persons. A padlock and chain will not be acceptable.

- Headstocks and valves of 50 mm nominal bore and over shall be fitted with mechanical position indicators to show the amount when the valve is open or closed in relation to its full travel.

- Each valve or gate head stock shall be fitted with damp proof limit switches at extremes of travel to provide remote OPEN and CLOSE indication. Number, type and rating of contacts shall be adequate to comply with the requirements of indication interlock etc. where specified.

4.3	Kinetic Air Valves

Make : IVC , Kirloskars as per IS : 14845

(i)	Automatic air valves shall be provided for evaluation of accumulation of air in water mains under pressure, for the exhaust of air when such mains are being

charged with water and for ventilating the mains when they are being emptied of water.

Kinetic air valve shall be of standard make. The Kinetic Air Valve shall be as per G&K catalogue – H-20  (Now Cat. No. 1271) and IS : 14845.

(ii)	DESIGN FEATURES

- Valves must have proven kinetic design features to eliminate premature blowing shut of large orifice by the vulcanite covered timber ball due to the high velocity of emergent stream of air.

- The design shall be such that the higher the rate of flow (and therefore the greater the differential pressure) the greater the resultant downthrust keeping the ball glued to its seat until the last drop of air is expelled from the pipe system.

- There shall be co-relation between the line pressure which the valves are designed to sustain and the dia specific gravity of the rubber / vulcanite covered timber cored ball floats in the high and low pressure chambers respectively and ensure a stipulated free board with the ball, freely floating.

(iii)	CONSTRUCTION FEATURES

- The flow of air should be as unobstructed as possible. The low-pressure orifice shall be in the same axis as the main discharge / incoming air flows and must have a diameter sufficiently large.

- The cone angle in low pressure (large orifice) chamber should be carefully calculated and there should be adequate height to allow for free movement of the vulcanite ball in the low pressure chamber. The annulus around the low pressure vulcanite covered ball is to be generously proportioned for discharge of air under various differential pressure.

- The orifice itself shall be carefully profiled to allow the requisite flow of air under varying differential pressure. It shall be in moulded synthetic rubber such that even after extended contact the vulcanite covered ball does not stick to it when the line pressure becomes zero.

- The large orifice itself shall be protected from the elements by a cast iron cowl which is suspended over the chamber like an umbrella. The low pressure cover shall be designed to withstand the bursting load under pressure and this load is to be communicated through the cover bolting on to the air valve body and through the isolating sluice valves on to the main pipe structure. The vulcanite coat of the low pressure ball shall be strong enough to withstand the high intensity of pressure generated by the ball sealing the lip of the orifice.

- In the high pressure chamber the orifice shall be profiled in such a manner that the rubber covered ball is not damaged even after extended contact. There should be machined guide in the chamber which ensures that the ball travers vertically and makes contact with the nipple and seals off the orifice without fail.

- The isolating sluice valve should be of standard class I design except the modification in its operating arrangements. The valve shall have mitre wheel (pitch cone angle 45 degree) gearing arrangement for ease of operation. The mitre wheels should be machined accurately to the required profile and not just cast. The isolating sluice valves of the Kinetic Air valve shall conform to IS: 14846.

(iv)	DATA

a)	Valve size			: As per design requirement

b)	Suitable for max. 		: As per PN 1.0

differential Pressure

(kg / sq.cm.)

c)	Material of construction	:

Body				: CI IS 210 Gr FG 200

High pressure cover		: CI IS 210 GR FG 200

Low pressure cover		: CI IS 210 GR FG 200

Cowl				: CI IS 210 Gr FG 200

High pressure orifice plug	: St.st. AISI 410

Low pressure ball		: Vulcanite covered seasoned timber

High pressure ball		: Rubber covered seasoned timber

Lower pressure seat ring		: Dexine (nitrile rubber)

Isolating sluice valve		: Generally conforming to  IS 14846

Spindle for sluice valve		: St.st. AISI 410

Bolts & nuts			: MS

(v)	HYDROTEST		: To witness

Leaktight seat & body 	: At  PN 1.0 kg / sq.cm. (5 min)

(vi)	OTHER

- Manufacturers to give discharge / inflow of air corresponding to differential air pressure, and shall also provide the manufacturers test certificate.

- GA drawing shall also be provided.

4.4	Scour Sluice  Valves :

Make : IVC/ Kirloskars/zupiter/kesin.

The contractor will provide scour valves with necessary arrangements upto the disposal points at lowest points in the pipeline as provided in the L-sections. The location of scour valves is adjustable depending upon the availability of diffusal arrangements. Size of scour valve will be aprox. ¼ of the diameter of pipe.

Design Features

- Scour Valves shall conform to IS : 780 or IS:14846, rating shall be PN 1.0. Valves shall br flanged (flat faced) and drilling shall conform to IS:1538 Parts 4 or 6. Valves should close clockwise rotation of hand-wheel.

- The valves shall have non-rising spindle. Body and wedge shall be provided

and the valves shall be provided with hand-wheel.

Materials of construction

Body		:	CI to IS 210 Gr. FG 200

Wedge		:	CI to IS 210 Gr. FG 200

Spindle		:	Stainless Steel to IS 6603

Seat Ring	:	Leaded tin Bronze to IS 318

Scour sluice valves shall be provided with locking arrangements for hand-wheel.

EXECUTIVE ENGINEER(SOUTH)III

SPECIAL CONDITIONS FOR SEWER WORK

- A preliminary key plan of alignment, specifications and schedule of quantities is attached together with such additions and alterations as may be ordered by the Executive Engineer-in-Charge from time to time.  No claims shall be entertained for any change in the alignment and difficult locations in the nearby vicinity of the work, sub-started conditions, sub-soil water or flow from any source to be met with or any other information, not given in the drawing or in the text of tender documents.

- The contractor must always make available an accurate leveling instrument at the site of work.  Necessary levels as per L-Section will be given by the contractor or his authorized site Engineer and the same will be checked by the site staff of the department before the contractor is allowed to proceed for execution. Contractor will be fully responsible for correct levels even after the execution of work.  If they are found wrong, the work will be rejected and no payment for the defective work will be made by the department.  The contractor will make good the work and the payment will be made for the work done as per requirements/specifications.

- Before taking up the work of excavation, the contractor shall provide proper barricading of the trenches with sal ballies from all sides so as to avoid the access of the traffic (pedestrians and Vehicular) to the place of work as per specifications.  The excavation will be cordoned off with sal ballies and G.I. sheets painted with red and white strips as per direction of Engineer-in-charge.  Payment will be made as per bill of quantity.

- The arrangements for watch and ward of work, materials and diversion of traffic for closing of roads, providing and necessary action-cum –information boards, red flags and red lamps at night etc. shall be made by the contractor at his own cost.  Excavation for long stretches will not be allowed.  Excavation will be done in stages and in steps, cut and cover method shall be adopted.

- The contractor will also provide luminous painted warning notice boards with flickering light arrangements at least 100m. before the approach to the area of working place on either sides, where the work is on main important road, at his own cost.

- The contractor will provide a board indicating the name of work, Name of Contractor, Name of Division, Cost of work, date of start, date of completion; telephone number etc., at site at his own cost and nothing will be paid by the department on this account.

- (a) 	Excavation shall be carried out as per CPWD specifications and contract agreement.

(b) 	The excavated earth shall be stacked sufficiently away from the edge of trenches as per I.S. Code/CPWD specifications.

(c) 	In the event of side slip / collapses of earth, the same shall be removed by the Contractor at his own cost.

(d)	The alignment will be given to the Contractor in reaches depending upon the quantum of labour and material arranged by him.

(e)	In the case of unstable soil condition / work under sub-soil water, well point dewatering system shall be employed to drain the area immediately of sewer trench prior to the excavation operation.

(f)	The excavation under sub-soil water shall be classified as excavation in saturated soil.

(g)	When ever the sub-soil water met, the ground level sub soil water level shall be recorded from 3 trial pits dug along the specified limited length of alignment in reaches and the average steady water level for payments.  This will be recorded jointly by the department and the contractor to avoid any dispute.  The measurements of work executed under sub-soil will be made on centre of gravity basis.

(h)	The sub-soil water pumped will be drained off to the proper disposal points.  The sullage / storm water side drains will be kept cleaned regularly. Precautions / procedures of the health department will be binding and no claim on any ground will be entertained.

(i)	The contractor will arrange sufficient number of diesel and electric pumps for lowering down the water table below the required excavation level to keep the excavation dry for sufficient period for proper setting of concrete, brick work and refilling of trenches etc.

(j)	The contractor shall make his own arrangements for electric connection from Electricity Distribution Companies.  The department will only assist / help the contractor in getting the same and issue the essentiality certificate.  No charges of electricity consumed will be paid by the department.  The temporary electric fittings shall be provided as per Norms and requirements, by the contractor at his own cost and nothing is to be paid by the department on this account.

(k)	Generating set shall also be kept ready at site to serve as a stand by arrangement in the event of power failure.

(l)	All trenches 1.2m or more in depth shall at all times by provided with ladder.  The ladder shall extend from bottom of trench to at least 90 cm above G.L. for inspection by the supervisor of the department.

- If as a result of excavating trenches, the under ground services such as water mains, electric poles / cables, telephone cables and sewer lines etc., become exposed and unsupported, it will be the responsibility of the contractor to make suitable and necessary arrangement for supporting and to keep them functional, such arrangement will be done as per directions of the executive engineer in-charge.  No payment for supporting the services upto 250mm dia will be made by the department. Payment for supporting the services higher than 250 mm dia size only shall be made by the department as per the relevant items of DSR applicable and contractor’s abatement after deducting the salvage value of temporary support / arrangement.  Any damages caused to the above mentioned underground services due to negligence of the contractor or otherwise shall be made good by the contractor at his own cost.  After laying the sewer, the contractor shall have to construct masonry pillars to support the water mains before the trenches supports are removed and refilling of trenches is done.  The payment for permanent support shall be made as per DSR applicable in this work plus / minus the contractor’s percentage.

- The side slopes for excavation shall be decided by the Engineer-in-charge depending upon the sub soil, strata and availability of land.  In case wide excavation are not possible due to site conditions, close /open timbering shall be done by the contractor as per directions of the Engineer-in-charge to prevent caving in the trenches or settlement of the area adjacent to the trench.  For timbering / shoring trenches, size of planks / strut etc., and method of providing / placing in positing, shall confirm to CPWD specifications.

- If storm water drains/nallahs/sullage drains exist along the alignment and have to be crossed,  the contractor has to construct cofferdam with sand bags for diversion of sullage / existing flow for diversion of flow and for disposal of the sullage water to the disposal point by installing pump sets round the clock and making drain.  Nothing extra shall be paid for pumping etc. except for constn. of cofferdam and making good the structure as per bill of quantity.

- No claim on account of working in foul condition will be entertained.

- After the completion of the work, it will be handed over to its maintenance agency.  Any loss /damage upto date of handing over, will be responsibility of the contractor.

- The disposal of subsoil water and pumping of upstream /down stream sewer water is to be made by the contractor at his own costs and nothing extra will be paid on this account except quantities taken in the B.Q.  If the overflow arrangement are to be made by the contractor for the functioning of sewer line under repair,  the same shall be made by the contractor at his own cost and nothing extra will be paid on this account and no material will be supplied from the department.

  - While with drawing the casing pipes of the bore the space and cavity so formed shall be filled with sand so that no cavity remains.  Nothing extra shall be paid.

  - The earth / serviceable material recovered during the execution of work will be the property of the department and the same shall be stacked properly and the contractor will keep its watch and ward till its final disposal as per direction of the Engineer-in-charge.

- The contractor shall have to make his own arrangements for labour camp at site and its hutments.  On completion of work these shall be removed by the contractor, failing which the department will dismantle the same at the risk and cost of the contractor and the dismantled material will become the property of the department for which the contractor shall have no legal claim.  The expenditure so incurred will be recovered from the dues of the contractor.  The contractor shall also be responsible for keeping all hygienic conditions in his labour camp hutments as desired by Health Authorities.

- The sub-standard and defective material should be removed immediately from the site of work.

- All the pipes shall be loaded / unloaded with suitable arrangements with mechanical devices like cranes, chain pulley blocks etc. and will not be unloaded on tyres. The pipes shall be so stacked / placed along the alignment that the flow of traffic is not affected.  Each pipe shall be brushed thoroughly, spigot, socket should be cleaned and then rolled carefully to the trenches.  The rates shall include rolling, shifting, lowering and placing in positing on the cradle before the concrete has set.  The pipes shall have to be lowered in the trench with the help of necessary lifting and lowering equipments such as chain pulley blocks, tide – chains, tackles winches and cranes so that the socket and spigot ends of the pipes are not damaged.  After laying the pipes in position in the trenches, every caulked joint shall be kept wet for its proper curing.  The reaches in which pipes have been laid and jointed shall be covered immediately to protect if from weathering effect.  The open end of the pipes shall be fitted with temporary closure / plugs to avoid entry of earth or any other foreign material / animal in the pipe lines.

- Construction of manhole shall be done as per drawing and design of the department.  The contractor shall provide necessary template form work to achieve the proper shape and size of the manhole.

- The contractor will be solely responsible for any mishaps, during the execution of the work.  He must get his labour insured before the start of work, for the entire period till completion of work.

- Contractor shall be held fully responsible for any mishap on this account.

- All pipe line should be tested before being put into commission as under :

  - Hydraulic test shall be performed by filling the pipes line with water and raising the head to the required pressure.  The required water level shall be maintained for sufficient period as desired by the engineer-in-charge.

  - In case sewer line is laid below sub-soil water level, its testing will be done when all the well point equipments / pumping units are removed from the trenches.

  - 20% of the cost of laying of sewer line shall be withheld  till such time the testing is done to the full satisfaction of the Engineer-in-charge

- BENCH – MARK

Bench mark shall be constructed by the contractor as per CPWD drawing and shall be connected with permanent / standard bench mark as approved by the Engineer in-charge.  Nothing extra shall be paid on this account.

- S.F.R.C. manhole covers shall be of ISI marked and frames confirming to ISI will be used and shall bear the marking as under or as approval of engineer -in-charge:-

- “Sewer”

- Delhi Jal Board

- Year of Manufacturing

- Heavy Duty

- Name of Manufacturer

If the work involves crossing of a few private septic tanks / soak pits which may have to be emptied / dismantled/restored but nothing extra shall be paid on this account.

- The refilling shall proceed with soft material free from stones or hard substance around the pipes and in compacted properly with a showed and light temper upto 30 cm above the top of pipes.  Filling be moistened with water and well rammed.  The ramming depth will be filled in layers each not exceeding 20 cm depth, filling at each stage shall be rammed consolidated and completely saturated flooded with water.  After completion of the back-filling the surface shall be restored to its original level.  Provisions for future settlement of the filled up trenches should also be made.

- Electric / Diesel pumping sets in working conditions of at least 5 H.P. shall be kept ready at site.  The running cost of the pumping set including diesel mobile oil etc. and that of operator shall be borne by contractor.  Nothing extra shall be paid on this account.

- Wherever pipes are brought at site, copy of challans/bills be submitted to the department.

- Payment for supply of RCC pipes shall be made in proportion to the work of laying and jointing.

- The serviceable materials recovered during execution of work shall be remained in the safe custody of the contractor till they are deposited in the departmental store by the contractor as per direction of Engineer-in charge.  Nothing extra shall be paid on account of this.

- During the progress of work the contractor shall provide temporary approach road / diversion            wherever required with proper barricading as per instructing of Engineer-in-charge without any             extra claim for the same.

- Plugging will be provided by the contractor for dewatering and removing of plugs in sewer lines will be done by the contractor for which no extra payments will be made whereas payments will be made only for the Quantities already in B.O.Q.  Contractors may also see this aspect while quoting their rates.  Contractor will also maintain plugs during execution of work.  Plugs will be removed by the contractor after completion of the work at his own cost.

- The intending tenderers are advised to visit the location where the sewer pipe lines are proposed to be laid / replaced. They must acquaint themselves with approach, space for working, space for storage of material, topography of the area and existence of other services etc.   No claim shall be entertained on account of constraints due to any of such reason.

- In case of damage to any nearby utility, the cost of rectification shall be borne by the contractor.

- All repair of manhole, road and other utility, shall be carried out as per prevailing specifications and as per direction of Engineer-in-charge.

- Normally work should be taken up from down stream end.

- Before starting the work, L-Section of the work along the alignment up to connection point shall be prepared and bench mark be fixed at various intervals.

- Materials being used shall be as per specifications and no compromise is allowed in this respect. Testing of material has to be done as per CPWD specifications and record shall be kept.

- RCC pipes bearing ISI certification mark shall be used. The pipes shall be tested as per I.S. code 458/IS 3597 and the rubber rings as per IS 5382. And pipes shall be tested in the factory as well as at the site of work in the presence of Engineer-in-charge or his subordinate. At the site of work  the pipes shall be dismantled so as to ascertain the quantity of steel, as per requirement.  Necessary payment  for the pipes dismantled shall be made to the contractor at the rate given in the bill of quantity after deducting salvage value of the steel.

- Contractor shall have to get the joints of pipes(minimum 3 Nos. joint in a row) tested at ground level before the lot of pipes supplied by a firm(manufacturer) is allowed to be laid. The Engineer-in-charge reserves the right to cancel the supply of pipes from a particular suppliers, if the joints of pipes supplied by him are found not to be  water tight and contractor has to get the pipes from a different manufacturer having ISI mark and the same test is to be repeated before allowing the use of pipes, after approval of Engineer-in-Charge.

- Only such reach shall be given to the contractor   which can be controlled, keeping into consideration the availability of cement, labour and other materials with the contractor.

- Precautions to be observed for Sewerage Works during Monsoon, works for constructions of deep sewers shall be stopped during the Monsoon season. However, the works of laying shallow sewers inside lanes/streets of the colonies can be taken up if  (provided) SE is satisfied that continuation of the work in a length not exceeding 100mtrs, is not going to cause inconvenience to the public. Immediately after showers, be it a working day or holiday, the contractors and JE/AE must inspect the works under progress or which have already been completed in the recent past and if there is any settlement of trenches, the same shall be immediately got attended by back filling. If barricading is required, the same shall be got done immediately.

- The successful bidder shall ensure that the safety measures mentioned in the contract conditions are followed strictly. In case of any accident/death, the contractor shall be liable to pay minimum compensation as provided under Workmen Compensation Act-1923. In case of failure, DJB shall have the right to make the compensation & recover the amount from the contractor. Further DJB reserves the right to debar the firm from tendering/black listing if the above condition is not adhered to by the firm/contractor.

Sign. of contractor					                                                          E.E. (South) III